Functional Specification - JLPT N5 Grammar Tutor & Test

(GitHub-Hosted Static Web App)  •  Version 4  •  Amended 2026-04-30

Target learner: late-N5 (wrapping up N5; preparing for JLPT N5 exam).

Live site: https://gauravaccentureproducts.github.io/jlpt-n5-tutor/

Predecessors: v1 (KnowledgeBank/sources.md era) and v2 (post-Brief-1) preserved as separate files.

# 0) Changelog from v2

Shipped between 2026-04-29 and 2026-04-30 across UX Brief 2 (4 phases), the Pass-9 content correction, the Pass-10 audio fixes, and a battery of UI follow-ups.

## New routes & flow (Brief 2 §1, §14)

`#/home` is now the default route. First-time visitors see a CTA + 3 pillar cards; returning visitors see a Continue card + Today's review queue + 7-day streak heatmap.

`#/learn` is now a 5-card hub (Reference: Grammar / Vocabulary / Kanji ; Practice: Dokkai / Listening). 3+2 semantic split avoids orphaning.

`#/learn/grammar` - 187 grammar cards in 32 categories with a sticky chip-rail jump menu.

`#/learn/vocab` - 1002 vocab cards in 40 sections (only first section open by default) with a 40-chip jump menu that opens + scrolls the target section.

`#/learn/vocab/<form>` - per-word detail page (form / reading / gloss / 5 example sentences sourced from grammar.json by either kanji form OR kana reading).

`#/kanji` - card grid (106 entries with glyph + meaning + first kun/on); `#/kanji/<glyph>` - per-kanji detail page with prev/next nav.

`#/test/<n>` for n in {20,30,50} starts a test of that length directly.

## Settings panel additions (Brief 2 §5)

3-mode furigana (Always show / Hide on known kanji / Never) replaces the binary toggle. Live preview next to the radios.

Per-kanji 'I know this' flag - click any kanji glyph anywhere to open a popover with on/kun/meaning + a checkbox; flag persists in `localStorage.knownKanji` and feeds the 'hide-known' furigana mode.

Audio playback speed (0.75x / 1.0x / 1.25x) - applied via MutationObserver to every `<audio>` element on every route render.

Reduce motion override (auto / on / off) - sets `data-reduce-motion` on `<html>`; CSS overrides animation/transition durations.

Typed-phrase reset ('Type RESET to confirm') replaces the legacy double-confirm dialog.

Export schema bumped 1 → 2 to include the new `knownKanji` and `streak` keys (settings, history, results, knownKanji, streak). v1 imports remain accepted - missing keys default to empty.

## PWA / offline upgrades (Brief 2 §12)

Service worker `jlpt-n5-tutor-v24` - stale-while-revalidate for the shell (HTML/CSS/JS) and cache-first for content (data/audio/locales).

'Update available' toast - SW posts a SW_UPDATE_AVAILABLE message when new shell bytes are detected; click Reload to skipWaiting + reload.

PWA install banner - one-time, dismissible, persists in localStorage.

Offline indicator - chip in top-right that toggles with `navigator.onLine`. Hidden when online.

## Mobile / responsive / a11y (Brief 2 §9, §10)

Bottom nav at ≤480 px - primary nav becomes a fixed bar with `env(safe-area-inset-bottom)` honored.

44 px tap-target floor enforced via CSS on every interactive element.

Skeleton screens replace the legacy 'Loading...' text on every route. 5-second timeout shows a real 'Couldn't load - Retry' UI.

Empty states with routing buttons for Review / Summary / Test (no completed tests / no progress yet / no due items).

Print stylesheet (`@media print`) hides chrome, expands `<details>`, switches to serif. Clean Learn-lesson printables.

## Power user / search / shortcuts (Brief 2 §7, §8)

Cross-corpus search in the secondary nav: indexes grammar (id/pattern/meaning/explanation), vocab (form/reading/gloss, capped at 1500), kanji (glyph/on/kun/meanings). Results group by type with counts. `/` keyboard shortcut focuses the input.

Global keyboard shortcuts (`js/shortcuts.js`): 1-4 picks Nth choice; Space reveal/flip; Enter clicks primary/Submit; ? opens cheatsheet overlay; Esc dismisses overlays.

Quit-prompt in Test - `__testInProgress` flag set on test start; beforeunload + hashchange interceptors confirm 'Quit this test?' and revert the hash on cancel.

## Audio + content corrections (Pass 9, Pass 10)

491 MP3 files - 449 grammar examples + 30 reading passages + 12 listening scripts (~19 MB) generated via gTTS at build time. App degrades gracefully when MP3s are absent.

`tools/build_audio.py:normalize_for_tts()` - converts ASCII digits to kanji digits before passing to gTTS so '3さつ' reads as 'さんさつ' and not as 'スリーさつ'. 274 occurrences across the corpus normalized.

`data/n5_kanji_readings.json` - 35 wrong-primary readings fixed (本 もと→ほん, 時 とき→じ, 月 つき→がつ, 学 まな→がく, 人 ひと→にん, etc.) so auto-furigana renders the N5-context-most-common reading.

Pass 9 (external content brief) - 27 + 4 sweeps + 7 cross-file consistency checks raised, all 38 fixed, 0 open across moji/goi/bunpou/dokkai/authentic question files.

Pass 10 (audio + auto-furigana) - 309 findings (274 ASCII-digit + 35 wrong-primary), all closed.

## Cumulative content audit tally

Pass 1-9 content corrections: 153 raised, 153 closed.

Pass 10 audio + auto-furigana: 309 raised, 309 closed.

Total: 462 raised, 462 closed, 0 open across 10 audit passes spanning JLPT paper-maker, native-teacher, external 日本語教師, and TTS / rendering correctness perspectives.

## Repo / specifications hygiene

`specifications/` directory holds the canonical functional spec (this document).

`not-required/` directory archives the v1 spec and other transient artifacts (kept on disk but out of the working tree).

`CHANGELOG.md` documents user-visible changes per release; linked from the footer's 'What's new' link.

Em-dash-free codebase - 881 occurrences stripped from shipped files for cp932 console safety. Regression guard X-6.5 in the testing plan.

# 0.1) Changelog from v1 (historical)

§4.2 Furigana default flipped to OFF on N5 kanji - matches a late-N5 learner. Per-session toggle to flip ON when desired.

§4.3 Lesson template expanded from 5 blocks to 7 - adds Form & Connection Rules and Common Mistakes / Contrasts blocks.

§4.4 NEW Canonical pattern source - locked to local file `KnowledgeBank/grammar_n5.md` (23 categories, exhaustive), not an external website.

§4.5 NEW meaning_ja rule - N5 kanji allowed; no out-of-scope kanji or vocab; no romaji anywhere.

§4.6 NEW Example variety rule - 4-6 examples for fundamentals with mandatory form variety (`affirmative` / `negative` / `question` / `past` / `dialogue`).

§4.7 NEW N5 vocabulary whitelist - content lint enforces scope using `KnowledgeBank/vocabulary_n5.md`.

§4.8 NEW N5 kanji whitelist - furigana rule and content lint enforce scope using `KnowledgeBank/kanji_n5.md`.

§5.3 Submit button rule clarified - visible-but-disabled with tooltip and remaining-count, not hidden.

§5.7 NEW Diagnostic test - optional 10-question placement check on first run.

§5.8 NEW Drill mode (SRS-light) - promoted from Phase 2 roadmap to Phase 1. Intervals 1d / 3d / 7d / 14d.

§6.2 Test engine - adds `sentence_order` (並べ替え) question type.

§6.5 NEW Per-distractor explanations for high-confusion questions.

§6.6 NEW Threshold-based weak pattern detection - `errors/attempts ≥ 0.5 AND attempts ≥ 2` over rolling history, not single-test snapshot.

§7.1 / §7.2 schemas extended - pattern adds `category`, `order`, `form_rules`, `common_mistakes`; question adds `direction`, `distractor_explanations`, `high_confusion`, `sentence_order` shape.

§8 Tech stack locked - Vanilla HTML + CSS + JavaScript with ES modules. No build step. No npm. Open `index.html` to run.

§9 Repo structure updated - co-locates app with existing content files in `/JLPT/N5/`.

# 1) Purpose & Goals

Build a PC-friendly, browser-based web app that:

Teaches all JLPT N5 grammar patterns in a structured Chapter 1 format (TOC → meaning → form/connection → explanation → examples → common mistakes → simple Japanese meaning).

Provides an auto-graded test (Chapter 2) attemptable on a PC.

Enforces: Submit button visible-but-disabled until all questions are answered; results display immediately after Submit (no reload).

Performs gap analysis using rolling-history thresholds (Chapter 3) and reteaches weak patterns with form rules, common mistakes, and fresh examples.

Drives a Drill mode (Spaced Repetition) over weak patterns at 1d / 3d / 7d / 14d intervals.

Summarizes mastered / weak / untested patterns and recommends next steps (Chapter 4).

Runs on GitHub Pages as a static site with zero build step. Anyone with a modern browser can clone and double-click `index.html`.

# 2) Target Users & Personas

Learner (Krivi): Wrapping up N5; preparing for the JLPT N5 exam. Already knows most N5 kanji visually. Default mode hides furigana on N5 kanji.

Tutor / Admin (You): Maintains grammar content + question bank in source-of-truth files (`KnowledgeBank/grammar_n5.md`, `KnowledgeBank/vocabulary_n5.md`, `KnowledgeBank/kanji_n5.md`, `/data/grammar.json`, `/data/questions.json`). Reviews progress.

# 3) Scope

## In Scope (Phase 1)

Grammar lessons (TOC + 7-block pattern detail pages).

Auto-graded test engine (MCQ + dropdown fill + sentence ordering 並べ替え).

Instant scoring with per-question review and per-distractor explanations.

Auto-generated weak grammar pattern list using rolling threshold detection.

Drill mode (SRS-light) over weak patterns.

Diagnostic placement test on first run.

Local progress tracking via LocalStorage (required, not optional).

GitHub Pages deployment with no build step.

Furigana toggle (per-session) for N5-kanji visibility.

Content lint script (run by author): flags non-N5 vocab/kanji in `/data/*.json`.

## Out of Scope (Phase 1)

User accounts / login.

Server-side analytics.

Open-ended writing or essay evaluation.

Audio / listening practice.

Adaptive testing with Anki-style ease factors (Drill is Leitner-light only).

Multi-learner profiles.

# 4) Content Rules (Hard Requirements)

## 4.1 JLPT N5 Scope Constraints

All lesson examples and test content must use only N5-scope vocabulary (per `KnowledgeBank/vocabulary_n5.md`) and N5-scope kanji (per `KnowledgeBank/kanji_n5.md`).

If out-of-scope text is unavoidable: prefer N5 alternative; otherwise apply furigana rule (§4.2) to the specific word only.

No romaji anywhere in lesson or test content. Force kana reading.

## 4.2 Furigana Rules (Strict)

Default: furigana OFF on N5-scope kanji. This matches a late-N5 learner; the goal is reading practice, not crutches.

Always furigana ON for any kanji or word beyond N5 scope, on the specific word only - never the entire sentence.

Per-session toggle: "Show furigana on N5 kanji" - learner can flip ON for extra support; OFF is the default and persists in LocalStorage.

Furigana rendering must be a true ruby annotation (`<ruby><rt>`), not parenthetical. Must support per-character or per-word annotation, not whole-sentence.

## 4.3 Lesson Template (Chapter 1) - 7 Blocks

For each grammar pattern, display in this exact order:

Pattern name - e.g., 〜です／〜ます

Meaning (English) - short gloss.

Form & connection rules - what does the pattern attach to (noun / い-adj / な-adj / verb-which-form)? Include a small conjugation table where applicable (affirmative / negative / past / past-negative / question).

Explanation & usage (English) - when to use it, register, nuance.

Example sentences (4-6 for fundamentals; 2-3 for narrow patterns) - must follow the form-variety rule (§4.6).

Common mistakes / contrasts - pairs like 「は vs が」, 「に vs で」, 「あります vs います」, 「上手 vs 得意」. At least one entry where applicable. Include a strikethrough wrong sentence with one-line "why this is wrong" where helpful.

Meaning (Japanese, simple) - N5 kanji allowed, no out-of-scope words, hiragana otherwise. Provides reading reinforcement.

## 4.4 Canonical Pattern Source

The canonical pattern coverage list is the local file `KnowledgeBank/grammar_n5.md` (in this directory) - 23 categories, exhaustive at N5 level.

TOC ordering follows that file's 23-category structure: copula → particles → demonstratives → question words → verbs (ます-form, plain form) → te-form → adjectives → existence → comparison → desiderative → counters → time → conjunctions → giving/receiving → causation → nominalization → set patterns → frequency → polite phrases → other core patterns → honorifics.

Every pattern listed in `KnowledgeBank/grammar_n5.md` MUST have a matching entry in `/data/grammar.json`. A coverage-check script (`tools/check_coverage.py`) enforces this - fails commit if a pattern is missing.

Authoritative reference sources for content quality are documented in `KnowledgeBank/sources.md` (Genki, Minna no Nihongo, Try!, Makino & Tsutsui, Marugoto, Bunpro, etc.).

## 4.5 meaning_ja Rule

N5 kanji ALLOWED for content nouns/verbs.

All other words MUST be hiragana.

No out-of-scope kanji or vocabulary.

No romaji.

If an out-of-scope word is unavoidable, apply furigana to that word only.

## 4.6 Example Variety Rule

For fundamental patterns (high frequency: は、が、を、に、〜ます、〜ました、〜てください、〜たい、etc.), provide 4-6 examples with form variety:

At least 1 affirmative.

At least 1 negative.

At least 1 question.

At least 1 past tense (where applicable).

Optionally 1 mini-dialogue.

Each example MUST declare a `form` field: `affirmative` | `negative` | `question` | `past` | `dialogue`.

For narrow patterns (e.g., specific particles like 「や」), 2-3 examples are acceptable.

## 4.7 N5 Vocabulary Whitelist

`KnowledgeBank/vocabulary_n5.md` is the canonical N5 vocabulary scope list.

Generated artifact `/data/n5_vocab_whitelist.json` is consumed by the content lint script.

Lint script flags any token in `/data/grammar.json` and `/data/questions.json` that is not on the whitelist (excluding hiragana-only function words / particles / explicit furigana-tagged out-of-scope words).

## 4.8 N5 Kanji Whitelist

`KnowledgeBank/kanji_n5.md` is the canonical N5 kanji scope list.

Generated artifact `/data/n5_kanji_whitelist.json` is consumed by the furigana renderer and the lint script.

The furigana renderer treats any kanji NOT on this whitelist as out-of-scope and renders furigana for it; kanji ON this whitelist render furigana only when the user toggle is ON.

# 5) UX / UI Requirements

## 5.1 Global Navigation

Primary navigation tabs (in this order):

Learn (Chapter 1)

Test (Chapter 2)

Drill (NEW - SRS-driven mini-sessions on weak patterns; shows count badge of items due today)

Review Weak Areas (Chapter 3)

Summary (Chapter 4)

## 5.2 Chapter 1 - Learn

TOC page lists all N5 grammar patterns grouped by category (per `KnowledgeBank/grammar_n5.md`'s 23 categories).

Each TOC entry shows pattern name + a small "known / weak / untested" badge derived from rolling history.

Clicking a pattern opens the 7-block detail view (§4.3).

Provide Next / Previous pattern navigation within and across categories.

Provide search/filter by keyword (pattern name, meaning, or category).

Provide a "Mark as known" checkbox per pattern (manual override; updates rolling history).

## 5.3 Chapter 2 - Test

### Test Setup

Default test length: 20 questions. Selectable: 20 / 30 / 50.

First-time learner: a one-time prompt offers the Diagnostic Test (§5.7) before the first real test.

Question types (auto-gradable):

Multiple choice (single correct).

Fill-in-blank with dropdown (preferred for particles).

Sentence ordering (並べ替え) - 4-5 word/phrase tiles, click to order.

Optional: strict short input (exact match with normalization rules).

Question sampling MUST balance across categories (no single-category dominance), unless test length < 8.

### Attempting

Progress indicator: "Question X of N" + a thin progress bar.

Allow Next / Previous navigation.

Optional "Flag question" feature (icon toggle; flagged items grouped at end of review).

### Submit Button Rule (Mandatory)

Submit button is always visible on the last question.

Until every question has an answer, Submit is disabled and shows a tooltip on hover: "Answer all questions to submit" plus a remaining-count: "3 questions still unanswered".

Once all questions are answered, Submit becomes enabled (no extra confirmation step).

This rule is non-negotiable across all question types and test lengths.

### Post-Submit Behavior (Mandatory)

Clicking Submit triggers immediate in-place results rendering.

No manual grading.

No page reload.

Test responses are appended to rolling history in LocalStorage before the results screen renders.

## 5.4 Results Screen (After Submit)

Three sections, in this order:

### (a) Score Summary

Total score, e.g., 17/20.

Correct count / incorrect count.

Percentage.

Time taken (optional).

### (b) Answer Review (per question)

Question text.

Learner's answer (highlighted; red if incorrect, green if correct).

Correct answer (clearly shown).

Explanation of why the correct answer is correct.

Per-distractor explanation for high-confusion questions: only the distractor the learner picked is explained (not all four), to avoid cognitive overload.

Tagged grammar pattern(s) with link to Chapter 1 detail page.

### (c) Grammar Gap List

Patterns flagged as weak by rolling-history threshold (§6.6): `errors/attempts ≥ 0.5 AND attempts ≥ 2`.

Each item links to Chapter 3 (Review Weak Areas).

Each weak pattern is auto-queued into Drill at the 1-day interval.

## 5.5 Chapter 3 - Review Weak Areas

For each weak grammar pattern, display:

Pattern name.

Meaning + explanation (English).

Form & connection rules + common mistakes (re-shown with extra emphasis).

Why the wrong answer was wrong (per-distractor explanations pulled from missed questions).

New examples (4-6 if fundamental, 2-3 otherwise) - must be DIFFERENT from Chapter 1 examples to avoid memorization-by-position.

"Drill these now" button → opens an SRS Drill session focused on this pattern.

## 5.6 Chapter 4 - Summary

Mastered patterns - seen ≥ 2 times AND error rate < 30% over rolling history (or manually marked known).

Patterns needing more practice - `errors/attempts ≥ 0.5 AND attempts ≥ 2`.

Untested patterns - seen 0-1 times → "Take a test to assess."

Suggested next steps: Drill due items / Re-attempt test on weak patterns / Take Diagnostic if not yet done.

Visual: a heatmap-style grid by category showing strength (green) / weak (red) / untested (gray).

## 5.7 NEW: Diagnostic Test (First Run)

Prompt on first visit (and re-runnable from Settings): "Take a 10-question diagnostic to map your current strengths?"

10 questions, sampled across the 23 categories of `KnowledgeBank/grammar_n5.md` with priority on the highest-frequency categories (copula, particles, verbs, adjectives, te-form, tai-form, counters, conjunctions, demonstratives, question words).

Results don't count toward score history but DO seed the initial weak-pattern list and Drill queue.

Skippable - learner can go straight to lessons or full test.

## 5.8 NEW: Drill Mode (SRS-light)

Driven by LocalStorage: per-pattern SRS state.

Intervals: 1 day / 3 days / 7 days / 14 days (Leitner-style boxes).

A pattern enters Drill on:

First miss in a Test or Diagnostic.

Any wrong answer in a previous Drill session.

A pattern advances to the next interval on a correct answer; resets to 1d on wrong.

A pattern graduates (leaves Drill) after 4 consecutive correct answers across boxes.

UI: "Drill" tab shows a count badge of patterns due today.

A Drill session = 5-10 questions sampled from due patterns. Feedback is immediate per question (not batched like the full Test).

Drill respects the visible-but-disabled Submit rule for any multi-question Drill batch ≥ 5 questions.

# 6) Functional Requirements (Detailed)

## 6.1 Grammar Content Management

FR-L1: System shall load `/data/grammar.json` at startup.

FR-L2: System shall render TOC grouped by category (per `KnowledgeBank/grammar_n5.md`'s 23 categories), in declared order.

FR-L3: System shall render pattern detail using the 7-block expanded template (§4.3).

FR-L4: System shall support cross-linking from Test results → Chapter 1 pattern detail and Chapter 3 review.

FR-L5: System shall enforce that every pattern in `KnowledgeBank/grammar_n5.md` has a matching entry in `/data/grammar.json`. The `tools/check_coverage.py` script verifies this and exits non-zero if any pattern is missing.

## 6.2 Test Engine

FR-T1: Generate tests from `/data/questions.json`. Each question requires: `id`, `grammarPatternId`, `type`, `correctAnswer`, `choices` (for MCQ/dropdown) OR `tiles`+`correctOrder` (for sentence_order). Recommended: `explanation_en`, `distractor_explanations`.

FR-T2: Enforce "all answered before Submit becomes enabled" via visible-but-disabled rule (§5.3).

FR-T3: Compute score instantly on Submit.

FR-T4: Display results immediately after Submit (no reload).

FR-T5: Produce gap list using rolling threshold (§6.6), not single-test snapshot.

FR-T6: Support `sentence_order` question type with array-equality grading.

FR-T7: Sample test questions to balance across categories - no single category may exceed `ceil(N / 5)` questions in a test of length N (where N ≥ 8).

## 6.3 Answer Normalization (if short input is used)

FR-N1: Trim whitespace; convert full-width ↔ half-width as appropriate.

FR-N2: Support multiple acceptable answers (array) where defined.

FR-N3: Normalize hiragana / katakana variants where the question allows either.

## 6.4 Progress & Persistence (REQUIRED)

FR-P1: Persist test results, weak patterns, SRS state, and rolling pattern history in LocalStorage.

FR-P2: Provide a "Reset progress" button with a two-step confirmation.

FR-P3: Persist learner's furigana toggle preference and last-selected test length.

FR-P4: Use the LocalStorage key namespace `jlpt-n5-tutor:*` to avoid collisions.

## 6.5 NEW: Per-Distractor Explanations

FR-D1: For questions with `high_confusion: true`, every distractor MUST have an explanation in `distractor_explanations`.

FR-D2: Results screen shows the distractor explanation only for the choice the learner picked, not all distractors - to avoid information overload.

FR-D3: Chapter 3 (Review Weak Areas) aggregates distractor explanations from all missed questions for the same pattern.

## 6.6 NEW: Weak Pattern Detection (Threshold-Based)

FR-W1: A pattern is "weak" if `errors / attempts ≥ 0.5` AND `attempts ≥ 2` over rolling history (not single-test).

FR-W2: Single-test results contribute to rolling history; rolling history is preserved across sessions in LocalStorage.

FR-W3: A pattern graduates from "weak" to "mastered" after 4 consecutive correct answers across Drill or Test.

FR-W4: Manual override: learner can mark a pattern "known" from Chapter 1, which sets it to mastered until the next miss.

## 6.7 NEW: SRS State Management

FR-S1: Track per-pattern SRS box: `1d` / `3d` / `7d` / `14d` / `graduated`.

FR-S2: Surface patterns in Drill where `nextDue ≤ now`.

FR-S3: Do NOT preemptively drill patterns with no missed history.

FR-S4: Wrong answer in Drill resets the pattern to box `1d` and `consecutiveCorrect = 0`.

# 7) Data Model (JSON-First)

## 7.1 Grammar Pattern Object (UPDATED)

{

"id": "n5-001",

"pattern": "〜です／〜ます",

"category": "copula",

"categoryOrder": 1,

"patternOrder": 1,

"meaning_en": "Polite copula / polite verb ending",

"meaning_ja": "ていねいな いいかた",

"form_rules": {

"attaches_to": ["noun", "na_adjective", "verb_stem"],

"conjugations": [

{ "form": "affirmative_present", "example": "がくせいです" },

{ "form": "negative_present",    "example": "がくせいじゃありません" },

{ "form": "affirmative_past",    "example": "がくせいでした" },

{ "form": "negative_past",       "example": "がくせいじゃありませんでした" }

]

},

"explanation_en": "Used in polite speech. です for nouns/adjectives; ます for verbs.",

"examples": [

{ "ja": "わたしは がくせいです。",            "form": "affirmative", "furigana": [] },

{ "ja": "わたしは がくせいじゃありません。", "form": "negative",    "furigana": [] },

{ "ja": "あなたは がくせいですか。",          "form": "question",    "furigana": [] },

{ "ja": "きのうは やすみでした。",            "form": "past",        "furigana": [] }

],

"common_mistakes": [

{

"wrong": "わたしは がくせいです じゃありません。",

"right": "わたしは がくせいじゃありません。",

"why":   "Don't combine です and じゃありません. Use one or the other for tense/polarity."

}

],

"contrasts": [

{ "with_pattern_id": "n5-XXX", "note": "..." }

],

"notes": ""

}

## 7.2 Question Object (UPDATED)

MCQ shape:

{

"id": "q-0001",

"grammarPatternId": "n5-010",

"type": "mcq",

"direction": "j_to_e",

"prompt_ja": "(  )に はいる いちばん いい ものを えらんでください。",

"question_ja": "わたしは きのう ともだち(  )あいました。",

"choices": ["を", "に", "で", "が"],

"correctAnswer": "に",

"explanation_en": "会う takes に to mark the person you meet.",

"distractor_explanations": {

"を": "を marks a direct object. 会う is intransitive - doesn't take を.",

"で": "で marks location of action, not the person met.",

"が": "が marks subject/new info, not the person met."

},

"high_confusion": true,

"difficulty": 1

}

Sentence-order shape:

{

"id": "q-0050",

"grammarPatternId": "n5-005",

"type": "sentence_order",

"prompt_ja": "ただしい じゅんに ならべてください。",

"tiles": ["わたしは", "がくせいです", "の", "だいがく"],

"correctOrder": ["わたしは", "だいがく", "の", "がくせいです"],

"translation_en": "I am a university student.",

"explanation_en": "の links nouns; だいがくの がくせい = university's student."

}

## 7.3 Test Result Object (UPDATED)

{

"timestamp": "2026-04-29T19:30:00+09:00",

"type": "test",

"total": 20,

"correct": 17,

"incorrect": 3,

"responses": [

{

"questionId": "q-0001",

"userAnswer": "で",

"isCorrect": false,

"grammarPatternId": "n5-010"

}

]

}

## 7.4 NEW: Pattern History Object (LocalStorage)

{

"n5-010": {

"attempts": 7,

"correct": 3,

"incorrect": 4,

"errorRate": 0.57,

"isWeak": true,

"isMastered": false,

"isManuallyKnown": false,

"lastSeen": "2026-04-29T19:30:00+09:00",

"srsBox": "3d",

"nextDue": "2026-05-02T19:30:00+09:00",

"consecutiveCorrect": 0

}

}

## 7.5 NEW: Settings Object (LocalStorage)

{

"furiganaOnN5Kanji": false,

"lastTestLength": 20,

"diagnosticCompleted": true,

"lastDiagnosticDate": "2026-04-29T19:00:00+09:00"

}

# 8) System Architecture (LOCKED)

## 8.1 Tech Stack - Vanilla, No Build Step

HTML + CSS + Vanilla JavaScript only.

No npm, no bundler, no toolchain. Anyone with a modern browser can clone the repo, double-click `index.html`, and run.

GitHub Pages serves the same files as the local file system.

ES modules via `<script type="module">` - modern browsers support imports natively.

All paths relative.

Hash routing for SPA refresh safety: `/#/learn`, `/#/test`, `/#/drill`, `/#/review`, `/#/summary`.

## 8.2 Why this stack

Zero install for the learner - just a browser.

Zero install for the content author - edit JSON / MD in any editor; refresh browser.

Stable across Chrome / Edge / Firefox versions; no breaking-change surface from build tools.

GitHub Pages compatible without any actions or workflows.

No external CDN dependencies - everything is in the repo (resilient on flaky networks).

## 8.3 Content Pipeline (One-Time per Edit)

Source-of-truth files: `KnowledgeBank/grammar_n5.md`, `KnowledgeBank/kanji_n5.md`, `KnowledgeBank/vocabulary_n5.md`, `KnowledgeBank/sources.md` (human-readable).

App-consumed files: `/data/grammar.json`, `/data/questions.json`, `/data/n5_kanji_whitelist.json`, `/data/n5_vocab_whitelist.json`.

`tools/build_data.py` - one-time conversion script (run by author after editing .md files). Generates JSON whitelists from kanji_n5.md and vocabulary_n5.md.

`tools/check_coverage.py` - verifies every pattern in grammar_n5.md has an entry in grammar.json.

`tools/lint_content.py` - flags non-N5 vocabulary or kanji in grammar.json / questions.json.

These scripts are author-side only. The learner never runs Python.

# 9) Repository Structure

/JLPT/N5/                        # repo root for this app

index.html                     # entry point - open this in browser

/css/

main.css

/js/

app.js                       # router + chapter coordinator

learn.js                     # Chapter 1

test.js                      # Chapter 2

review.js                    # Chapter 3

summary.js                   # Chapter 4

drill.js                     # Drill / SRS engine

diagnostic.js                # First-run diagnostic

storage.js                   # LocalStorage adapter

furigana.js                  # Furigana renderer + toggle

/data/

grammar.json                 # all N5 patterns (rich content)

questions.json               # question bank

n5_kanji_whitelist.json      # generated from kanji_n5.md

n5_vocab_whitelist.json      # generated from vocabulary_n5.md

/tools/

build_data.py                # author tool - md to json whitelists

check_coverage.py            # author tool - pattern coverage check

lint_content.py              # author tool - N5 scope lint

KnowledgeBank/grammar_n5.md                  # source-of-truth pattern catalog

KnowledgeBank/kanji_n5.md                    # source-of-truth N5 kanji list

KnowledgeBank/vocabulary_n5.md               # source-of-truth N5 vocab list

KnowledgeBank/sources.md                     # reference / authority documentation

JLPT N5 Grammar Tutor – Functional Spec.docx   # this file

README.md

# 10) Deployment Requirements (GitHub Pages)

DR-1: Static site - no build step required.

DR-2: Deploy via `/docs` folder OR `gh-pages` branch (either works for vanilla).

DR-3: All paths relative.

DR-4: Hash routing for refresh safety.

DR-5: No external CDN dependencies - every asset self-hosted in repo.

DR-6: Service worker (optional Phase 1.5) for full offline capability after first load.

# 11) Non-Functional Requirements

Performance: First load under 2s on typical broadband; subsequent loads near-instant from cache.

Accessibility: Full keyboard navigation; visible focus rings; WCAG AA contrast; skip-to-main-content link.

Compatibility: Latest Chrome / Edge / Firefox / Safari on PC. Mobile-friendly is non-goal (Phase 2).

Reliability: No data loss without explicit "Reset progress" confirmation.

Content integrity: `tools/lint_content.py` flags non-N5 kanji or vocab before commit.

Offline: After first load, app continues to work offline (everything served from filesystem / LocalStorage).

No telemetry / no tracking - no analytics calls, no external resources.

# 12) Validation & Acceptance Criteria (Must Pass)

## Lesson Acceptance (Chapter 1)

TOC lists every pattern in `KnowledgeBank/grammar_n5.md`, grouped by its 23 categories.

Every pattern page shows the 7-block expanded template (§4.3).

Furigana default is OFF on N5 kanji and ON for out-of-scope kanji; toggle persists across sessions.

"Mark as known" checkbox works and updates the rolling history.

## Test Acceptance (Chapter 2)

Submit visible-but-disabled until all questions answered, with tooltip + remaining-count.

Submit click immediately renders score / answer review / weak list.

Sentence-ordering question type works (click-to-order tiles, array-equality grading).

Question sampling balances across categories (max ceil(N/5) per category, N ≥ 8).

## Diagnostic (NEW)

First-run prompt is shown once and skippable.

10 questions, sampled across the highest-frequency categories.

Results seed the weak list but do not count toward score history.

## Drill (NEW)

Patterns due today shown with a badge count on the Drill tab.

1d / 3d / 7d / 14d intervals advance correctly on right answers; reset to 1d on wrong.

Pattern graduates after 4 consecutive correct.

Drill session shows immediate feedback per question (not batched).

## Review Acceptance (Chapter 3)

Weak patterns shown by rolling threshold (≥ 50% error AND ≥ 2 attempts).

Each weak pattern includes form rules + common mistakes + 4-6 fresh examples (different from Chapter 1).

Per-distractor explanations shown for missed high-confusion questions.

## Summary Acceptance (Chapter 4)

Mastered / weak / untested all visible.

Heatmap-style category grid renders.

Suggested next step is actionable (links to the right chapter / mode).

## Content Integrity

`tools/check_coverage.py` exits 0 - every pattern in `KnowledgeBank/grammar_n5.md` has a matching `/data/grammar.json` entry.

`tools/lint_content.py` exits 0 - no out-of-scope kanji/vocab in JSON without explicit furigana annotation.

# 13) Future Enhancements (Phase 2+)

Adaptive testing with Anki-style ease factors (replaces Leitner-light).

Audio on hover for furigana / pattern reading (TTS or recorded).

Print / PDF export of lesson chapters.

Multi-learner profiles (separate LocalStorage namespaces; or backend).

N4 expansion (separate content set; same engine).

Service worker for full offline + installable PWA.

Mobile-friendly responsive layout.

Listening practice (out of Phase 1 scope).

# 14) Implementation Notes (Developer Guidance)

Prefer dropdown fill-in-blank over free text to avoid ambiguous grading.

Sentence-ordering tiles must be word/phrase chunks, NOT individual particles. Don't make the learner rearrange `わ・た・し・は` - that's grading kana, not grammar.

Every question MUST be tagged with exactly one `grammarPatternId` to support gap analysis.

Mark `high_confusion: true` only when ≥ 2 distractors are pedagogically defensible (worth explaining); otherwise leave `distractor_explanations` empty.

LocalStorage key namespace: `jlpt-n5-tutor:*`.

Furigana renderer: use `<ruby>...<rt>...</rt></ruby>` for true semantic ruby, not parentheses.

All Japanese strings in code/data must be UTF-8 (no Shift-JIS / cp932).

When generating Drill sessions, prefer questions the learner has missed before - but if none exist for a due pattern, sample any question for that pattern.

Keep `js/` modules small (one chapter / mode per file). Aim < 300 LOC per file before splitting.

APPENDIX - v3.1 supplement merged into v4

(Source: specifications/JLPT-N5-Functional-Spec-v3.1-supplement.md)

This appendix carries the gap-fill content that elevated v3 to v4: document control template, glossary, RACI, user stories, KPIs, full NFRs, test strategy, risks register, open-questions log, maintenance model, release process, errata against v3 sections, and the Pass-N audit protocol. Sections lettered A-E follow.

# JLPT N5 Functional Specification - v3.1 Supplement

Companion to: specifications/JLPT N5 Grammar Tutor – Functional Spec.docx (v3, amended 2026-04-30)

Status: Gap-fill addendum. Content here is additive (new sections) plus errata (drift corrections to v3).

Date: 2026-04-30

Intended outcome: When merged into the next .docx revision, the result is v4 — a complete, current functional specification.

## A. Gap analysis (what was missing or stale in v3)

This supplement was produced after a section-by-section review of the v3 .docx against the standard FSD checklist (Document control / Foundation / Audience / Functional / Non-Functional / Domain-specific / Quality-Governance / Appendices).

### A.1 Sections completely missing from v3

| Missing section | Why it matters here |
| --- | --- |
| Document control table (revision history, sign-off) | The doc has informal "Amended 2026-04-30" notes but no formal version table |
| Glossary | JLPT, N5, SRS, SM-2, furigana, dokkai, kun-yomi, on-yomi etc. are used but never defined |
| Stakeholders / RACI | Roles named loosely ("Tutor / Admin: You") but no decision-rights matrix |
| User stories (As a … I want … so that …) | FRs are functional but not traced back to user value |
| Success metrics / KPIs | Goals are qualitative; nothing measurable |
| Internationalization NFR | Site has 5 locales (en/vi/id/ne/zh); v3 doesn't mention i18n at all |
| PWA-specific NFRs | App is now a PWA (manifest, service worker v24, install banner); v3 lists this only as "Phase 1.5 optional" |
| Performance budgets (measurable) | v3 says "First load under 2s" - no FCP/LCP/TBT/CLS targets |
| Content audit protocol (Pass-N) | 10 audit passes have run (462 findings, 462 closed); the protocol that produced them is not documented |
| Test strategy | UI testing plan exists at feedback/ui-testing-plan.md but isn't referenced |
| Risks register | No risks documented |
| Open questions / decisions log | No log of in-flight design decisions |
| Maintenance / support model | Who fixes content errors, who triggers re-audits, SLA |
| Data dictionary | §7 has shape examples but no field-by-field reference |
| Accessibility conformance target | "WCAG AA" mentioned without specifying 2.0 / 2.1 / 2.2 or what specific criteria are committed to |

### A.2 Drift between v3 and current implementation

| v3 says | Reality (per CHANGELOG / TASKS.md / live site) | Action |
| --- | --- | --- |
| §1 / §3 - "Audio / listening practice" is out of scope | 491 MP3s shipped (449 grammar + 30 reading + 12 listening) via tools/build_audio.py (gTTS) | Move from §3 Out-of-Scope to in-scope |
| §3 - "Drill mode (SRS-light)" with Leitner 1d/3d/7d/14d | App now uses SM-2 SRS with Again/Hard/Good/Easy 4-button grading | Update §5.8 + §6.7 to SM-2; keep Leitner as a deprecated note |
| §5.1 Global Navigation: Learn / Test / Drill / Review / Summary | Current nav: Home / Learn (5-card hub) / Practice (renamed from Drill) / Review (SRS) / Test / Summary / Settings; secondary: search + summary + settings; mobile bottom nav | Rewrite §5.1 to match |
| §5 UX/UI - no Home route, no Learn hub, no per-kanji/per-vocab detail | Routes shipped: #/home, #/learn (5-card hub: Grammar/Vocab/Kanji/Dokkai/Listening), #/learn/grammar, #/learn/vocab, #/learn/vocab/<form> (per-word page with 5 examples), #/kanji, #/kanji/<glyph>, #/test/<n> | Add new sub-sections in §5 |
| §11 NFR - "Mobile-friendly is non-goal (Phase 2)" | Brief 2 P4.4 shipped: bottom nav ≤480px, safe-area insets, 44px tap targets | Remove non-goal; add mobile NFR |
| §11 NFR - no i18n | 5 locales ship in locales/*.json | Add i18n NFR |
| §11 NFR - "Service worker (optional Phase 1.5)" | SW v24 with stale-while-revalidate, update toast, install banner | Promote to in-scope NFR |
| §7.5 Settings Object - has only 4 fields | Current schema has: furiganaMode (3-mode: always/hide-known/never), audioSpeed (0.75/1.0/1.25), reduceMotion (auto/on/off), uiLang, theme, font, lastLearnId, plus knownKanji (Set), streak ({current, longest, lastStudyDate, days[30]}) | Update §7.5 + add §7.6 (knownKanji), §7.7 (streak) |
| §9 Repository Structure | Current repo: locales/, audio/, sw.js, manifest.webmanifest, tests.html, plus 25+ JS modules (kanji-popover, search, shortcuts, pwa, kosoado, waga, verbclass, teform, particles, counters, listening, reading, normalize, home, settings, etc.) | Replace §9 with current tree |
| §13 Future Enhancements - "Service worker / installable PWA / Audio / Mobile responsive" | All shipped | Remove from Future; replace with current Future-list (analytics-respecting recommendation engine, listening-corpus expansion, etc.) |
| §13 Future Enhancements - "Multi-learner profiles" | Hard constraint #3 (no login); should be in Out-of-Scope, not Future | Move to Out-of-Scope |
| Spec version says "Predecessors: v1 ... and v2" stored as separate files | They exist; reference path in not-required/ | Document the archive path |

## B. New sections to add to v4

### B.1 Document control

| Field | Value |
| --- | --- |
| Document title | JLPT N5 Grammar Tutor & Test - Functional Specification |
| Current version | v4 (post-Brief-2, post-Pass-10) |
| Previous versions | v1 (KnowledgeBank/sources.md era) - archived in not-required/; v2 (post-Brief-1) - archived; v3 (post-Brief-2 amendment 2026-04-30) - this docx |
| Status | Active |
| Owner | Project author / Tutor-Admin |
| Reviewers (recommended) | One native Japanese speaker (content); one accessibility reviewer (UI); one product reviewer (scope) |

B.1.1 Revision history (template - to be maintained going forward)

| Version | Date | Author | Summary | Approved by |
| --- | --- | --- | --- | --- |
| v1 | 2026-?? | initial draft | Original scope (Phase 1, Brief 1) | - |
| v2 | 2026-?? | post Brief 1 | Audit Passes 1-7; engine + question banks shipped | - |
| v3 | 2026-04-30 | post Brief 2 + Pass 9 + Pass 10 | UX rebuild, audio, content corrections | - |
| v4 | (next) | post this supplement | Gap-fill, drift fixes | (to sign) |

B.1.2 Sign-off matrix

| Role | Name | Sign-off date | Notes |
| --- | --- | --- | --- |
| Product owner | Gaurav Srivastava | continuous | Confirms scope and goals |
| Content reviewer (JA) | Suiraku San (commissioned 2026-04-30 per feedback/native-teacher-review-request.md) | partial sign-off 2026-04-30 (~30% surface; full pass due 2026-07-30) | Confirms JA accuracy bar (§D); Pass-11A brief audit + Pass-11 sample audit logged in TASKS.md |
| Engineering owner | Gaurav Srivastava | continuous | Confirms architecture and feasibility; current architecture validated against §B.6.3 perf budgets via Lighthouse CI |
| Accessibility reviewer | Gaurav Srivastava (acting; backed by axe-core + Lighthouse CI gates) | continuous | Confirms WCAG 2.1 AA; automated axe-core gate on every release; recommend recruiting an external reviewer for a future formal release |
| Audit-trail keeper | Gaurav Srivastava (writes verification.md) | continuous | Records each audit pass with cumulative tally |

Notes on the current state:

All five slots are now named. Four are held by the project author (Gaurav Srivastava) on a continuous basis; the Content reviewer slot is held by the named external reviewer Suiraku San.

The Content reviewer slot has a partial sign-off recorded for the Pass-11 sample audit; full sign-off depends on completion of the remaining ~70% Pass-11 surface (deadline 2026-07-30).

The Accessibility reviewer slot is held by the project author with backing from automated tooling (axe-core + Lighthouse CI in .github/workflows/). For a future MEXT-aligned release, recommend recruiting an external A11y reviewer to strengthen the WCAG conformance claim.

For a future formal release, recommend dated, written sign-offs against each release tag.

### B.2 Glossary

| Term | Definition |
| --- | --- |
| JLPT | Japanese Language Proficiency Test (Japan Foundation / JEES). Five levels: N5 (easiest) to N1. |
| N5 | Lowest JLPT level. ~80-100 kanji, ~600-800 vocab, ~80-100 grammar patterns (no canonical post-2010 list). |
| Moji (文字) | "Characters." JLPT subsection testing kanji recognition / orthography. |
| Goi (語彙) | "Vocabulary." JLPT subsection testing word meaning and paraphrase. |
| Bunpou (文法) | "Grammar." JLPT subsection testing particle usage and sentence form. |
| Dokkai (読解) | "Reading comprehension." JLPT subsection. |
| Choukai (聴解) | "Listening comprehension." JLPT subsection. |
| Furigana | Small kana written above kanji indicating reading. Rendered as <ruby><rt> in HTML. |
| Kun-yomi | Native Japanese reading of a kanji (e.g., 山 = やま). |
| On-yomi | Sino-Japanese (imported) reading of a kanji (e.g., 山 = サン in compounds). |
| Bika-go (美化語) | "Beautifying language" - the polite お/ご prefix on common nouns (お茶, お金). NOT honorifics (sonkei-go). |
| Sonkei-go (尊敬語) | True honorific language (いらっしゃる, おっしゃる). Out of N5 scope. |
| Te-form (て形) | Verb conjugation used for sequencing, requests, and many compound forms. |
| Tara-form / Tari-form | Conditional / non-exhaustive listing forms. |
| SRS | Spaced Repetition System. Algorithm-driven review scheduling. |
| SM-2 | SuperMemo-2 algorithm (Wozniak). Adjusts interval based on a 4-button grade (Again/Hard/Good/Easy) and an "ease factor." |
| Leitner | Earlier SRS approach using fixed-interval boxes (1d / 3d / 7d / 14d). v3 spec referenced this; the app now uses SM-2. |
| PWA | Progressive Web App. Installable, offline-capable web application backed by a service worker + manifest. |
| Service worker (SW) | Browser-side script that intercepts fetches, caches assets, and enables offline. Current version: jlpt-n5-tutor-v24. |
| Stale-while-revalidate | Caching strategy: serve cached content immediately; refetch in background; update on next request. |
| WCAG 2.1 AA | Web Content Accessibility Guidelines, level AA. The conformance target for this app. |
| Pass-N audit | The project's content-review protocol. Each pass applies a chosen audit lens (paper-maker, native-teacher, external 日本語教師, etc.). 10 passes have run; 462 findings; 0 open. Documented in verification.md. |
| KB | KnowledgeBank - the KnowledgeBank/ directory holding the source-of-truth catalog files (grammar, vocabulary, kanji, sources). |
| CP932 | Microsoft's superset of Shift-JIS used by Windows JP terminals. The codebase is em-dash-free for cp932 console safety. |
| gTTS | Google Text-to-Speech (Python library). Used at build time only to render the 491 MP3 audio files. |

### B.3 Stakeholders

| Role | Responsibilities | Decision rights |
| --- | --- | --- |
| Project author / Tutor-Admin | Owns scope, content correctness, releases | Final say on scope; content edits |
| Content reviewer (Japanese) | Validates JA accuracy across audit passes | Veto on JA-incorrect content |
| Engineering implementer | Implements features per spec; maintains tests | Veto on infeasible scope |
| Accessibility reviewer | Audits WCAG conformance | Veto on a11y regressions |
| End learners | Use the app | Provide feedback (no formal seat) |
| Hosting (GitHub Pages) | Serves static assets | Out of project control |

### B.4 User stories (derived from existing FRs)

The v3 FRs describe what the system shall do. User stories add the why.

| Story ID | As a … | I want … | So that … | Maps to FRs |
| --- | --- | --- | --- | --- |
| US-1 | First-time visitor | a single primary CTA on the home page | I know where to start without reading | (UX Brief 2 §1.1) |
| US-2 | Returning learner | a "Continue" card showing my last lesson | I can resume in one click | (UX Brief 2 §1.2) |
| US-3 | Self-studier | structured grammar lessons with form rules and examples | I can build a model, not memorize | FR-L1 to FR-L5 |
| US-4 | Late-N5 learner | furigana off by default on N5 kanji | I practice reading, not crutches | §4.2 |
| US-5 | Late-N5 learner | a "I know this kanji" toggle to suppress furigana per kanji | I can hide furigana on the kanji I've mastered while keeping it on the rest | (Brief 2 §4.2) |
| US-6 | Test-taker | mock exams with timed, randomized, balanced sampling | the app feels like a real exam, not memorizable | FR-T1, FR-T7 |
| US-7 | Learner | weak-pattern detection over rolling history (not single test) | one bad day doesn't mislabel my mastery | FR-W1, FR-W2 |
| US-8 | Learner | SRS review queue surfacing items at the right interval | I retain what I learn long-term | FR-S1 to FR-S4 |
| US-9 | Learner | offline access on subway/flight | I can study anywhere | (NFR offline) |
| US-10 | Privacy-conscious user | no login, no telemetry, all progress local | my study habits stay private | (Hard constraint #2, #3) |
| US-11 | Mobile user | bottom nav and 44px tap targets | I can study on a phone with one thumb | (Brief 2 §9) |
| US-12 | Non-English speaker | UI in my locale (vi/id/ne/zh) | I can use the app without English | (i18n NFR) |
| US-13 | Power user | keyboard shortcuts (1-4 / Space / Enter / ? / /) | I move at the speed of thought | (Brief 2 §7.2) |
| US-14 | Cross-device user | export progress to JSON, import on another device | I'm not locked to one machine | FR-P1, §3 |
| US-15 | Content author | a content lint that fails commit on out-of-scope vocab/kanji | I can't ship N4 content into N5 by accident | §4.7, §4.8 |
| US-16 | Content author | a Pass-N audit protocol with re-audit cadence | content quality stays raised over time | (NEW §D below) |
| US-17 | Returning user post-update | a non-blocking "Update available" toast | I get fresh content without interruption | (Brief 2 §12.1) |

### B.5 Success metrics (KPIs)

These should be measured after each major release. Without them "done" cannot be defined.

| Metric | Target | How measured |
| --- | --- | --- |
| Lesson completion rate | ≥ 60% of started lessons reach the end | LocalStorage progress events |
| D1 / D7 / D30 retention | D1 ≥ 40%, D7 ≥ 25%, D30 ≥ 15% | LocalStorage streak.days[] cohort analysis (privacy-respecting; no remote telemetry) |
| Mock-test mean score (after ≥ 5 sessions) | ≥ 70% | Test history average |
| Time-to-first-action (first-time visitor) | ≤ 5 seconds (Lighthouse) | Lighthouse / RUM (if added later under privacy constraint) |
| Lighthouse Performance | ≥ 90 mobile, ≥ 95 desktop | Lighthouse CI per release |
| Lighthouse Accessibility | ≥ 95 | Lighthouse CI |
| Lighthouse PWA | 100 | Lighthouse CI |
| Content audit cumulative findings closed | ≥ 99% (currently 462/462 = 100%) | verification.md |
| JA-accuracy CI invariants passing | 100% (release blocker) | tools/check_content_integrity.py (per ui-testing-plan §12.1) |

### B.6 Non-functional requirements - additions

B.6.1 Internationalization

NFR-I1 UI shall be available in 5 locales: en (v1 reference), vi, id, ne, zh.

NFR-I2 All translatable strings shall live in locales/*.json; no hardcoded UI strings in JS modules.

NFR-I3 Locale files shall share an identical key tree; missing keys fall back to English with a console warning.

NFR-I4 Japanese content (lessons, examples, questions) is never translated. Furigana, kanji, and example sentences remain Japanese regardless of UI locale. Only chrome / explanations / glosses translate.

NFR-I5 Locale preference persists in localStorage.uiLang and survives reload.

NFR-I6 Locale switch shall not require a page reload.

B.6.2 PWA

NFR-W1 Installable PWA via manifest at manifest.webmanifest; Lighthouse PWA score = 100.

NFR-W2 Service worker jlpt-n5-tutor-v<N> (current: v24) uses stale-while-revalidate for the shell (HTML/CSS/JS) and cache-first for content (data/audio/locales).

NFR-W3 When new shell bytes are detected, SW shall post SW_UPDATE_AVAILABLE to clients; UI shall surface a non-blocking "Update available" toast.

NFR-W4 App shall remain functional offline after first load; offline indicator chip in top-right toggles with navigator.onLine.

NFR-W5 App icons (192px, 512px) shall render on mobile home screen; iOS shows the icon on splash (not white screen).

NFR-W6 Install banner via beforeinstallprompt; one-time, dismissible, persists in localStorage.

B.6.3 Performance (measurable budgets)

| Metric | Target | Measured on |
| --- | --- | --- |
| FCP (First Contentful Paint) | < 1.8 s | Slow-4G profile (150 ms RTT, 1.6 Mbps, 4× CPU throttle) |
| LCP (Largest Contentful Paint) | < 2.5 s | Slow-4G |
| TTI (Time to Interactive) | < 3.5 s | Slow-4G |
| TBT (Total Blocking Time) | < 200 ms | Slow-4G |
| CLS (Cumulative Layout Shift) | < 0.1 | All viewports |
| Critical-path JS+CSS+HTML (gzipped) | < 100 KB | Network panel |
| Total first-load (excl. audio) | < 300 KB | Network panel |
| Audio: lazy-loaded | First lesson page loads without fetching MP3s | Network panel |
| Repeat visit (warm SW cache) | < 100 ms FCP | DevTools |

These supersede v3's vague "First load under 2s."

B.6.4 Accessibility (specific targets)

NFR-A1 Conformance target: WCAG 2.1 Level AA.

NFR-A2 axe-core shall report zero serious or critical violations on Home, Learn, Test, Review, Settings (per ui-testing-plan §5).

NFR-A3 All interactive elements have a visible focus ring on keyboard focus.

NFR-A4 Skip-to-content link shall work from keyboard.

NFR-A5 prefers-reduced-motion shall disable non-essential animations; user override available in Settings.

NFR-A6 Forced-colors / Windows High Contrast mode: all visible text remains visible; no information conveyed by color alone.

NFR-A7 Furigana ruby is announced correctly by NVDA + Japanese voice (e.g., 学校 reads as がっこう, not がく-こう).

NFR-A8 Tap targets ≥ 44×44 px (WCAG 2.5.5).

### B.7 Test strategy

TS-1 Engine-layer tests in tests.html (currently 37/37 passing) cover SM-2 SRS math, storage round-trip, furigana renderer, grading.

TS-2 UI-level testing follows the catalog at feedback/ui-testing-plan.md (22 perspectives, three execution tiers: P0 smoke 5 min / P1 gate 60 min / P2 regression 4 hours).

TS-3 Japanese language accuracy is the foundational concern - testing-plan §12 is the highest-priority section. CI invariants (§12.1) are release blockers.

TS-4 Content audit cadence: every quarter or after any 10+ KB-edit batch, run a Pass-N re-audit per §D below.

TS-5 No release ships if any of: (a) tests.html failing, (b) §12.1 invariants failing, (c) Lighthouse Performance/Accessibility below target, (d) any open CRITICAL audit finding.

### B.8 Risks register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Content edit silently introduces unnatural Japanese | Med | High | §12.1 CI invariants + quarterly Pass-N re-audit |
| Service worker caches stale shell after a release | Low | Med | Stale-while-revalidate + update toast + cache versioning (v<N>) |
| Browser autoplay policy blocks audio on first play | Med | Low | Only play audio on user gesture; documented in §14 implementation notes |
| Content drifts from KnowledgeBank as JSON edits go in | Med | High | tools/check_coverage.py + lint scripts; coverage check enforced pre-commit |
| Locale file falls behind English (missing keys) | Med | Med | Fall back to English with console warning (NFR-I3); periodic key-tree diff check |
| GitHub Pages deprecates /docs deployment path | Low | Med | Switch to gh-pages branch; both are supported |
| Vendor lock-in on gTTS (audio pipeline) | Low | Low | tools/build_audio.py already supports piper-tts and pyttsx3 fallbacks |
| Author becomes unavailable; no continuity plan | Low | High | Document everything in spec + verification.md; KnowledgeBank is human-readable; can be picked up by any maintainer |
| Misclassified Group-1 ru-verbs (入る etc.) regress | Med | High | NFR-A: ru-verb exception flags enforced in CI (X-6.6) |

### B.9 Open questions / decisions log (triaged 2026-04-30)

| ID | Question | Status | Owner | Target decision date | Triage notes |
| --- | --- | --- | --- | --- | --- |
| OQ-1 | Should we add a recommendation engine that runs on-device (privacy-preserving)? | Closed (minimal): shipped in v1.6 | Project author + Engineering | 2026-04-30 (decided) | Decision 2026-04-30: ship option (d) — a minimal "What should I study next?" widget on Home that reads getStreak() + getDueCount() + lastLearnId from LocalStorage and routes to one of Learn / Review / Drill. No telemetry, pure on-device, satisfies Hard constraint #2. Implemented in js/home.js (pickRecommendation() + renderRecommendation()) and css/main.css (.home-recommend). A richer ML-backed recommender remains deferred to v2.0; revisit if learner-base data justifies it. |
| OQ-2 | Should listening corpus expand from 12 → 30+ items? | Approved for v1.6 (native-voice constraint) | Content owner | 2026-07-30 (target authoring date) | Decision 2026-04-30: expand to 30+ items, but new items MUST use a native Japanese voice talent (not gTTS). Listening discrimination at N5 fails when learners memorise gTTS prosody artefacts. Implementation gate: cannot ship without procuring or recording native voice; logged in TASKS.md as a content-authoring backlog item. Existing 12 gTTS items remain in place during transition; flag them in metadata so the build pipeline can swap to native audio per-item as recordings arrive. |
| OQ-3 | Should we add a CSP meta tag for additional XSS hardening? | Closed: shipped in v1.6 | Engineering | 2026-04-30 (decided + implemented) | Implemented 2026-04-30 in index.html with the directive set: default-src 'self'; img-src 'self' data:; media-src 'self' blob:; style-src 'self' 'unsafe-inline'; script-src 'self'; connect-src 'self'; manifest-src 'self'; worker-src 'self'; base-uri 'self'; form-action 'none'; frame-ancestors 'none';. script-src deliberately omits 'unsafe-inline' so any future inline-script regression fails fast. style-src 'unsafe-inline' retained for the inline <style> block in the SW-update toast and a11y overrides — revisit when those are externalised. SW CACHE_VERSION bumped to v30 so existing visitors pick up the new shell on next load. |
| OQ-4 | Should the export schema bump to v3 to include audio playback history? | Deferred indefinitely | - | N/A | Blocked by OQ-5-style scope question: audio analytics implies user-behavior tracking, even if local-only. Conflicts with the project's privacy-first framing. Revisit only if a recommender (OQ-1) needs it. |
| OQ-5 | Should we offer N4 expansion in this repo or a sibling? | Closed: out-of-scope (Brief 1) | - | N/A | Brief 1 explicitly excludes N4+. If pursued in future, recommend a sibling repo (jlpt-n4-tutor) that imports the engine modules from this one as a git submodule. Not in scope for v1.x or v2.0. |
| OQ-6 (NEW) | Should we publish a Japanese-language version of the brief / app? | Closed (both halves) | Project author + Content reviewer | 2026-05-01 (both halves done) | Decision 2026-04-30: App UI and instructions stay in English — the app *teaches* Japanese, but the chrome (nav labels, button text, microcopy, error messages, headings) remains English so the learner is never blocked by chrome they cannot read. The five existing UI locales (en, vi, id, ne, zh) remain; no ja locale will be added. 2026-05-01: Brief translation also closed. Per the EB-3 automation analysis (§B.13), the "needs Japan-based reviewer" framing conflated *should* with *can*. Translation shipped at feedback/jlpt-n5-tutor-developer-brief.ja.md — covers all pedagogical / curriculum / acceptance-criteria sections in full Japanese; technical implementation sections summarised with cross-reference back to the English original. |
| OQ-7 (NEW) | Should data/grammar.json furigana[] field be removed (currently empty in 586/586 examples)? | Closed: keep | Engineering | 2026-04-30 | Verified js/furigana.js line 80: renderJa(text, explicitFurigana = []) accepts the field as an optional override. Empty by default; populated per-example only when auto-renderer's primary-reading fallback would be wrong. Schema-correct; not dead code. Document as optional override in next FSD revision. |

### B.10 Maintenance and support model

Content errors (typos, wrong readings, ungrammatical sentences): Fix in KnowledgeBank/*.md first (source of truth); regenerate data/*.json via tools/build_data.py; log as a Pass-N audit entry in verification.md. Severity CRITICAL → block release; HIGH → next release; MEDIUM/LOW → batch into next quarterly Pass.

Engine bugs: File in repo issues; reproduce in tests.html; fix; add regression test.

A11y regressions: Treat as P1 (block release).

Cadences:

Daily: nothing required; static site

Per release: P0 smoke + P1 gate from ui-testing-plan §17

Quarterly: Pass-N re-audit (§D below)

Annually: full FSD review and amendment

### B.11 Release process

Each release advances the SW version (jlpt-n5-tutor-v<N>) so update toast fires for clients on older shells.

CHANGELOG.md is appended with a new entry describing user-visible changes.

Tag the commit as content-v<N> if KB content changed; app-v<N> if engine/UI changed.

No release ships with TS-5 conditions failing.

### B.12 Copy voice contract — added 2026-04-30 (supersedes brief2 tagline language)

The home-page hero originally followed UX brief2 §1.1 (feedback/jlpt-n5-tutor-ux-developer-brief2.md line 30, 34, 367), which prescribed an outcome-promise tagline (Pass JLPT N5 with 15 minutes a day…) and a ✓ Works offline ✓ No login required ✓ Your progress stays on this device trust strip. That language was inherited verbatim and shipped through v1.5.0.

Decision 2026-04-30: voice was reviewed by senior-copywriter lens (TASKS.md "Copy audit: remove sales-promo voice"). Brief2's tagline+trust-strip prescriptions are formally superseded by this contract:

No outcome promises (don't say what the user will achieve).

No time-to-result claims ("in 15 minutes a day", "quickly", "easily").

No second-person imperatives at the brand level (Start your first lesson → Start a lesson).

No celebration glyphs (✓-prefixed badges, ★ Graduated).

No defensive claims ("No login required" is defensive phrasing — describe properties plainly).

No gamification at the surface ("Keep your streak alive" → just show the count).

Prefer noun phrases to headlines ("Today's review queue" → "Reviews due today").

One register across all microcopy (no mixing onboarding-funnel with neutral).

The active reference for tagline/CTA/microcopy text is now (a) the live js/home.js, js/summary.js, js/drill.js, js/counters.js, and index.html, and (b) the rewrite table in TASKS.md "Copy audit". When any future doc cites brief2 §1.1 or §15 for tagline/copy, this section is the override.

Trust-strip handling: removed from the page body in v1.6.1. The same facts are now reachable via the Privacy link in the footer (which serves PRIVACY.md). On-page repetition was the marker of marketing voice; one-click discovery is sufficient for an institutional-style site.

Pillar count: Practice and Review no longer appear in the primary nav or in the home pillar grid. They remain reachable as direct routes (#/drill, #/review) and via the recommender widget when state warrants. This narrows the front-door surface to Learn + Test, the only two paths that make sense for a first-time visitor with no progress.

Brief2 section explicit overrides (added 2026-05-01): this contract overrides — *by name* — the following sections of feedback/jlpt-n5-tutor-ux-developer-brief2.md:

Brief2 §1.1.5 (Trust strip) prescribed ✓ Works offline · ✓ No login required · ✓ Your progress stays on this device as a hero-band trust strip. Override: removed entirely in v1.6.1; same facts remain at PRIVACY.md linked from the footer. Do not revive the in-page strip.

Brief2 §15 (Copy revisions) prescribed an outcome-promise tagline + a Pass-JLPT-in-N-minutes hero headline. Override: removed entirely in v1.7.1 (no hero, no tagline, no marketing copy on the home page). The home page now opens directly into the section-grid (Learn / Test numbered pillar cards). Do not revive the hero.

Brief2 §11.4-11.6 (Reduce noise / Sentence case / Drop celebratory checkmarks) are still active and were applied in the v1.7.11 emoji cleanup + v1.8.0 Zen Modern design overhaul. The design system at specifications/jlpt-n5-design-system-zen-modern.md is now the authoritative source for visual + voice discipline.

Current home-page state (post-v1.8.0): the home shows zero marketing copy. First-time visitors see a "Sections" hairline-rule label followed by 2 numbered pillar cards (01 Learn / 02 Test) and a single-sentence diagnostic-link footnote. Returning visitors get a recommender + resume cards above the same pillars. No hero, no tagline, no trust strip, no celebration glyphs.

### B.13 External-blocked items reframed — added 2026-05-01 (deep-research result)

Four items were originally classified "external-blocked" with the assumption that they required human-only resources (native voice talent, native reviewer time, Japan-based outreach, learner-base data collection). A deep-research review on 2026-05-01 found this framing was using a 2023-or-earlier mental model of automation capability. The 2026 picture:

| Item | Original blocker | 2026 status |
| --- | --- | --- |
| EB-1 OQ-2 listening corpus 12 → 30+ items | Native voice talent | Automatable via VOICEVOX (free, JA-native acoustic models, MIT/LGPL-style license). Output is statistically indistinguishable from native voice in short utterances. Pitch-accent verification via OpenJTalk + NHK Accent Dictionary. |
| EB-2 Pass-15 deep audit | Native reviewer (10-12 hr) | 80% automatable via Claude-Opus-driven audit (tools/llm_audit.py validated 2026-05-01). The 5-pattern validation found 1.0 findings/pattern density (matching Pass-12 native at 1.12). 75% closed for free via heuristic scan in Pass-15a; remaining 25% requires LLM judgment (~$11.50 per full pass) or focused native spot-check (~3 hr triage). |
| EB-3 OQ-6 brief translation | Japan-based reviewer engagement | Automatable via DeepL + LLM polish. The "needs Japan-based reviewer" was conflating *should we translate* (stakeholder decision) with *can we translate* (technical question). Translation itself is now ~$1 + 1 hour. |
| EB-4 OQ-1 v2.0 ML recommender | Learner-base data + privacy-clean path | Automatable without learner-base data. Three tiers: (a) FSRS-4 algorithm replaces SM-2 — better recall, no new data, in-browser. (b) Content-similarity recommender from corpus structure. (c) WebLLM browser-resident LLM for natural-language recommendations. None require telemetry. |

The reframing: these items moved from "human-required for the work" to "human-optional for prestige + spot-checks." The technical bar is now reachable by code. The full deep-research analysis is in this conversation's transcript; key cost figures: ~$0 EB-1 with VOICEVOX, ~$11.50 + 3hr EB-2, ~$1 + 2hr EB-3, $0 EB-4. Combined: ~$15 + ~20hr to close all four at the technical level.

What still genuinely needs humans:

Native sign-off on released content (institutional / MEXT-alignment value, not technical)

Cultural-appropriateness review (~10% of content)

Final UI tone consistency review

These remain in the spec as native-reviewer responsibilities; they are smaller and more focused than the original "full coverage" stance.

### B.14 Pass 15a — free heuristic audit (2026-05-01)

A free, deterministic alternative to the LLM-audit pipeline ran on all 187 grammar patterns. Tooling: tools/heuristic_audit.py. Six issue classes: STUB_REDIRECT, PATTERN_MISMATCH, REGISTER_MIX, EMPTY_TRANSLATION, DUPLICATE_EXAMPLES, SCOPE_LEAK_KANJI.

Result: 60 findings, 75% precision (45 real / 15 heuristic-noise from verb-conjugation form matching and non-register-topical mixed examples). All 45 real findings fixed in the same pass.

Standout closures:

38 patterns had auto-generated "Duplicate-cleanup redirect. See n5-XXX..." text leaking to learners as notes. Same class as Pass-12 F-12.3 fixed for data/questions.json; the data/grammar.json equivalent had been missed.

n5-158 was teaching でしょう in a pattern explicitly named 〜だろう (casual form). Pedagogical inversion sat in data through 14 prior passes.

n5-112 was demonstrating its kana-counter pattern with 分 kanji examples, bypassing the learning point.

Heuristic precision per rule: H1 STUB_REDIRECT 97%, H2 PATTERN_MISMATCH 45%, H3 REGISTER_MIX 20%. The high H1 precision argues for keeping a heuristic scan in CI alongside the LLM audit; the lower H2/H3 precision argues for using LLM for those checks rather than tightening the regex further.

Full Pass-15a log in verification.md. Cumulative tally across all passes: ~635 findings, ~620 fixed, 2 deferred to Pass-15-true.

### B.15 Microinteractions vs Zen Modern — formal spec deviation (2026-05-01)

The original UI design brief (feedback/jlpt-n5-ui-design-brief.md §8.2) called for the following microinteractions:

Card hover lift (translateY -2px on hover)

Button press scale (transform: scale(0.98) on :active)

Shake animation on incorrect answer

Pulse / glow on correct answer

The v1.8.0 Zen Modern design overhaul (specifications/jlpt-n5-design-system-zen-modern.md §0.5 + §8) explicitly forbids these:

> §0.5: "No shadows, no gradients, no glass effects. Ever. Including hover states."

>

> §8: Forbidden motion: bouncy springs, confetti, card lift / shadow on hover, wiggle, shake, pulse, glow, sliding panes, fading in entire pages from blank.

Resolution (this section is the formal record): the Zen Modern spec supersedes the UI design brief on microinteractions. Hover affordances are rendered through:

Background lightening (surface → surface-alt)

Border-color strengthening (line → line-strong)

Underline on .card-action text only

Correctness feedback in drill / test surfaces uses color + class change only — .choice-button.correct-choice gets color: var(--color-correct) + tinted background; .choice-button.wrong-choice gets the incorrect tint + strikethrough. No motion, no shake.

The Pass-15 design-system static checker (tools/check_design_system.py) enforces this:

D-3 No box-shadow: declarations (other than none)

D-4 No transform: inside :hover blocks

D-8 No decorative text-shadow

Any future re-introduction of the UI design brief's microinteractions would fail D-3, D-4, or D-8 in CI. This guards the Zen Modern aesthetic against drift back to the SaaS-default microinteraction palette.

OPEN-9 from feedback/MASTER-TASK-LIST.md closed via this section.

## C. Updates to existing v3 sections (errata)

### C.1 §3 Scope - move out of "Out of Scope"

These were listed as out-of-scope in v3 but have shipped:

✅ Audio / listening practice → now In Scope (491 MP3s; listening module with 3 JLPT formats)

✅ Service worker / PWA → now In Scope (NFR-W1 to NFR-W6)

✅ Mobile-friendly responsive layout → now In Scope (Brief 2 §9)

✅ Adaptive testing with ease factors → now In Scope (SM-2 SRS replaces Leitner)

These remain Out of Scope (binding):

User accounts / login (Hard constraint #3)

Server-side analytics / telemetry (Hard constraint #2)

Cloud sync (Brief 1 Out-of-Scope)

Multi-learner profiles (was in §13 Future; promote to permanent Out-of-Scope per #3)

Open-ended writing or essay evaluation

Speaking practice with microphone input

Runtime AI / TTS calls

N4+ content

### C.2 §5.1 Global Navigation - rewrite

Replace the old "Learn / Test / Drill / Review / Summary" with:

| Tier | Items | Notes |
| --- | --- | --- |
| Primary nav | Home / Learn / Practice / Review / Test | "Practice" replaces "Drill"; "Daily Drill" renamed |
| Secondary nav | Search input + Summary + Settings + Help (?) | Search has / shortcut |
| Mobile (≤480 px) | Primary nav becomes fixed bottom bar with safe-area inset | per Brief 2 §9 |
| Persistent | Streak chip + offline indicator (top-right) + location chip (under header) | per Brief 2 §2.4 / §12.4 |

### C.3 §5 UX/UI - new sub-sections needed

Add to v3 §5:

§5.0 Home (#/home) - first-time vs returning state; CTA + 3 pillar cards (first-time); Continue card + Today's queue + Streak heatmap (returning).

§5.2.5 Learn hub (#/learn) - 5-card hub: Reference (Grammar / Vocabulary / Kanji), Practice (Dokkai / Listening). 3+2 semantic split.

§5.2.6 Vocabulary index + per-word detail (#/learn/vocab and #/learn/vocab/<form>) - 1002 vocab cards in 40 sections; per-word detail with 5 example sentences sourced from grammar.json.

§5.2.7 Kanji index + per-kanji detail (#/kanji and #/kanji/<glyph>) - 97 cards (glyph + meaning + first kun/on); per-kanji detail with prev/next nav.

§5.9 Settings - explicit panel: UI lang / theme / font / 3-mode furigana (Always / Hide-on-known-kanji / Never) / live furigana preview / audio speed (0.75/1.0/1.25) / reduce motion (auto/on/off) / typed-phrase reset / export / import.

§5.10 Reading module (#/reading) - 30 graded passages with 2-3 comprehension questions each.

§5.11 Listening module (#/listening) - 12 items across 3 JLPT formats (4 task / 4 point / 4 utterance).

§5.12 Topic deep-dives - こそあど / は vs が / Verb groups / て-form gym / Particle pairs / Counters.

### C.4 §5.8 Drill / SRS - replace Leitner with SM-2

v3 says "Leitner-light, 1d / 3d / 7d / 14d intervals." Reality: the app uses SM-2 with Again / Hard / Good / Easy 4-button grading and a per-item ease factor (verified in tests.html).

Replacement text:

> Drill / Review uses SuperMemo-2 (SM-2) spaced repetition. Each item carries an ease factor (default 2.5, floor 1.3) and a current interval. Grade buttons:

> - Again (lapse): interval = 1 day; ease drops by 0.2; repetition counter resets to 0.

> - Hard: interval = max(1d, current × 1.2); ease drops by 0.15.

> - Good: per SM-2 schedule (rep 1 → 1d, rep 2 → 6d, rep 3+ → previous × ease).

> - Easy: interval = current × ease × 1.3; ease rises by 0.15.

>

> Verified in tests.html: rep 1 → 1d, rep 2 → 6d, rep 3 → 15d; lapse drops EF to 1.96.

### C.5 §7 Data Model - add new schemas

Add:

§7.6 knownKanji set

{

"knownKanji": ["学", "校", "本"]

}

Stored in localStorage.knownKanji. Feeds the "hide-on-known-kanji" furigana mode.

§7.7 Streak

{

"streak": {

"current": 7,

"longest": 23,

"lastStudyDate": "2026-04-30",

"days": ["2026-04-24", "2026-04-25", "..."]

}

}

days[] is a rolling 30-day array used by the heatmap.

§7.8 Audio manifest

data/audio_manifest.json enumerates the rendered MP3s. Format:

{

"n5-001.0": "audio/n5-001.0.mp3",

"reading-001": "audio/reading-001.mp3"

}

If a key is absent, the app degrades gracefully (no audio button).

§7.9 Updated Settings Object

Replace v3 §7.5 with the current schema:

{

"uiLang": "en",

"theme": "auto",

"font": "default",

"furiganaMode": "hide-known",

"audioSpeed": 1.0,

"reduceMotion": "auto",

"lastTestLength": 20,

"lastLearnId": "n5-042",

"diagnosticCompleted": true,

"lastDiagnosticDate": "2026-04-29T19:00:00+09:00",

"exportSchemaVersion": 2

}

### C.6 §9 Repository Structure - replace tree

Replace the v3 tree with the current state. The diff is large; here is the canonical current tree:

/JLPT/N5/

index.html

manifest.webmanifest

sw.js

tests.html

README.md

CHANGELOG.md

/css/

main.css

/js/

app.js

home.js

learn.js

test.js

drill.js

review.js

summary.js

diagnostic.js

settings.js

storage.js

furigana.js

i18n.js

pwa.js

search.js

shortcuts.js

kanji.js

kanji-popover.js

kosoado.js

waga.js

verb-class.js

te-form.js

particles.js

counters.js

listening.js

reading.js

normalize.js

/data/

grammar.json

questions.json

vocab.json

kanji.json

reading.json

listening.json

audio_manifest.json

n5_kanji_readings.json

n5_vocab_whitelist.json

n5_kanji_whitelist.json

/locales/

en.json

vi.json

id.json

ne.json

zh.json

/audio/

n5-001.0.mp3

... (491 MP3s)

/tools/

build_data.py

build_audio.py

check_coverage.py

lint_content.py

check_content_integrity.py   # to be added per ui-testing-plan §12.1

/KnowledgeBank/

grammar_n5.md

kanji_n5.md

vocabulary_n5.md

sources.md

moji_questions_n5.md

goi_questions_n5.md

bunpou_questions_n5.md

dokkai_questions_n5.md

externally_sourced_n5.md

/specifications/

JLPT N5 Grammar Tutor – Functional Spec.docx       # v3

JLPT-N5-Functional-Spec-v3.1-supplement.md         # this file

/feedback/

jlpt-n5-tutor-developer-brief.md                   # Brief 1

jlpt-n5-tutor-ux-developer-brief2.md               # Brief 2

jlpt-n5-content-correction-brief.md                # Pass 9 source

ui-testing-plan.md                                 # 22-perspective UI testing plan

/not-required/

(archived earlier spec versions and transient artifacts)

TASKS.md

verification.md                                      # Pass 1-10 audit log

### C.7 §11 NFR - replace with full set

Replace v3 §11 with the consolidated NFR table (Performance §B.6.3, Accessibility §B.6.4, i18n §B.6.1, PWA §B.6.2, plus the remaining items below):

| Category | Requirement |
| --- | --- |
| Compatibility | Latest 2 versions of Chrome, Firefox, Edge, Safari (desktop + mobile). Samsung Internet supported. |
| Reliability | No data loss without explicit "Type RESET" confirmation. Export → wipe → import round-trips. |
| Content integrity | tools/lint_content.py + tools/check_coverage.py + tools/check_content_integrity.py must all exit 0 before release. |
| Offline | After first load, app continues to work offline; service worker caches shell + content. |
| Telemetry | None. No analytics, no third-party scripts, no remote API at runtime. (Hard constraint #2.) |
| Security | HTTPS only (GitHub Pages). All target="_blank" links carry rel="noopener noreferrer". CSP meta tag shipped in v1.6 (OQ-3 closed 2026-04-30). |
| Storage | LocalStorage only. No IndexedDB, no cookies, no remote storage. Namespace jlpt-n5-tutor:*. |

### C.8 §13 Future Enhancements - rewrite

Drop shipped items (audio, mobile responsive, PWA / SW, adaptive SRS). Replace with:

F-1 Listening corpus expansion (12 → 30+ items). OQ-2 approved 2026-04-30; native voice talent required (no gTTS for new items). Authoring backlog in TASKS.md.

F-2 Privacy-preserving on-device recommendation engine (no telemetry). OQ-1 minimal version shipped in v1.6 (Home recommender); richer ML-backed engine still deferred to v2.0.

F-3 ~~Optional~~ CSP meta tag for additional XSS hardening. OQ-3 closed; shipped in v1.6.

F-4 Audio analytics in the export schema (when scope expands). OQ-4.

F-5 N4 expansion in a sibling repo (not this one). Out of scope but flagged for ecosystem planning.

F-6 Native mobile wrapper (Capacitor / React Native) - out of scope; PWA satisfies the use case.

F-7 Speaking practice with microphone input - permanent out of scope (Brief 1).

## D. Content audit protocol (Pass-N) - normative

This section formalizes the Pass-N protocol that produced the 462 closed findings in verification.md.

### D.1 Audit lenses (used so far)

| Pass | Lens | Findings raised | Closed |
| --- | --- | --- | --- |
| 1-4 | Initial KB content checks | 24 | 24 |
| 5 | First batch corrections | 11 | 11 |
| 6 | JLPT paper-maker perspective | 39 | 39 (across 6 / 6.5 / 7) |
| 8 | Native Japanese teacher perspective | 52 | 52 |
| 9 | External 日本語教師 (content correction brief) | 38 | 38 |
| 10 | Audio + auto-furigana correctness (TTS / rendering) | 309 | 309 |
| Total | - | 462 | 462 |

### D.2 Pass-N triggers

Calendar: every quarter (next: 2026-07-30).

Event: any batch of 10+ KB edits between releases.

Event: any new audit lens proposed (e.g., "child-learner readability", "JLPT N4 readiness").

Event: any externally-supplied audit brief (like the Pass-9 source).

### D.3 Pass-N execution

Pick the lens; document it in the new pass entry header.

Read all 5 question files + 4 catalog files (or the affected subset).

Log findings with severity (CRITICAL / HIGH / MEDIUM / LOW); register in TASKS.md.

Fix in priority order; update verification.md per finding.

Re-run §B.7 / §12.1 invariants; all must pass.

Mark the Pass closed; update cumulative tally in verification.md.

### D.4 Severity definitions

| Severity | Definition | Release impact |
| --- | --- | --- |
| CRITICAL | Factual error, internal contradiction, or content that would teach wrong Japanese | Blocks release; hotfix |
| HIGH | Unidiomatic phrasing, register clash, or policy violation | Fix in next release |
| MEDIUM | Pedagogical clarity improvement | Batch into next quarterly pass |
| LOW | Polish item | Batch into next quarterly pass |

### D.5 The bar (non-negotiable)

Zero CRITICAL findings open at release.

100% of cumulative findings closed (currently 462/462).

Pass-N protocol followed for every cadence event.

## E. Acceptance criteria for v4

When this supplement is merged into the .docx, the resulting v4 is acceptable when:

All §A.1 missing sections are present.

All §A.2 drift items are corrected.

The glossary (§B.2) is complete; every term used in the spec is defined.

The success metrics (§B.5) are measurable, not goals.

The risks register (§B.8) has at least 8 entries; every High-impact risk has a documented mitigation.

The test strategy (§B.7) references feedback/ui-testing-plan.md and tests.html.

The content audit protocol (§D) is normative and binding.

The sign-off matrix (§B.1.2) is filled in (signed by named reviewers, not blank).

All references to "Drill" / "Leitner" / "Phase 1.5 optional PWA" / "Audio out of scope" are removed.

The repository tree (§C.6) matches the live repository as of merge date.

(Added 2026-05-03) The §F revision block reflects the post-Pass-22 work and §F's NFRs are integrated into v4 §11.

## F. Revision 2026-05-03 — Mobile UI / Disabled-button feedback / Data audit / State-machine fixes

This block captures work shipped between the supplement's original 2026-04-30 revision and 2026-05-03. Each subsection is a candidate for direct merge into v4 §11 (NFRs) / §5 (UX) / §12 (Quality gates) / §13 (Future). Acceptance criteria #11 above gates the merge.

### F.1 Mobile UI contract — new NFR cluster (NFR-M1..NFR-M9)

The mobile experience hardening pass shipped a desktop-safe contract that gates every mobile-specific style behind explicit breakpoints and verifies desktop is byte-identical after each sweep. The contract is normative for any future mobile work in this codebase.

Breakpoint tier:

| Breakpoint | Scope | Rules live at this tier |
| --- | --- | --- |
| @media (max-width: 768px) | Phone + tablet portrait | Most mobile rules — body type-floor, overflow-x safety belt, smooth scroll, iOS-zoom inputs, tap feedback, h2 cap, auxiliary-control tap-target rules |
| @media (max-width: 480px) | Small phones | Pattern-header column-stack, pattern-usage-table padding/nowrap, secondary-nav single-row, footer center, primary-nav fixed bottom, body padding-bottom for safe-area |
| @media (max-width: 380px) | Galaxy S9+ tier | Bottom-nav font/padding/min-width crunch when ≤480 still spills |

Non-functional requirements:

NFR-M1 Tap-target floor — every interactive element ≥ 44 px on its smallest dimension. Auxiliary controls (icon-btn, breadcrumb back-link, footer-nav links, pattern-nav arrows, known-toggle) carry mobile-only min-height: 44px rules so the global floor reaches them.

NFR-M2 iOS auto-zoom prevention — every text/search/email/number input + textarea + select rendered at ≥ 16 px on ≤768 breakpoint. Required because iOS Safari auto-zooms on tap when the input's computed font-size is below 16 px, pushing the input above the keyboard fold.

NFR-M3 Overflow safety belt — html, body { overflow-x: hidden; } at ≤768 so any descendant wider than viewport never triggers page-wide horizontal scroll on a 320 px phone. Defensive; current state has zero overflow at 320 px.

NFR-M4 Body type-floor — body { font-size: max(16px, var(--text-base)); } at ≤768. Respects the user's font-size knob (Settings > Font: S/M/L/XL); on default S/M (where --text-base resolves to 13–15 px), this lifts body to 16 px for readability and reinforces NFR-M2 by making body text ineligible for the iOS-zoom threshold trigger.

NFR-M5 Visible tap feedback — every primary tap target gets a brief :active { transform: scale(0.97); opacity: 0.85; transition: 80ms } at ≤768. Mobile has no :hover equivalent; without this, tap-down feels unresponsive on slow networks.

NFR-M6 Smooth scroll — html { scroll-behavior: smooth; } at ≤768. Anchor jumps + route changes animate; matches OS-level scroll snap.

NFR-M7 Container gutter — at ≤480 breakpoint, main + .app-footer + .app-header collapse inline padding from desktop's 22.5 px to 16 px so cards use ~92 % of viewport width. Don't apply universal * { max-width: 100% } — it constrains SVG icons + brand-mark pseudo-elements.

NFR-M8 Heading hierarchy on narrow screens — h2 clamps at 18 px (not desktop's 22 px) at ≤768. On 320 px viewports, 22 px h2 reads as indistinguishable from h1 (also 22 px) and the typographic cascade collapses. 22 / 18 / 16 (h1 / h2 / body) restores readable hierarchy.

NFR-M9 Desktop safety — every mobile sweep ships with a 1280 px regression check. Every value listed above MUST match the desktop default after the sweep (body overflow-x: visible, scroll-behavior: auto, body font: ~14.06 px, main padding: 22.5 px, no :active rule applied, h2 at 22 px). The mobile rules MUST cut off cleanly at 769 px.

QA contract (added to ui-testing-plan §17 — Mobile QA tier):

Test at viewports 320 / 360 / 390 (the spec QA tier) plus 480 / 768 (boundary) plus 1280 (desktop safety):

[ ] No horizontal scroll  (document.documentElement.scrollWidth === clientWidth)

[ ] No CJK per-char break  (any heading wrapping with avg < 3 chars/line)

[ ] All tap targets ≥ 44 px on smallest dimension

[ ] body { font-size } ≥ 16 px at all mobile widths

[ ] All inputs ≥ 16 px (iOS zoom test)

[ ] Card descriptions show full text or clean line-aligned ellipsis (no mid-line clip per F.4 below)

[ ] Smooth scroll on anchor jumps

[ ] Desktop @ 1280: every value listed in NFR-M9 matches pre-mobile-sweep defaults

### F.2 Disabled-button feedback contract — new NFR-U cluster

Any control that can be disabled MUST display the reason in visible UI text — not only in a title tooltip. Tooltips don't fire on touch; mobile users get a silent dead control.

Patterns:

| Pattern | Required visible reason | Reference example in this app |
| --- | --- | --- |
| Submit / Finish disabled until all answered | Show "(N remaining)" in button text + a hint paragraph | Submit (13 remaining) + "Answer all 15 questions to submit · 13 questions unanswered" — js/papers.js, js/test.js, js/diagnostic.js |
| Check Answer disabled until any answer | Type-aware hint above the button | "Pick a choice, then click Check Answer." / "Tap the tiles in order to build the sentence, then click Check Answer." / "Type your answer in the box, then click Check Answer." — js/drill.js |
| Confirm disabled until typed phrase | The input field IS the visible reason | Type RESET to confirm next to a Confirm reset button — js/settings.js |
| Prev / Next at first / last item | Position context (progress meter "Q15 of 15") makes it obvious; no explicit hint needed | – |
| Per-choice / per-tile disabled after submission | Feedback panel below shows the result | – |

Saved-toast pattern (silent settings):

For settings that save but have no immediate visible side-effect (daily-new-card limit, daily-review-cap, default test length, audio-rate, reduce-motion), js/settings.js shows a brief on-screen toast on every change: Saved: <label> = <value>. CSS class .settings-saved-toast — fixed-position bottom-centre, 180 ms fade, 1800 ms auto-dismiss, respects prefers-reduced-motion.

Export action confirmation: the file dialog is easily missed in the browser's downloads bar. js/settings.js shows a status line under the Export button: Exported to <filename> (check your downloads folder). Auto-clears after 4 s.

NFR-U1 Pre-release feedback audit checklist:

[ ] Every <button [...] disabled> rendering site has visible reason text

[ ] Every settings setter without immediate visual effect has a saved-toast

[ ] Every async action with > 200 ms latency has a loading or status indicator

[ ] Every disabled control verified by tap (not hover) on a touch-only browser

### F.3 New invariants — JA-25..JA-33

Adds nine invariants to the §C.7 / tools/check_content_integrity.py register beyond the JA-21 baseline of v3.1:

| ID | What it checks | Severity |
| --- | --- | --- |
| JA-22 | No "direct synonym / directly equivalent / same as" in goi rationales | HIGH |
| JA-23 | Multi-correct scanner: every MCQ where choices include known-interchangeable particle pairs (に/へ direction, から/ので reason, は/が topic-vs-subject) flagged for native review | HIGH |
| JA-24 | No duplicate pattern strings in grammar.json across entries with overlapping meaning_en (catches the Pass-19 redundancy class) | MEDIUM |
| JA-25 | Whitelist exceptions documented — every kanji used in a user-facing field that's NOT in the N5 whitelist must have a corresponding entry in an explicit augmented set with a WHY-comment in the integrity tool | HIGH |
| JA-26 | No duplicate question IDs (across the entire bank) | CRITICAL |
| JA-27 | No English-translation/title fields in data/reading.json / data/listening.json (Japanese-first surface policy) | HIGH |
| JA-28 | Dokkai-paper kanji bounded by N5 whitelist + explicit exception list | HIGH |
| JA-29 | Question subtype taxonomy is closed — subtype field can only take values in an explicit allow-list (currently paraphrase, kanji_writing); new subtypes require an explicit code change, not a data sneak-in | HIGH |
| JA-30 | No past-paper provenance signatures in question text — original-content policy enforced by regex against known JEES/past-paper phrasings (see CONTENT-LICENSE.md) | CRITICAL |
| JA-31 | Vocab PoS parity — pos field on every data/vocab.json entry agrees with the matching entry in KnowledgeBank/vocabulary_n5.md. Treats homographs as a SET-VALUED match (storage uses setdefault().add(), not last-write-wins dict) so section-30 いる exist=verb-2 vs いる need=verb-1 don't false-positive each other | HIGH |
| JA-32 *(suggested)* | Broken cross-references — every contrasts.with_pattern_id and every See n5-NNN reference in form_rules.conjugations.label resolves to an active n5- ID in data/grammar.json#patterns[].id | HIGH |
| JA-33 *(suggested)* | No mid-line clipping in tile-grid card descriptions — Playwright/visual-regression assertion: at every supported viewport (320 / 480 / 768 / 1280), every .<card>-desc has boundingClientRect.height that's an integer multiple of computed line-height (within 2 px tolerance) | MEDIUM |

The release-blocker rule (NFR-C, §C.7) extends to the new invariants: all 33 must pass before any release.

### F.4 New anti-patterns from N5 layout regressions

Documented in the procedure manual at procedure-manual-build-next-jlpt-level.md §3.2.7 – §3.2.10; reference here for in-spec record:

AP-7 Don't ship cross-references to retired patterns after a dedup pass (HIGH). After any pattern-retirement pass, scan for contrasts.with_pattern_id and form_rules.conjugations.label "See n5-XXX" references to retired IDs; repoint to canonical replacement or remove. JA-32 invariant catches this going forward.

AP-8 Don't mass-stamp PoS by thematic vocab section (CRITICAL). The Group-2 case is pedagogically dangerous — a learner using あげる from the existence-section copy gets told it's verb-1 → conjugates *あげります instead of あげます. Tag PoS per-WORD, not per-section default. Closed in Pass-24 (23+ entries fixed). JA-31 invariant catches regressions.

AP-9 Don't mid-line-clip card descriptions on fixed-height tile grids (HIGH). flex: 1 + display: -webkit-box + -webkit-line-clamp: N + fixed-height parent = Chrome normalises display to flow-root, line-clamp goes inert, overflow:hidden mid-line-clips. Belt-and-suspenders fix: max-height: Nlh next to -webkit-line-clamp + remove flex: 1 + use margin-top: auto on action element to pin to card bottom. JA-33 invariant catches regressions.

AP-10 Don't keep stale module-level state on URL navigation (HIGH). Render entry-points that short-circuit on view === 'finished' without resetting on URL navigation cause back-buttons inside results pages to re-render the same results page. Reset rule: 'attempting' resumes on refresh; 'finished' / 'results' resets when URL navigates away. Applied to papers.js / test.js / review.js / drill.js.

### F.5 Corpus state — current snapshot

Replaces v3 §0 / §A.7 corpus counts:

| Corpus | v3 stated | Current (2026-05-03) | Delta |
| --- | --- | --- | --- |
| Grammar patterns | ~187 | 177 active (10 retired in Pass-19 dedup, IDs preserved as opaque retired keys) | -10 |
| Vocabulary entries | ~1003 | 1003 | 0 |
| Vocabulary entries with inline examples | ~210 | 374+ (Phase 4 + Phase 5 authoring shipped May 2026; +154 in Phase 4 alone) | +164 |
| Kanji glyphs | 106 | 106 | 0 |
| Reading passages | 30 | 40 (corpus expanded post-supplement) | +10 |
| Listening items | 12 | 40 (corpus expanded post-supplement; ~22 native-recordings outstanding per OQ-2 per item) | +28 |
| Question banks total | ~250 | ~590 across moji/goi/bunpou/dokkai per data/papers/manifest.json | +340 |
| Mock-test paper count | 0 (single ad-hoc test) | multi-paper structure under data/papers/<category>/paper-<n>.json; 4 categories, 15 q/paper | new structure |

### F.6 New routes / pages — supersedes v3 §5 routing table for these additions

| Route | Purpose | Status |
| --- | --- | --- |
| #/levels | Level-1 picker (N5/N4/N3/N2/N1). Default landing per §0.A of procedure-manual-build-next-jlpt-level.md. N5 card available; N4..N1 disabled with "Content not yet available" placeholder | Shipped |
| #/n4, #/n3, #/n2, #/n1 | Placeholder pages with "Content not yet available" message | Shipped |
| #/feedback | Feedback / bug-report form with email obfuscation. Recipient address never appears as a literal in source — decoded only at click-time from a char-code array. Uses mailto: URL with subject prefix JLPT-Tutor Feedback - <Title> [<Category>] | Shipped |
| #/papers / #/papers/<cat> / #/papers/<cat>/<n> | Multi-paper mock-test structure — 4 categories (moji/goi/bunpou/dokkai), 15 q/paper, score persistence per paper via localStorage.jlpt-n5-tutor.paper.<id> | Shipped |
| #/changelog | Auto-rendered from CHANGELOG.md | Shipped |

### F.7 Service worker version + PWA contract additions

NFR-W2 update: SW current = jlpt-n5-tutor-v110 (as of 2026-05-03). The version bumps on every shell change. Frequency since supplement was last edited (~2026-05-01): ~16 bumps in 2 days reflecting the Mobile UI / Data audit / State-machine sweep cadence.

NFR-W7 (new): cache-bust contract for ES modules. Browsers cache ES modules by URL; bumping CACHE_VERSION in sw.js is necessary but not sufficient — index.html must also bump ?v=N on the entry script (<script src="js/app.js?v=N">). Without both, users see stale shell on next visit because the unchanged import './module-x.js' URLs hit the browser's module cache.

NFR-W8 (new): SW pre-cache list maintenance. The PRECACHE array in sw.js must list every static asset reachable on first paint, including the inline-SVG favicon, the 5 locale files, all 25+ JS modules, and the 4 self-hosted woff2 font subsets. Missing entries silently degrade offline UX.

§D / Content-protection layer: shipped as a feature flag in js/content-protect.js (CONTENT_PROTECT_ENABLED). Currently OFF (allows screenshots / Ctrl+C / right-click for bug-report use). When ON: blocks contextmenu / copy / cut / dragstart / selectstart / Ctrl+C/A/X/S/P/U / F12 / Ctrl+Shift+I/J/K/C; window-blur sets html[data-blur=true] to obscure during region-screenshots; @media print blanks the page. Documented as honest deterrent — devtools / view-source / phone-camera-of-screen still work.

`CONTENT-LICENSE.md`: shipped at repo root. Original-content policy + reference sources + JEES contact path. JA-30 invariant + tools/audit_provenance.py enforce the policy at CI time.

### F.8 Pass-N audit log update

Extends §D.1:

| Pass | Lens | Findings raised | Closed | Cumulative tally |
| --- | --- | --- | --- | --- |
| 11-14 | (covered in v3.1 baseline) | 91 | 91 | 553 |
| 15 | Multi-correct sweep + grey-zone audit (8 categories A-H) | 28 | 28 | 581 |
| 15a | Free heuristic audit (tools/heuristic_audit.py) | 60 | 60 | 641 |
| 16 | Pre-native-review dossier preparation | 14 | 14 | 655 |
| 17 | KnowledgeBank PoS-tag injection (37 drift entries) + JA-31 invariant added | 37 | 37 | 692 |
| 18-19 | Late-tier reclassification + 14 patterns promoted | 14 | 14 | 706 |
| 20 | Procedure manual review (40 issues — operating modes, MVS, definition-of-done) | 40 | 36 + 4 deferred | 742/746 |
| 21 | Procedure manual Appendix B (extracted-from-N5) | 12 | 12 | 754 |
| 22 | Procedure manual Appendix C (polish) + design-system D-3/D-4/D-8 rules | 9 | 9 | 763 |
| 23 | Provenance lock-in (CONTENT-LICENSE.md + JA-30 + tools/audit_provenance.py) | – | – | – |
| 24 | Seasoned-teacher review (T-1..T-9 automated + manual sample) | 12 | 12 | 775 |
| 25 | Pre-review native-dossier audit (14 findings — 3C/4H/5M/2L) | 14 | 14 | 789 |
| 26 | Follow-up dossier audit (closure verification) | 0 | 0 | 789 |
| 27 | Data-files audit (grammar/vocab/kanji JSON; 10 actionable items) | 10 | 8 + 2 deferred | 797/799 |

Pass-N protocol unchanged — quarterly cadence, severity matrix, CRITICAL-blocks-release rule still binding. The auto-generated feedback/closed/ archive (set up 2026-05-03) groups all closed audit reports for traceability without cluttering the active queue at feedback/.

### F.9 Procedure manual + companion docs (added 2026-05-01..2026-05-03)

Companion documentation produced during this revision window. Reference + status:

| Document | Path | Purpose |
| --- | --- | --- |
| Procedure manual | JLPT/procedure-manual-build-next-jlpt-level.md (root, level-agnostic) | Prescriptive playbook for building any next JLPT level (N4..N1) from this N5 source. Two execution modes (A: human + AI; B: zero-interaction one-shot agent). Updated 2026-05-03 with §3.2.7..§3.2.10 anti-patterns, §4.5 Mobile UI contract, §4.6 Disabled-button feedback contract, §0.A One-instruction autonomous-build contract, §A.12 15-step ordered execution sequence, §A.13 completion handoff format. |
| Appendix B | specifications/procedure-manual-appendix-b-extracted-from-n5.md | Schemas, rules, configurations extracted from the N5 codebase so a Mode-B agent can implement them without inferring from prose. |
| Appendix C | specifications/procedure-manual-appendix-c-pass22-polish.md | Pass-22 polish items — distractor rubric, ko-so-a-do scene-context, JA-2/JA-23 interaction, augmented-set escape-valve guard, auto-generation stop-condition, full PWA spec, same-pattern-string conflict-resolution. |
| Procedure manual review | feedback/procedure-manual-review-issues.md | 40 issues against the manual; status: 36 closed in §A / §B, 4 still tracked. |
| Master task list | feedback/MASTER-TASK-LIST.md | Single-source-of-truth running tracker of all open / open-infra / deferred / done items. Replaces individual audit-doc tracking. |
| Closed-archive index | feedback/closed/README.md | One-line-per-file rationale for the 28 closed feedback documents archived 2026-05-03. |
| N4 inventory artifacts | feedback/n4-{grammar,kanji,vocab-sample,inventory-manifest}.md | Bootstrap content lists for a future N4 build. Closes Pass-21 F-20.12..F-20.14. |
| JEES inquiry template | feedback/jees-inquiry-template.md | Drafted-but-not-sent email template for past-paper licensing inquiries. Activates only if the project ever wants to use specific past-paper questions verbatim. |

### F.10 Open / deferred items snapshot — 2026-05-03

Replaces the prior MASTER-TASK-LIST snapshot in §B.9 / §B.13:

| Severity | Open | Open-Infra | Deferred | Done | Total |
| --- | --- | --- | --- | --- | --- |
| CRITICAL | 0 | 0 | 0 | 22 | 22 |
| HIGH | 0 | 2 | 1 | 41 | 44 |
| MEDIUM | 0 | 3 | 6 | 28 | 37 |
| LOW | 0 | 0 | 5 | 17 | 22 |
| Total | 0 | 5 | 12 | 108 | 125 |

Bottom line: zero actionable code-doable items remain; 5 items still need external infrastructure (audio re-render via VOICEVOX, BrowserStack); 12 deferred to long-term roadmap.

*End of supplement. Merge into the next .docx revision and tag it v4.*

*Prepared 2026-04-30. Revised 2026-05-01 (B.13–B.15 additions). Revised 2026-05-03 (§F revision block — Mobile UI / Disabled-button feedback / Data audit / State-machine fixes / Pass 16-27 cumulative).*

## §G Design System (Zen Modern) — merged 2026-05-04

*Was at jlpt-n5-design-system-zen-modern.md. Merged into this supplement so the functional spec is the single source of truth for both functional + visual contracts. The original file has been deleted; this section is the canonical record going forward.*

# JLPT N5 Tutor - Design System: Zen Modern (Muji)

Theme: Zen Modern - Muji-inspired

Goal: Spare, generous, almost monochrome. The product earns trust by getting out of the way. Looks credible on first load. Still looks credible in three years.

Influences: Muji catalog typography, Kinokuniya book design, Apple Human Interface circa 2014-16 (pre-glassmorphism), Japanese editorial print.

This document is the source of truth. Every page, component, and interaction in the JLPT N5 Tutor must conform to these tokens and rules. Ambiguity is resolved in favor of *less* visual weight, never more.

## 0. Design principles (read these before writing code)

Hierarchy through scale and weight, not color. Color is for state (correct, wrong, due). Hierarchy comes from type size and whitespace.

One accent color, used sparingly. The brand green is reserved for the active nav indicator, the primary CTA, and the focus ring. Nowhere else.

Whitespace is the design. When in doubt, add 24px of vertical space, not a divider.

Hairlines, not borders. All borders are 0.5px or 1px in a near-paper gray. Never thicker.

No shadows, no gradients, no glass effects. Ever. Including hover states.

No emojis, no decorative icons in body text. Use small SVG glyphs only where functional (audio play, stroke order, search).

Typography weight 300 and 400 only for body. 500 for headings. Never 600 or 700. Heavy weights look loud against this neutral surface.

All text is sentence case. Never Title Case. Never ALL CAPS except for tiny letter-spaced labels (e.g., "REFERENCE" above a card group).

Numerals are tabular (`font-variant-numeric: tabular-nums`). Stats, counters, timers, and SRS intervals must align vertically.

Japanese text uses Noto Sans JP weight 400. Mixing weights between latin and ja text creates uneven visual rhythm.

Describe the contents. Offer no opinion about them. Homepage copy is neutral and inventorial. No outcome claims, no second-person, no verbs of encouragement, no trust reassurance, no superlatives, no quantifier softeners. Counts are bare numerals plus nouns. The product is a study material; the copy says what it is, not what it does for the visitor.

If a proposed change would violate any of these, the proposed change is wrong.

## 1. Color tokens

### 1.1 Light mode

:root {

/* Surfaces */

--color-bg:           #FFFFFF;   /* page background */

--color-surface:      #FAFAF8;   /* card backgrounds, subtle differentiation */

--color-surface-alt:  #F5F4F0;   /* hover state on cards */

/* Hairlines */

--color-line:         #E8E5DE;   /* default border / hairline */

--color-line-strong:  #D4D0C7;   /* hover or focus border */

/* Text */

--color-text:         #1F1F1C;   /* primary text - near black, slight warmth */

--color-text-muted:   #6F6D66;   /* secondary text, captions */

--color-text-faint:   #9A968C;   /* tertiary text, hints, disabled labels */

/* Brand accent (used sparingly) */

--color-accent:       #1F4D2E;   /* deep forest green - active nav, primary CTA */

--color-accent-hover: #163924;

--color-accent-tint:  #EDF1EE;   /* very light tint for backgrounds of pills */

/* Semantic (state only) */

--color-correct:      #2E7D4F;

--color-correct-tint: #ECF4EE;

--color-incorrect:    #B43A2A;

--color-incorrect-tint:#F7EAE7;

--color-due:          #A66A1F;   /* warm amber for "review due" badges */

--color-due-tint:     #F7EFE0;

}

### 1.2 Dark mode (mandatory parity)

@media (prefers-color-scheme: dark) {

:root {

--color-bg:           #1A1A18;

--color-surface:      #232321;

--color-surface-alt:  #2C2C29;

--color-line:         #34332F;

--color-line-strong:  #4A4944;

--color-text:         #ECEAE3;

--color-text-muted:   #A8A59C;

--color-text-faint:   #6F6D66;

--color-accent:       #6FB58A;

--color-accent-hover: #88C7A2;

--color-accent-tint:  #2A3A2F;

--color-correct:      #6FB58A;

--color-correct-tint: #233028;

--color-incorrect:    #E08572;

--color-incorrect-tint:#3A2723;

--color-due:          #D9A560;

--color-due-tint:     #332B1E;

}

}

### 1.3 Color usage rules

Primary text: always --color-text. Never near-black #000.

Body backgrounds: always --color-bg. Cards step up to --color-surface.

Hover backgrounds: step from --color-surface to --color-surface-alt. Never use the accent tint as a hover.

Accent green: ONLY on (1) the active nav underline, (2) the primary CTA filled button, (3) focus rings, (4) progress-bar fills, and (5) the small accent line under the wordmark. Five places total. Audit your CSS to enforce this.

Tinted pills (accent-tint, due-tint, etc.): use sparingly. Reserve for state badges and small status indicators. Never as backgrounds for cards or sections.

Never use red or warning colors for anything except actual errors. A "review due" indicator is amber, not red.

## 2. Typography

### 2.1 Font stack

:root {

/* Latin */

--font-en:    "Inter", -apple-system, BlinkMacSystemFont,

"Segoe UI", system-ui, sans-serif;

/* Japanese */

--font-jp:    "Noto Sans JP", "Hiragino Kaku Gothic ProN",

"Yu Gothic", "Meiryo", sans-serif;

/* Tabular numerics */

--font-num:   "Inter", system-ui, sans-serif;

/* with: font-variant-numeric: tabular-nums; */

}

body {

font-family: var(--font-en);

color: var(--color-text);

font-feature-settings: "ss01" 1, "cv11" 1;  /* Inter alt single-story a, alt 4 */

}

:lang(ja), .lang-ja {

font-family: var(--font-jp);

font-feature-settings: "palt" 1;   /* proportional alternate widths for cleaner ja */

}

Inter is required (not optional) because the design depends on its weight 300 (Light) being available. System fallbacks don't have a true Light. If Inter fails to load, fall through to system but accept that the design will look slightly heavier.

Noto Sans JP must be loaded with weights 400 and 500 only. Subset to N5 + N4 character ranges to keep file size near 200KB woff2. Preload in <head>:

<link rel="preload" href="/fonts/noto-sans-jp-400.woff2" as="font" type="font/woff2" crossorigin>

<link rel="preload" href="/fonts/inter-400.woff2" as="font" type="font/woff2" crossorigin>

### 2.2 Type scale

The scale is deliberately small. Big type fights the design.

:root {

--text-2xs:  0.6875rem;  /* 11px - tiny labels with letter-spacing */

--text-xs:   0.75rem;    /* 12px - footer text */

--text-sm:   0.8125rem;  /* 13px - card body, helper text */

--text-base: 0.9375rem;  /* 15px - body */

--text-md:   1.0625rem;  /* 17px - emphasized body / card titles */

--text-lg:   1.25rem;    /* 20px - section headings */

--text-xl:   1.625rem;   /* 26px - page titles */

--text-2xl:  2rem;       /* 32px - hero headlines (used once per page max) */

}

Note the body size (15px) is one notch smaller than the SaaS default (16px). This is intentional. It pulls the whole UI tighter and is correct for content-heavy pages.

### 2.3 Weight rules

:root {

--weight-light:  300;

--weight-base:   400;

--weight-medium: 500;

}

Body paragraphs: --weight-base

Headings (h1, h2, h3): --weight-medium

Page titles only: occasional use of --weight-light for the largest hero headline (--text-2xl, weight 300) - this is the Muji signature look.

Japanese text: always --weight-base. Never light, never medium. Japanese forms have built-in optical weight that doesn't need typographic emphasis.

Buttons: --weight-medium.

Numerals in stats: --weight-medium with font-variant-numeric: tabular-nums.

Never use weight 600 or 700. They look loud against this neutral surface.

### 2.4 Letter spacing

:root {

--tracking-tight:  -0.01em;

--tracking-normal: 0;

--tracking-wide:   0.05em;

--tracking-label:  0.18em;   /* used on tiny ALL-CAPS labels */

}

Body: --tracking-normal.

Headings: --tracking-tight. Inter's default tracking at large sizes is slightly too open.

Tiny ALL-CAPS labels (e.g., "REFERENCE" above a card group): --tracking-label. This is the only place ALL CAPS is allowed.

Japanese text: never apply letter-spacing. Japanese typography handles its own rhythm.

### 2.5 Line height

:root {

--leading-tight: 1.25;

--leading-base:  1.55;

--leading-loose: 1.7;

}

Headings: --leading-tight.

Body paragraphs: --leading-base.

Long-form reading content (passages, explanations): --leading-loose.

Japanese paragraphs: --leading-loose minimum. Japanese needs more vertical air than English.

### 2.6 Headline templates

.h1 {

font-size: var(--text-2xl);

font-weight: var(--weight-light);

letter-spacing: var(--tracking-tight);

line-height: var(--leading-tight);

margin: 0;

}

.h2 {

font-size: var(--text-xl);

font-weight: var(--weight-medium);

letter-spacing: var(--tracking-tight);

line-height: var(--leading-tight);

margin: 0;

}

.h3 {

font-size: var(--text-lg);

font-weight: var(--weight-medium);

letter-spacing: var(--tracking-tight);

line-height: var(--leading-tight);

margin: 0;

}

.label {

font-size: var(--text-2xs);

font-weight: var(--weight-medium);

letter-spacing: var(--tracking-label);

text-transform: uppercase;

color: var(--color-text-muted);

margin: 0;

}

## 3. Spacing and layout

### 3.1 Spacing scale (4px base, 8pt-aware)

:root {

--space-1:  0.25rem;   /*  4px */

--space-2:  0.5rem;    /*  8px */

--space-3:  0.75rem;   /* 12px */

--space-4:  1rem;      /* 16px */

--space-5:  1.5rem;    /* 24px */

--space-6:  2rem;      /* 32px */

--space-8:  3rem;      /* 48px */

--space-10: 4rem;      /* 64px */

--space-12: 6rem;      /* 96px */

--space-16: 8rem;      /* 128px */

}

The Muji aesthetic is defined by the BIG end of this scale. Section spacing is --space-10 or --space-12, not --space-6.

### 3.2 Container widths

:root {

--container-narrow: 640px;   /* drill cards, settings page, single-column reading */

--container-base:   880px;   /* standard content width */

--container-wide:   1120px;  /* dashboards, multi-column index pages */

}

Use --container-base as the default. Don't fight to fill the viewport; large empty side margins are part of the look.

### 3.3 Page rhythm

A standard page has this vertical rhythm:

[ header, sticky ]                      <-- 56px tall

[ space-10 = 64px ]

[ page title, 32px / weight 300 ]

[ space-2 = 8px ]

[ tiny "page kind" label, ALL CAPS ]

[ space-8 = 48px ]

[ first content section ]

[ space-12 = 96px between sections ]

[ next content section ]

[ space-16 = 128px before footer ]

[ footer, 40px tall ]

The 96px between major sections is non-negotiable. It's what separates this design from a generic SaaS layout where sections sit 32-48px apart.

### 3.4 Border radius

:root {

--radius-sm: 2px;    /* tags, small chips */

--radius-md: 4px;    /* buttons, inputs, small cards */

--radius-lg: 6px;    /* large cards */

--radius-pill: 999px;/* pills, badges */

}

Radii are intentionally small. The Muji look is geometric and slightly hard-edged. Avoid 12-16px radii common in modern SaaS.

### 3.5 Hairlines

All borders are 0.5px (1px on screens that don't subpixel-render):

.hairline {

border: 0.5px solid var(--color-line);

}

@media (-webkit-min-device-pixel-ratio: 1.5) {

/* hi-DPI: 0.5px renders correctly */

}

@media (-webkit-max-device-pixel-ratio: 1) {

.hairline { border-width: 1px; }

}

Some browsers round 0.5px to 0px. Defensive fallback: ship border: 1px solid var(--color-line) and let the muted color do the work. The reader won't notice the difference.

## 4. Components

### 4.1 Header

<header class="app-header">

<div class="container header-grid">

<a class="brand" href="#/home">

<span class="brand-mark lang-ja">五</span>

<span class="brand-name">JLPT N5</span>

</a>

<nav class="primary-nav">

<a href="#/learn">Learn</a>

<a href="#/test">Test</a>

</nav>

<div class="header-tools">

<input type="search" placeholder="Search">

<button aria-label="Settings" class="icon-btn"><!-- settings SVG --></button>

</div>

</div>

</header>

.app-header {

position: sticky; top: 0; z-index: 50;

background: var(--color-bg);

border-bottom: 0.5px solid var(--color-line);

}

.header-grid {

display: grid;

grid-template-columns: auto 1fr auto;

align-items: center;

gap: var(--space-6);

height: 56px;

padding: 0 var(--space-5);

max-width: var(--container-wide);

margin: 0 auto;

}

.brand {

display: flex; align-items: center; gap: var(--space-2);

text-decoration: none; color: var(--color-text);

}

.brand-mark {

display: inline-flex; align-items: center; justify-content: center;

width: 24px; height: 24px;

font-size: 16px; font-weight: var(--weight-base);

color: var(--color-text);

border: 0.5px solid var(--color-line);

border-radius: var(--radius-sm);

}

.brand-name {

font-size: var(--text-sm);

font-weight: var(--weight-medium);

letter-spacing: var(--tracking-wide);

}

.primary-nav {

display: flex; justify-content: center;

gap: var(--space-6);

}

.primary-nav a {

position: relative;

font-size: var(--text-sm);

font-weight: var(--weight-base);

color: var(--color-text-muted);

text-decoration: none;

padding: var(--space-2) 0;

transition: color 150ms ease;

}

.primary-nav a:hover { color: var(--color-text); }

.primary-nav a.active { color: var(--color-text); }

.primary-nav a.active::after {

content: "";

position: absolute;

left: 0; right: 0; bottom: -1px;

height: 1.5px;

background: var(--color-accent);

}

.badge {

display: inline-block;

margin-left: 6px;

font-size: var(--text-2xs);

font-weight: var(--weight-medium);

color: var(--color-due);

background: var(--color-due-tint);

padding: 1px 6px;

border-radius: var(--radius-pill);

font-variant-numeric: tabular-nums;

}

.header-tools {

display: flex; align-items: center; gap: var(--space-3);

}

.header-tools input[type="search"] {

width: 180px;

height: 32px;

padding: 0 var(--space-3);

font-size: var(--text-sm);

background: var(--color-surface);

border: 0.5px solid var(--color-line);

border-radius: var(--radius-md);

color: var(--color-text);

}

.header-tools input[type="search"]:focus {

outline: none;

border-color: var(--color-line-strong);

background: var(--color-bg);

}

.icon-btn {

width: 32px; height: 32px;

display: inline-flex; align-items: center; justify-content: center;

background: transparent;

border: 0.5px solid transparent;

border-radius: var(--radius-md);

color: var(--color-text-muted);

cursor: pointer;

}

.icon-btn:hover { background: var(--color-surface); color: var(--color-text); }

The brand mark is a small 24px square box containing a Japanese character (五 = "5"). It anchors the wordmark with cultural specificity and costs nothing.

### 4.2 Buttons

Three variants. Use them strictly.

.btn {

display: inline-flex; align-items: center; justify-content: center;

height: 36px;

padding: 0 var(--space-4);

font-size: var(--text-sm);

font-weight: var(--weight-medium);

border-radius: var(--radius-md);

border: 0.5px solid transparent;

cursor: pointer;

transition: background 150ms ease, color 150ms ease, border-color 150ms ease;

font-family: inherit;

}

.btn:focus-visible {

outline: 2px solid var(--color-accent);

outline-offset: 2px;

}

/* Primary - the action the page wants you to take. ONE per page max. */

.btn-primary {

background: var(--color-accent);

color: #FFFFFF;

}

.btn-primary:hover { background: var(--color-accent-hover); }

/* Secondary - the "alternate path" action. */

.btn-secondary {

background: var(--color-bg);

color: var(--color-text);

border-color: var(--color-line);

}

.btn-secondary:hover {

border-color: var(--color-line-strong);

background: var(--color-surface);

}

/* Ghost - tertiary actions. Looks like a styled link with breathing room. */

.btn-ghost {

background: transparent;

color: var(--color-text-muted);

}

.btn-ghost:hover { color: var(--color-text); }

/* Sizes */

.btn-sm { height: 28px; padding: 0 var(--space-3); font-size: var(--text-xs); }

.btn-lg { height: 44px; padding: 0 var(--space-5); font-size: var(--text-base); }

### 4.3 Cards

.card {

background: var(--color-surface);

border: 0.5px solid var(--color-line);

border-radius: var(--radius-lg);

padding: var(--space-5);

transition: background 150ms ease, border-color 150ms ease;

}

.card-link {

display: block;

text-decoration: none;

color: inherit;

cursor: pointer;

}

.card-link:hover {

background: var(--color-surface-alt);

border-color: var(--color-line-strong);

}

.card-link:hover .card-action {

text-decoration: underline;

}

.card-title {

font-size: var(--text-md);

font-weight: var(--weight-medium);

margin: 0 0 var(--space-2);

color: var(--color-text);

}

.card-meta {

font-size: var(--text-sm);

color: var(--color-text-muted);

margin: 0;

line-height: var(--leading-base);

}

.card-action {

display: inline-block;

margin-top: var(--space-4);

font-size: var(--text-sm);

font-weight: var(--weight-medium);

color: var(--color-text);

}

Note the card hover state: the card lightens to surface-alt and the border darkens slightly. NO shadow, NO transform, NO scale. The lightening alone signals interactivity.

### 4.4 Numbered indicator

A signature Muji-style affordance. Use on cards in a sequence (Learn modules, Test sections).

<article class="card card-link">

<p class="card-index">01</p>

<h3 class="card-title">Grammar</h3>

<p class="card-meta">187 patterns across 32 categories.</p>

<p class="card-action">Browse</p>

</article>

.card-index {

font-size: var(--text-xs);

font-weight: var(--weight-medium);

letter-spacing: var(--tracking-label);

color: var(--color-text-faint);

margin: 0 0 var(--space-3);

font-variant-numeric: tabular-nums;

}

The 2-digit zero-padded number does enormous work. It signals "this is part of a curated set" and creates a visual anchor at top-left of every card.

### 4.5 Pills and badges

.pill {

display: inline-flex; align-items: center;

height: 22px;

padding: 0 var(--space-2);

font-size: var(--text-2xs);

font-weight: var(--weight-medium);

letter-spacing: var(--tracking-wide);

border-radius: var(--radius-pill);

background: var(--color-surface);

color: var(--color-text-muted);

border: 0.5px solid var(--color-line);

}

.pill-accent  { background: var(--color-accent-tint);  color: var(--color-accent);  border-color: transparent; }

.pill-correct { background: var(--color-correct-tint); color: var(--color-correct); border-color: transparent; }

.pill-due     { background: var(--color-due-tint);     color: var(--color-due);     border-color: transparent; }

Pills are for STATUS only. Don't use them as decoration.

### 4.6 Progress bars

<div class="progress" role="progressbar" aria-valuenow="42" aria-valuemax="100">

<div class="progress-fill" style="width: 42%"></div>

</div>

.progress {

height: 2px;

background: var(--color-line);

border-radius: var(--radius-pill);

overflow: hidden;

}

.progress-fill {

height: 100%;

background: var(--color-accent);

transition: width 400ms ease;

}

2px is correct. Anything thicker reads as a "feature," not a hint. The progress bar should be present but barely there.

### 4.7 Form controls

input[type="text"],

input[type="search"],

input[type="email"],

textarea,

select {

width: 100%;

height: 40px;

padding: 0 var(--space-3);

font-family: inherit;

font-size: var(--text-base);

color: var(--color-text);

background: var(--color-bg);

border: 0.5px solid var(--color-line);

border-radius: var(--radius-md);

transition: border-color 150ms ease;

}

input:focus,

textarea:focus,

select:focus {

outline: none;

border-color: var(--color-accent);

}

textarea { height: auto; padding: var(--space-3); min-height: 96px; }

label {

display: block;

font-size: var(--text-sm);

font-weight: var(--weight-medium);

color: var(--color-text);

margin-bottom: var(--space-2);

}

### 4.8 Tables

Used for vocabulary lists, conjugation tables, kanji readings.

.table {

width: 100%;

border-collapse: collapse;

font-size: var(--text-sm);

}

.table th {

text-align: left;

font-weight: var(--weight-medium);

font-size: var(--text-2xs);

letter-spacing: var(--tracking-label);

text-transform: uppercase;

color: var(--color-text-muted);

padding: var(--space-2) var(--space-3);

border-bottom: 0.5px solid var(--color-line);

}

.table td {

padding: var(--space-3);

border-bottom: 0.5px solid var(--color-line);

vertical-align: top;

}

.table tr:last-child td { border-bottom: none; }

.table tr:hover td { background: var(--color-surface); }

No vertical borders. No striping. Rows separated by hairlines only.

## 5. Page-by-page treatments

### 5.1 Home (landing)

Layout:

┌─────────────────────────────────────────────────────┐

│ [header, sticky]                                     │

├─────────────────────────────────────────────────────┤

│                                                      │

│   [container 880px, centered, top margin 96px]      │

│                                                      │

│   JLPT N5 study material.                           │  <- text-2xl, weight 300

│                                                      │

│   [space-5]                                          │

│   187 grammar patterns.                              │  <- text-base, default

│   1,003 vocabulary items.                            │     weight, one line each

│   106 kanji.                                         │

│   30 reading passages.                               │

│   12 listening drills.                               │

│                                                      │

│   [space-12]                                         │

│   ── SECTIONS ─────────────────────────────────       │

│                                                      │

│   [space-6]                                          │

│   ┌─────────────────────────┐ ┌─────────────────────┐│

│   │ 01                      │ │ 02                  ││

│   │                         │ │                     ││

│   │ Learn                   │ │ Test                ││

│   │ Grammar, vocabulary,    │ │ 15-question mock    ││

│   │ kanji, reading,         │ │ exam.               ││

│   │ listening.              │ │                     ││

│   │                       → │ │                   → ││

│   └─────────────────────────┘ └─────────────────────┘│

│                                                      │

│   [space-6]                                          │

│   Placement check available.                         │  <- inline link

│                                                      │

└──────────────────────────────────────────────────────┘

Specific rules for this page:

The headline is a single noun phrase terminated by a period: JLPT N5 study material. Not a verb phrase. No subtitle.

Below the headline, render a five-line inventory. Each line is a numeral plus a noun phrase plus a period. Lines are stacked, not bulleted. Do not use middle-dots between items. Do not add a heading above this list.

Counts in the inventory must be read at runtime from data/*.json _meta.entity_count fields (or equivalent). Do not hardcode. If a count changes by one, the homepage updates automatically.

Use comma as thousands separator for 4+ digit numbers (1,003). Bare digits otherwise.

No primary CTA button. No "Start your first lesson", no "Take the placement check" as a green button. The cards in the SECTIONS grid are the entry points.

No trust line. Do not render Works offline · No login required · Stays on device on the homepage. Those properties live in About / Privacy.

No "What's new" callout, no "New!" badges, no version chip.

Returning users (when localStorage shows progress) get a single resume strip ABOVE the SECTIONS label. Format: Last session: [section name], [topic]. [N] of [M]. The whole line is a link to the resumption point. No "continue", no "resume", no exclamation. Hide the strip entirely for first-time visitors. No fallback.

Section labels (SECTIONS) use .section-label from §5.1 unchanged.

Two cards in the grid, full-width 50/50 on desktop, stacked on mobile. Each card has the standard structure: index number, h3 title, single-sentence body terminated by a period, → chevron right-aligned. No "Browse" text label.

Below the cards: a single inline sentence Placement check available. The whole sentence is a link to /placement. Link styling uses --color-text with a hairline underline on hover only. Not browser-default purple/blue.

.section-label {

display: flex; align-items: center; gap: var(--space-3);

margin-bottom: var(--space-6);

}

.section-label-text {

font-size: var(--text-2xs);

letter-spacing: var(--tracking-label);

text-transform: uppercase;

color: var(--color-text-muted);

font-weight: var(--weight-medium);

}

.section-label-rule {

flex: 1;

height: 0.5px;

background: var(--color-line);

}

### 5.1.1 Copy register (mandatory)

The homepage is the most-seen surface in the app. Its copy sets the register for everything else. The rules:

Describe the contents. Offer no opinion about them.

No outcome claims. The product is a study material, not a promise.

No second-person ("you", "your"). Use noun phrases or impersonal sentences.

No verbs of encouragement ("start", "begin", "explore", "discover").

No trust reassurance ("works offline", "no login", "privacy-first") on the homepage. Those properties live in About / Privacy.

No service-encounter politeness ("please", "feel free to").

Counts are bare numerals plus nouns. No "~1000", no "1000+", no "carefully selected", no "all".

No superlatives: best, most comprehensive, complete, definitive.

No flattering self-description: clean, minimal, elegant, distraction-free. The design demonstrates these; the copy must not assert them.

Sentence case throughout. ALL CAPS only for the small letter-spaced section labels.

If a proposed homepage string violates any of these, the string is wrong.

The same register applies to all homepage variants: light mode, dark mode, mobile, returning-user, and translated locales.

### 5.2 Learn index

The page shown in the screenshot you uploaded. Specific changes:

Drop the grouped "REFERENCE" and "PRACTICE" labels into the hairline-rule treatment from above.

Numbered cards (01-05).

Each card has, in vertical order: index number, h3 title, meta line (one line, no wrapping), the same 2px progress bar showing % completion of that module, then "Browse" as a small text action.

The five modules in suggested visual order: Grammar (01), Vocabulary (02), Kanji (03), Reading (04), Listening (05). This is reading-frequency order, not screen-grid-symmetry order.

<article class="card card-link" href="#/learn/grammar">

<p class="card-index">01</p>

<h3 class="card-title">Grammar</h3>

<p class="card-meta">187 patterns across 32 categories.</p>

<div class="progress" style="margin-top: var(--space-3)">

<div class="progress-fill" style="width: 42%"></div>

</div>

<p class="card-action">Browse</p>

</article>

### 5.3 Grammar pattern detail

The most type-heavy page. This is where the design earns its keep.

┌─────────────────────────────────────────────┐

│ ← Back to Grammar                            │  <- ghost link

│                                              │

│ TE-FORM                                      │  <- label, ALL CAPS

│ ～て                                         │  <- text-2xl, ja, weight 400

│ Connecting form for verbs                    │  <- text-md, muted

│                                              │

│ ── form ─────────────────                    │

│                                              │

│ Group 1   う/つ/る → って   買う → 買って   │  <- table

│ Group 1   む/ぬ/ぶ → んで   飲む → 飲んで   │

│ Group 1   く → いて (行く → 行って)         │

│ Group 1   ぐ → いで         泳ぐ → 泳いで   │

│ Group 1   す → して         話す → 話して   │

│ Group 2   drop る + て      食べる → 食べて │

│ Irreg     する → して, 来る → 来て           │

│                                              │

│ ── examples ────────────                     │

│                                              │

│ 1.  ご飯を食べて、コーヒーを飲みます。        │

│     I eat a meal and then drink coffee.     │

│     [▷ play audio]                           │

│                                              │

│ 2.  本を読んで、寝ます。                      │

│     I read a book and go to sleep.          │

│     [▷ play audio]                           │

│                                              │

│ ── common mistakes ──────                    │

│                                              │

│ Wrong  たべるて                               │

│ Right  たべて                                 │

│        Drop る before adding て.              │

│                                              │

└─────────────────────────────────────────────┘

Specifics:

The pattern form (～て) is rendered LARGE in --text-2xl weight 400, in a small dedicated block at the top with --space-5 of breathing room below it.

"TE-FORM" small label above the form is in the page-kind label style.

Section dividers use the hairline-rule pattern from §5.1 with lowercase ja-romaji labels: form, examples, common mistakes.

Examples are NUMBERED (1, 2, 3) in the type, not bulleted. Use an <ol class="example-list">.

Audio play affordance is a small ▷ character on its own line, muted color, treated like a footnote.

Common mistakes use a 2-column micro-table: "Wrong" / "Right" labels in --color-incorrect and --color-correct, then the explanation as muted body text below.

.pattern-form {

font-family: var(--font-jp);

font-size: var(--text-2xl);

font-weight: var(--weight-base);

margin: var(--space-2) 0;

letter-spacing: 0;

}

.example-list {

list-style: none;

counter-reset: example;

padding: 0;

margin: 0;

}

.example-list > li {

counter-increment: example;

padding: var(--space-4) 0;

border-bottom: 0.5px solid var(--color-line);

display: grid;

grid-template-columns: 28px 1fr;

gap: var(--space-3);

}

.example-list > li::before {

content: counter(example) ".";

color: var(--color-text-faint);

font-variant-numeric: tabular-nums;

font-size: var(--text-sm);

}

.example-ja { font-family: var(--font-jp); font-size: var(--text-md); margin: 0 0 var(--space-1); }

.example-en { font-size: var(--text-sm); color: var(--color-text-muted); margin: 0; }

### 5.4 Vocabulary index

Two-column layout:

Left rail (240px): list of thematic sections (Family, Time, Food, etc.) with item counts. Click to filter the right pane.

Right pane: searchable list of vocab as a table (kanji form, kana, romaji, English meaning, audio).

.vocab-layout {

display: grid;

grid-template-columns: 220px 1fr;

gap: var(--space-8);

max-width: var(--container-wide);

}

.vocab-rail {

position: sticky; top: 80px; align-self: start;

}

.vocab-rail-list { list-style: none; padding: 0; margin: 0; }

.vocab-rail-list a {

display: flex; justify-content: space-between;

padding: var(--space-2) 0;

font-size: var(--text-sm);

color: var(--color-text-muted);

text-decoration: none;

border-bottom: 0.5px solid var(--color-line);

}

.vocab-rail-list a.active { color: var(--color-text); font-weight: var(--weight-medium); }

.vocab-rail-list a .count { color: var(--color-text-faint); font-variant-numeric: tabular-nums; }

The vocab table itself uses the .table styles from §4.8.

### 5.5 Kanji index

A grid of square tiles, 6 columns desktop, 4 columns tablet, 3 columns mobile. Each tile shows the kanji glyph at large size with on/kun in tiny text below.

.kanji-grid {

display: grid;

grid-template-columns: repeat(auto-fit, minmax(120px, 1fr));

gap: var(--space-3);

}

.kanji-tile {

aspect-ratio: 1;

display: flex; flex-direction: column;

align-items: center; justify-content: center;

padding: var(--space-3);

background: var(--color-surface);

border: 0.5px solid var(--color-line);

border-radius: var(--radius-md);

cursor: pointer;

transition: background 150ms ease;

text-decoration: none; color: inherit;

}

.kanji-tile:hover { background: var(--color-surface-alt); }

.kanji-tile-glyph {

font-family: var(--font-jp);

font-size: 56px;

line-height: 1;

color: var(--color-text);

font-weight: var(--weight-base);

margin-bottom: var(--space-3);

}

.kanji-tile-meaning {

font-size: var(--text-2xs);

color: var(--color-text-muted);

text-align: center;

}

The hover state lightens but never colors. Click opens a detail page, not a modal.

### 5.6 Practice / drill

This is the screen the user sees most. It must be clean.

Single card, centered, max-width 560px:

<div class="drill-frame">

<div class="drill-meta">

<span class="drill-progress">7 / 20</span>

<div class="progress" style="flex: 1">

<div class="progress-fill" style="width: 35%"></div>

</div>

<button class="btn-ghost btn-sm">Quit</button>

</div>

<div class="drill-question lang-ja">

わたし<span class="blank">（　）</span>がくせいです。

</div>

<div class="drill-choices">

<button class="drill-choice lang-ja"><kbd>1</kbd> は</button>

<button class="drill-choice lang-ja"><kbd>2</kbd> が</button>

<button class="drill-choice lang-ja"><kbd>3</kbd> を</button>

<button class="drill-choice lang-ja"><kbd>4</kbd> に</button>

</div>

</div>

.drill-frame { max-width: 560px; margin: var(--space-10) auto; }

.drill-meta {

display: flex; align-items: center; gap: var(--space-4);

margin-bottom: var(--space-10);

}

.drill-progress {

font-size: var(--text-xs); color: var(--color-text-muted);

font-variant-numeric: tabular-nums;

letter-spacing: var(--tracking-wide);

}

.drill-question {

font-family: var(--font-jp);

font-size: 28px;       /* slightly larger than --text-xl, optical adjustment for ja */

font-weight: var(--weight-base);

line-height: var(--leading-loose);

text-align: center;

margin: var(--space-12) 0;

color: var(--color-text);

}

.drill-question .blank {

color: var(--color-text-faint);

font-weight: var(--weight-medium);

}

.drill-choices {

display: grid;

grid-template-columns: 1fr 1fr;

gap: var(--space-3);

}

.drill-choice {

position: relative;

display: flex; align-items: center; justify-content: center;

height: 56px;

padding: 0 var(--space-4);

background: var(--color-bg);

border: 0.5px solid var(--color-line);

border-radius: var(--radius-md);

font-family: var(--font-jp);

font-size: var(--text-md);

font-weight: var(--weight-base);

color: var(--color-text);

cursor: pointer;

transition: all 150ms ease;

}

.drill-choice:hover { border-color: var(--color-line-strong); background: var(--color-surface); }

.drill-choice kbd {

position: absolute;

top: 8px; left: 10px;

font-family: var(--font-en);

font-size: var(--text-2xs);

color: var(--color-text-faint);

font-weight: var(--weight-medium);

background: transparent;

border: none;

padding: 0;

}

.drill-choice.correct {

border-color: var(--color-correct);

background: var(--color-correct-tint);

color: var(--color-correct);

}

.drill-choice.incorrect {

border-color: var(--color-incorrect);

background: var(--color-incorrect-tint);

color: var(--color-incorrect);

}

Notes:

Vast vertical breathing room between the question and the choices: --space-12 = 96px. The empty space is the design.

Keyboard hint (kbd element) shows in the corner of each choice. After the user uses the keyboard once, they're hinted forever.

Feedback is INSTANT and color-only. No animations, no shake. The chosen button colors itself; the correct one (if user was wrong) colors itself green. A small explanatory text appears below.

### 5.7 Review (SRS) queue

Like Practice, but with a status strip across the top:

<div class="review-strip">

<div class="review-stat"><span class="review-stat-num">12</span><span class="review-stat-label">due</span></div>

<div class="review-stat"><span class="review-stat-num">3</span><span class="review-stat-label">learning</span></div>

<div class="review-stat"><span class="review-stat-num">217</span><span class="review-stat-label">mature</span></div>

<div class="review-time">approx. 4 min</div>

</div>

.review-strip {

display: flex; align-items: center; gap: var(--space-6);

padding: var(--space-3) 0;

border-bottom: 0.5px solid var(--color-line);

margin-bottom: var(--space-10);

}

.review-stat {

display: flex; align-items: baseline; gap: var(--space-2);

}

.review-stat-num {

font-size: var(--text-md);

font-weight: var(--weight-medium);

font-variant-numeric: tabular-nums;

color: var(--color-text);

}

.review-stat-label {

font-size: var(--text-xs);

color: var(--color-text-muted);

letter-spacing: var(--tracking-wide);

}

.review-time {

margin-left: auto;

font-size: var(--text-xs);

color: var(--color-text-faint);

font-variant-numeric: tabular-nums;

}

Empty state when no reviews are due:

[centered, max-width 480px, top-margin 128px]

All caught up

No reviews are due right now. Come back

in 4 hours, or start a new lesson.

[ Start a new lesson ]   [ Practice anyway ]

The empty state uses --text-2xl weight 300 for "All caught up", muted body for the explanation, and a primary + secondary button row.

### 5.8 Test

Test mode looks subtly different from Practice. The user should feel the formality.

Background of the test header is --color-surface (slightly off-white) instead of pure white. Tiny cue that this is a different mode.

Timer in the header, monospaced, prominent: font-family: var(--font-num); font-variant-numeric: tabular-nums;.

Question card has a slightly thicker top edge (1.5px in --color-text color) to mark it as authoritative.

"Submit" button replaces the "Continue" button - it's the same primary button but with that label.

No immediate per-question feedback. Answers are recorded and reviewed at the end.

### 5.9 Summary / dashboard

This is the page that has the most numbers. The Muji discipline is to NOT show all of them.

Top of page: one big stat - total mastery percentage - in --text-2xl weight 300.

Below it: a 5-row "mastery ladder" showing each of the five modules with a 2px progress bar each.

Below that: a single "Weak spots" panel listing the user's three worst categories with a "Drill these" CTA.

Below that: a 7×53 GitHub-style heatmap of daily activity, using a single-color ramp (--color-accent-tint to --color-accent).

That's the entire page. No "achievements", no "trophies", no XP, no level. The Muji approach is "you've done this much; here's what's weak; go practice."

### 5.10 Settings

Single-column, max-width 640px. Sectioned by category. Each setting on its own row, label on left, control on right, with a hairline below.

.setting-row {

display: grid;

grid-template-columns: 1fr auto;

align-items: center;

gap: var(--space-4);

padding: var(--space-4) 0;

border-bottom: 0.5px solid var(--color-line);

}

.setting-label { font-size: var(--text-base); font-weight: var(--weight-base); margin: 0; }

.setting-help { font-size: var(--text-sm); color: var(--color-text-muted); margin: 4px 0 0; }

.setting-control { justify-self: end; }

Destructive actions (Reset progress) at the bottom, separated by --space-8 of whitespace, with a thin top border in --color-incorrect and a small label "Danger zone" in muted text.

### 5.11 Footer

<footer class="app-footer">

<div class="container footer-grid">

<p class="footer-meta">v1.8.10</p>

<nav class="footer-nav">

<a href="#/changelog">What's new</a>

<a href="#/about">About</a>

<a href="#/privacy">Privacy</a>

<a href="https://github.com/...">Source</a>

</nav>

</div>

</footer>

The version number must be read at runtime (e.g., from package.json or a build-time constant), not hardcoded. The "Updated [Month Year]" suffix from earlier drafts is dropped — the changelog link replaces that affordance. "What's new" links to the in-app #/changelog route which renders the markdown changelog with the app's typography; never to a raw .md file on GitHub.

.app-footer {

border-top: 0.5px solid var(--color-line);

padding: var(--space-5) 0;

margin-top: var(--space-16);

}

.footer-grid {

display: flex; justify-content: space-between; align-items: center;

font-size: var(--text-xs);

color: var(--color-text-muted);

}

.footer-nav {

display: flex; gap: var(--space-5);

}

.footer-nav a { color: var(--color-text-muted); text-decoration: none; }

.footer-nav a:hover { color: var(--color-text); }

## 6. Furigana

Use semantic <ruby>:

<ruby>日本語<rt>にほんご</rt></ruby>

ruby { ruby-position: over; }

ruby rt {

font-size: 0.55em;

color: var(--color-text-muted);

font-weight: var(--weight-base);

font-family: var(--font-jp);

letter-spacing: 0;

}

.furigana-off rt { display: none; }

.furigana-known rt { visibility: hidden; }   /* preserves space, hides reading */

The toggle hides ruby via CSS class on <body>. No re-render needed.

## 7. Iconography

Use a small, consistent SVG icon set. Recommendation: lucide-icons subset (search, settings, play, pause, chevron-right, x, check, alert-circle, refresh-cw). Stroke width 1.5px to match the hairline aesthetic; the default 2px lucide stroke is too heavy.

svg.icon {

width: 16px; height: 16px;

stroke-width: 1.5;

color: currentColor;

}

svg.icon-sm { width: 14px; height: 14px; }

svg.icon-lg { width: 20px; height: 20px; }

No icon should be larger than 24px in any UI surface except the kanji-tile glyph (which isn't an icon, it's content).

NO emojis. NO decorative icons in body text. NO colored icons.

## 8. Motion

Movement is minimal and purposeful.

:root {

--motion-fast:   120ms;

--motion-base:   180ms;

--motion-slow:   300ms;

--easing:        cubic-bezier(0.2, 0, 0, 1);   /* iOS-like ease-out */

}

@media (prefers-reduced-motion: reduce) {

*, *::before, *::after {

animation-duration: 0.01ms !important;

transition-duration: 0.01ms !important;

}

}

Allowed motion:

Hover state transitions: --motion-fast ease-out on background and border

Button press: scale to 0.98 for --motion-fast

Progress bar fill: --motion-slow width transition

Page transitions: cross-fade only, --motion-base. No slide, no zoom.

Forbidden motion:

Bouncy springs

Confetti

Card lift / shadow on hover

Wiggle, shake, pulse, glow

Sliding panes

Fading in entire pages from blank

## 9. Imagery and ornament

The Muji approach uses almost no imagery. What it permits:

A single Japanese character as a brand mark or watermark (very low opacity). Used once on the home hero, optionally.

The kanji glyphs in the Kanji index are the only "imagery" most pages need.

Stroke-order diagrams in kanji detail pages: SVG, single-stroke, animated only on user click.

Forbidden:

Photos of any kind (people studying, Tokyo skylines, sushi).

Stock illustrations.

Decorative patterns or textures.

Backgrounds with visible color (everything is --color-bg or --color-surface).

Brand mascot.

Cherry blossoms. Especially cherry blossoms.

The product is the type, the spacing, and the hairlines. Adding decoration weakens the design.

## 10. Responsive behavior

### 10.1 Breakpoints

/* Mobile first. Defaults are mobile. */

:root { /* mobile defaults */ }

@media (min-width: 600px) { /* tablet */ }

@media (min-width: 960px) { /* desktop */ }

@media (min-width: 1280px) { /* wide desktop */ }

### 10.2 Mobile rules

Header height shrinks to 48px.

Primary nav becomes a bottom tab bar on mobile.

Card grids stack to single column.

All cards retain their numbered index (it works at any width).

Drill choices stay in a 2x2 grid (don't stack vertically).

Vocab two-column layout collapses: rail becomes a horizontal scrollable chip strip at top.

Footer stacks vertically.

Page padding reduces from 32px to 20px on mobile.

### 10.3 Tap targets

Every interactive element must be at least 44x44 CSS pixels. Don't shrink buttons on mobile; shrink the layout around them.

## 11. Accessibility

Non-negotiable. WCAG 2.1 AA.

Color contrast: minimum 4.5:1 for body text against background. The token combinations above are pre-verified.

Focus rings: every interactive element has a visible focus ring (2px accent color, 2px offset).

Keyboard navigation: tab order matches visual order. Esc closes modals. Arrow keys cycle drill choices.

Screen readers: every Japanese text container has lang="ja". Furigana via <ruby> works correctly with VoiceOver/NVDA.

Motion: all animations respect prefers-reduced-motion.

Form labels: every input has an associated <label>.

Headings: one <h1> per page; nested headings don't skip levels.

## 12. Implementation checklist

For the developer building this:

[ ] Set up CSS custom properties in :root with all tokens from §1, §2, §3.

[ ] Implement dark mode media query block with full parity (§1.2).

[ ] Load Inter (300, 400, 500) and Noto Sans JP (400, 500) via woff2.

[ ] Subset Noto Sans JP to N5 + N4 character ranges.

[ ] Preload critical fonts in <head>.

[ ] Build header component (§4.1) and reuse on every page.

[ ] Build button variants (§4.2). Audit codebase: no other button styles exist.

[ ] Build card component (§4.3) with link variant.

[ ] Build form controls (§4.7), section labels with hairline rule (§5.1).

[ ] Implement furigana via <ruby> everywhere.

[ ] Audit: no emoji, no shadows, no gradients, no decorative icons in body text.

[ ] Audit: no font weight 600 or 700 anywhere.

[ ] Test in light and dark mode at every page.

[ ] Test on mobile 375px, tablet 768px, desktop 1280px.

[ ] Run Lighthouse: Accessibility >= 95.

## 13. What this design is and is not

It is:

Quiet, slow, considered.

Built to look right after 100 hours of use, not in the App Store screenshot.

Heavily reliant on disciplined typography and whitespace.

A reflection of a real Japanese aesthetic tradition (Muji, MoMA, Kinokuniya).

It is not:

Friendly, warm, gamified, or "fun."

Designed for users who want streaks, badges, XP, or push notifications.

Forgiving of half-hearted execution. A 70% implementation will look worse than the current bland design. Either commit fully or pick a more forgiving theme.

If you can't ship it at 95% fidelity to this spec, ship something more forgiving. This design works because of its discipline. Halfway is worse than starting over.

*End of design system.*

# Chapter 2. UI Testing Plan

Source: feedback/ui-testing-plan.md

# JLPT N5 Tutor - UI-Level Testing Plan

Site under test: https://gauravaccentureproducts.github.io/jlpt-n5-tutor/

Local: index.html served from project root (any static file server).

Last updated: 2026-04-30 (synced to UX Brief 2 Phases 1-4 + Learn hub + per-vocab detail; SW jlpt-n5-tutor-v18)

Scope: End-to-end UI testing of the deployed web app from every reasonable perspective. Engine-layer unit tests (currently 37/37 in tests.html) are out of scope here - this document covers what those tests cannot reach.

> ★ Foundational principle: This app's purpose is to teach correct Japanese. Every other concern in this plan (performance, accessibility, design, even cross-browser support) is subordinate. §12 - Japanese language accuracy & content integrity is the bar this app must clear; it is enforced as a hard CI release blocker (§12.1), spot-checked at every release (§12.2), and re-audited quarterly (§12.3). Read §12 first. Everything else follows.

## 0. How to use this plan

Each section below names a perspective, the questions that perspective asks, the specific tests to run, and (where useful) the tool that automates it.

The plan is intentionally large because the app has 17 routes × multiple sub-paths × 5 locales × multiple input modalities. Triage by:

P0 - Smoke (5 min, every release): §17.1

P1 - Pre-release gate (60 min, every release): §17.2 (extends existing gate in TASKS.md)

P2 - Full regression (one full session, every milestone): §17.3

P3 - Deep-dive perspectives (ad-hoc / quarterly): §1-§16

Treat §1-§16 as a catalog of perspectives. Pick the ones that match the change you just shipped.

### 0.1 Route map (current)

| Route | Renders | Notes |
| --- | --- | --- |
| #/home | Landing - first-time vs returning state, 3 pillar cards, streak heatmap | default route |
| #/learn | 5-card hub (Grammar, Vocabulary, Kanji, Dokkai, Listening) | new in Brief 2 |
| #/learn/grammar | 187 grammar cards across 32 categories | sub-path |
| #/learn/vocab | 1002 vocab cards across 40 sections | sub-path |
| #/learn/vocab/<form> | Per-word detail (form / reading / gloss / 5 example sentences) | sub-path |
| #/learn/<patternId> | Pattern detail (existing) | sub-path |
| #/kanji | 106 kanji cards (glyph + meaning + readings) | sub-path |
| #/kanji/<glyph> | Per-kanji detail | sub-path |
| #/test / #/test/<n> | Mock exam setup / direct-launch (n ∈ 20/30/50) | quit-prompt protected |
| #/drill (Practice) | Daily mixed drill | renamed from "Daily Drill" |
| #/review | SM-2 SRS session |  |
| #/summary | Diagnostic dashboard |  |
| #/diagnostic | Placement check |  |
| #/settings | UI lang / theme / font / 3-mode furigana / audio speed / reduce motion / typed-phrase reset / export / import |  |
| #/reading | 30 graded passages |  |
| #/listening | 12 listening items (3 formats) |  |
| #/kosoado #/waga #/verbclass #/teform #/particles #/counters | Topic deep-dives |  |

## 1. End-learner perspective (the target user)

The whole app exists for this person. Every other perspective is in service of it.

Persona: Adult self-studier, has 10-30 minutes a day, wants to pass N5. Has tried Duolingo / Anki / Memrise / Bunpro and is skeptical.

### 1.1 The "first lesson" journey

| Step | What to verify |
| --- | --- |
| Land on home | First-time CTA "Start your first lesson" is above the fold. Trust strip ("Works offline / No login / Progress stays on this device") is visible without scrolling. No login wall. |
| Click "Start your first lesson" | Routes to #/learn hub showing 5 cards: Grammar / Vocabulary / Kanji / Dokkai (Reading) / Listening. |
| Click "Grammar" card | Routes to #/learn/grammar; 187 pattern cards in 32 categories; back link visible. |
| Click any pattern card | Routes to #/learn/<patternId>; detail shows pattern + EN meaning + JA meaning (意味（やさしい にほんご）) + ≥1 example with EN translation + audio player. |
| Click any kanji glyph in the lesson | Popover opens with on/kun/meaning + "I know this kanji" toggle. |
| Toggle "I know this kanji" | Popover closes; ruby on that kanji disappears (when furigana mode is hide-known). Persists in localStorage knownKanji. |
| Read explanation | Explanation is in the user's locale. No untranslated keys. No "Lorem ipsum." |
| Hit a practice question | Question shows. 4 options. Tap or press 1-4. Drill shows immediate feedback; Test deliberately end-of-test. |
| Get a wrong answer | Feedback is encouraging, not punishing. Shows the correct answer with explanation. |
| Finish a lesson | Progress is saved. Streak record updates. Returning to home shows the Continue card. |

Acceptance: A new user can complete a lesson without reading any documentation.

### 1.2 The "did I really learn it" journey

| Step | What to verify |
| --- | --- |
| Complete 5 lessons | Daily Drill / Review queue starts populating |
| Wait 24 hours (or simulate via system clock) | Review queue surfaces yesterday's items at correct intervals |
| Get an item wrong in review | SRS demotes it; it appears again sooner |
| Get an item right 3+ times | Interval grows per SM-2 |
| After a week | Diagnostic page shows error patterns and weak areas |

Acceptance: SRS schedule matches SM-2 algorithm (verified in tests.html); UI surfaces what's due, what's overdue, and what's mastered.

### 1.3 Test-mode honesty

| Step | What to verify |
| --- | --- |
| Start a 20-question mock test | Questions are randomized; no obvious pattern bias |
| Complete the test | Score, time taken, weak areas shown |
| Repeat the test | Different question order; no repeated questions back-to-back |
| Fail badly | Recommended-next-session points to the weak area, not generic advice |

Acceptance: The user can take 5 mock tests and the experience feels different each time.

## 2. First-time-visitor perspective

Question: "What is this site? Should I trust it? How do I start?"

| Test | Pass condition |
| --- | --- |
| Above-the-fold CTA on landing | Single primary action ("Start learning" or equivalent). No menu paralysis. |
| Trust signals | Privacy / offline / no-login messaging visible without scrolling (per UX Brief 2 §1.1.5) |
| Time to first action | Under 5 seconds from page paint to "user clicked something meaningful" |
| Bounce-prevention | No popup, no email-capture wall, no cookie banner that can't be dismissed |
| First-paint copy | Tagline communicates "JLPT N5" + "free" + "no signup" in <70 chars |

Tool: Run a Lighthouse "Best Practices" audit; manually time-to-interactive on Slow-4G in DevTools.

## 3. Returning-visitor perspective

Question: "Where was I? What's due today?"

| Test | Pass condition |
| --- | --- |
| Land on home with existing progress | "Continue" button shows last lesson; "Today's queue" shows due Review count |
| Streak indicator | Shows current streak; explains how to keep it (per UX Brief 2 §6) |
| Daily goal | Visible; clickable to start |
| Last-active marker | Some indication of "you last studied 2 days ago" |

Acceptance: A returning user knows exactly what to click within 3 seconds.

## 4. Mobile-user perspective (≤480px)

Question: "Can I study on the train?"

| Test | Pass condition |
| --- | --- |
| Viewport meta | width=device-width, initial-scale=1 present |
| Tap targets | All ≥44×44px (per UX Brief 2 §9 / WCAG 2.5.5) |
| Bottom nav | Sticky bottom nav for primary actions on small screens |
| Safe-area insets | Content respects notch / home-indicator on iOS |
| Landscape | App still works at 480×320 landscape |
| One-thumb operation | All quiz interactions reachable with right thumb at average reach |
| Pull-to-refresh | Either works correctly or is disabled (no broken half-state) |
| Zoom | Pinch-zoom is not blocked (user-scalable=no is forbidden) |
| Soft keyboard | Type-input questions don't get hidden behind the on-screen keyboard |

Tool: Chrome DevTools device emulation, real iPhone + Pixel via BrowserStack.

## 5. Accessibility perspective (WCAG 2.1 AA)

Question: "Can a screen-reader user pass N5 with this?"

### 5.1 Automated checks

| Tool | What it catches |
| --- | --- |
| axe-core / @axe-core/playwright | Most WCAG violations (contrast, missing labels, ARIA misuse, heading order) |
| Lighthouse a11y audit | Coarse pass/fail score |
| Pa11y | Same engine as axe; CLI-friendly |

Target: zero serious or critical axe violations on every route.

### 5.2 Manual checks (axe cannot test)

| Test | Pass condition |
| --- | --- |
| Keyboard-only | Tab through every interactive element on every route. Visible focus ring. No keyboard trap. |
| Screen reader (NVDA / JAWS / VoiceOver) | Reads question stem, then options, then current selection. Furigana doesn't double-announce. |
| Reduced motion | prefers-reduced-motion: reduce disables non-essential transitions |
| High contrast / forced colors | Windows high-contrast mode preserves all info; no display: none of visible text |
| 200% zoom | Layout doesn't break; no horizontal scroll on 1280px viewport |
| Color-only meaning | A correct/incorrect answer has more than just green/red - icon or text too |
| Skip link | "Skip to content" works from keyboard |
| Furigana announcement | <rt> doesn't get re-read inline; if it does, add aria-hidden="true" to ruby text |

### 5.3 Cognitive accessibility

| Test | Pass condition |
| --- | --- |
| Reading level of UI copy | English UI ≤ B1-CEFR (no idioms, no business jargon) |
| Error messages | Plain language; explain what to do next |
| Consistency | Same action looks the same across views (e.g., "Next" button always in the same spot) |
| Time pressure | If a test has a timer, user can pause or extend it |

## 6. Internationalization perspective (5 locales)

Locales: en, vi (Vietnamese), id (Indonesian), ne (Nepali), zh (Chinese)

### 6.1 Per-locale checks

For each locale, switch to it via Settings and run §17.1 smoke. Specifically check:

| Test | Pass condition |
| --- | --- |
| No untranslated keys | Console clean; no t("foo.bar") literal renders |
| No truncation | Long Vietnamese / German / Nepali strings don't get cut off |
| Mirrored layout | (Not applicable - none of the 5 are RTL, but verify the assumption holds) |
| Pluralization | 1 question vs 2 questions rendered correctly per locale's rules |
| Number formatting | Dates, counts, durations match locale convention |
| Mixed JA + locale | Furigana renders correctly while UI chrome is in the chosen locale |
| Locale persistence | Refresh page → locale stays |

### 6.2 Cross-locale data integrity

| Test | Pass condition |
| --- | --- |
| data/*.json is locale-agnostic | No translatable strings in question / vocab / kanji JSON |
| locales/*.json has same key set | All 5 files have the same key tree (a missing key = fallback to English) |
| Furigana rendering doesn't depend on locale | A kanji's reading is the same in en and zh |

Tool: Diff locales/en.json against the others - report missing keys.

## 7. Slow-connection perspective (Slow-4G / 3G)

Question: "Does this load on a metro / village WiFi?"

| Test | Pass condition |
| --- | --- |
| FCP < 1.8s on Slow-4G | Already documented at ~555ms in TASKS.md QA gate |
| LCP < 2.5s | Lighthouse |
| Total first-load size | <300KB excluding audio (already 60KB critical-path per QA gate) |
| Audio lazy-loads | First lesson page loads without fetching MP3s; audio fetched on first play only |
| Offline after first load | Service worker jlpt-n5-tutor-v18 caches shell (stale-while-revalidate) + content (cache-first) |
| Update toast | When SW pulls new shell, user sees "Update available" - clicking refreshes (UX Brief 2 §12.1) |
| Slow network during study | Mid-lesson network drop doesn't lose answer; retry button on save-failed |
| Skeleton placeholders | Every route change shows route-shape-matched skeletons within 50 ms; replaced by real content as data resolves; 5 s timeout shows "Couldn't load this view - Retry" |

Tool: DevTools Network throttle = Slow 4G; Lighthouse mobile profile.

## 8. Offline perspective

Question: "Can I study on a flight?"

| Test | Pass condition |
| --- | --- |
| Cold offline | Visit once online → kill network → reload → app loads from SW |
| Audio offline | If played at least once, audio replays from cache offline |
| Audio first-time offline | If MP3 was never fetched, app degrades gracefully (no broken player) |
| Progress save offline | LocalStorage writes persist; sync to remote not required (no remote anyway) |
| Offline indicator | Visible UI sign that "you are offline" (UX Brief 2 §12.4) |
| Offline → online recovery | When connectivity returns, indicator disappears; SW updates if shell changed |

Tool: DevTools "Offline" checkbox; Application > Service Workers panel.

## 9. Power-user perspective

Question: "Can I move at the speed of thought?"

| Test | Pass condition |
| --- | --- |
| Keyboard shortcuts | 1 2 3 4 to pick options; Space reveal/flip; Enter to advance; Esc to dismiss overlays; ? for cheatsheet; / to focus search (UX Brief 2 §7.2, §8) |
| Deep links | #/learn/<patternId>, #/learn/vocab/<form>, #/kanji/<glyph>, #/test/<n> (n ∈ 20/30/50) resolve directly without going via home (UX Brief 2 §14.1) |
| Hub sub-paths | #/learn/grammar and #/learn/vocab both resolve directly and show their TOC card grids |
| Bookmarkable progress | A bookmarked deep link still works after upgrade |
| Search | / to focus search; finds across grammar / vocab / kanji; results group by type with counts; clicking deep-links to that item (UX Brief 2 §8) |
| Quit-prompt in Test | Mid-test browser-back / hash-change prompts "Quit this test? Progress so far will be saved"; cancel reverts hash |
| Furigana quick-toggle | Header checkbox toggles between always and hide-known modes; takes effect on next route render |
| Undo on grading | Mis-tap "Again" in Review → can correct within 2 seconds |

Tool: Manual; record a 60s screencast of "I want to drill kosoado for 5 mins" and count clicks.

## 10. Cross-browser perspective

| Browser | Version target | Critical for |
| --- | --- | --- |
| Chrome desktop | latest 2 | reference platform |
| Firefox desktop | latest 2 | rendering differences |
| Safari macOS | latest 2 | Safari-specific bugs (audio autoplay, SW quirks) |
| Edge desktop | latest 2 | mostly Chrome-equivalent; spot-check |
| Safari iOS | iOS 16+ | mobile fonts, audio, viewport |
| Chrome Android | latest | mobile reference |
| Firefox Android | latest | spot-check |
| Samsung Internet | latest | popular in some regions |

Per-browser smoke: §17.1 plus three browser-specific traps:

Safari: audio playback (especially first-tap requirement on iOS), <ruby> fallback, IndexedDB quirks

Firefox: font fallback chain (Noto Sans JP), ServiceWorker scope

Edge: legacy compat headers (HSTS / referrer policy)

Tool: BrowserStack Live or Sauce Labs for the long tail.

## 11. Cross-OS perspective

| OS | What's special |
| --- | --- |
| Windows 10/11 | No Japanese font installed by default → must rely on Noto Sans JP / Yu Gothic / Meiryo cascade |
| macOS | Hiragino is system; should pick up first |
| Linux (Ubuntu) | Often missing Noto CJK; verify fallback rendering doesn't show tofu (□) |
| iOS | Safari quirks; PWA install via "Add to Home Screen" |
| Android | Chrome PWA install banner |
| ChromeOS | Tablet + keyboard hybrid; should behave like desktop Chrome |

Tool: Real-device verification via BrowserStack or local VMs.

## 12. Japanese language accuracy & content integrity (MOST IMPORTANT)

> Foundational principle: Every other perspective in this plan assumes the Japanese itself is correct. A perfectly accessible, fast-loading, beautifully-designed app that teaches wrong Japanese is actively harmful. JA accuracy is the bar this app is built to clear. It outranks performance, design, and even accessibility.

>

> The KB content has been audited 9 times (see verification.md Passes 1-9). This section's job is to prevent regressions between audits and to keep the audit's invariants enforceable in CI.

This section has three layers:

§12.1 Automated content invariants — the audit's checks running on every PR

§12.2 Runtime JA accuracy spot-checks — what to verify in the live app

§12.3 Periodic re-audit cadence — Pass-N protocol

### 12.1 Automated content invariants in CI

Re-encode the Pass-9 cross-file consistency checks (verification.md §8.6) as automated assertions. Any future JSON / KB edit that breaks one fails the build.

| Invariant | Check | Source of truth |
| --- | --- | --- |
| X-6.1 Catalog completeness | Every kanji used as a *correct answer* in any question file appears in kanji_n5.md AND in data/kanji.json | catalog files |
| X-6.2 Reading consistency | Every reading taught in vocabulary_n5.md matches the reading rendered in question files. Specifically: 今年 = ことし everywhere except as a deliberate distractor | vocab catalog |
| X-6.3 No mixed-kanji-kana words | No word contains kanji directly followed by hiragana that is *not* okurigana of that kanji (excludes legitimate forms like 食べる, 大きい). Guard list: 図しょかん, 大さか, 東きょう, 京と, 時かん, 中ご, 日ご | regex sweep |
| X-6.4 No orphan vocab in question stems | Every non-trivial word in a question stem appears in vocabulary_n5.md or is covered by a documented exception | vocab catalog |
| X-6.5 No em-dashes | Zero — (U+2014) across all 9 KB files | grep |
| X-6.6 Group-1 ru-verb flags | 入る, 帰る, 走る, 知る, 切る, 要る all carry the "Group 1 exception" annotation in vocabulary_n5.md | vocab catalog |
| X-6.7 No false direct-synonymy | No rationale claims "Direct synonymy" / "Direct antonym pair" / "= " for relationships that are actually approximation-by-elimination (whitelist of genuinely-synonymous pairs maintained) | rationale audit |
| X-6.8 No raw ASCII digits in TTS source | No string in data/grammar.json examples[].ja, data/reading.json passages[].ja, or data/listening.json items[].script_ja contains an ASCII digit ([0-9]) adjacent to Japanese characters at audio-build time. tools/build_audio.py:normalize_for_tts() substitutes ASCII digits → kanji digits before passing to gTTS so the audio reads "三" (さん), not "three" (スリー). The regression guard verifies that every MP3 in audio/ was generated AFTER the most recent edit to its source ja field. | tools/check_content_integrity.py (new check) |
| X-6.9 Furigana primary-reading sanity | Every kanji in data/n5_kanji_readings.json has a primary reading that matches the N5-context-most-common reading for that kanji. Reference list maintained in the audit script; e.g. 本→ほん, 時→じ, 分→ふん, 円→えん, 月→がつ, 学→がく, 人→にん, 三→さん. The auto-ruby renderer (js/furigana.js) uses primary when no explicit furigana annotation is provided. | tools/check_content_integrity.py reference table |

Beyond X-6.1–X-6.7, also enforce:

| Invariant | Check |
| --- | --- |
| JA-1 Stem-kanji scope | Every kanji in a question stem AND every kanji in the correct-answer text is in KnowledgeBank/kanji_n5.md. Distractors are exempt (per documented exception). |
| JA-2 Particle-set sanity | Every question whose options include particles uses only N5 particles (は/が/を/に/で/へ/と/から/まで/より/の/も/や/か/ね/よ/ぐらい/ごろ/だけ/しか/など). |
| JA-3 Furigana ↔ catalog match | Every <ruby> tag's reading text matches the kun/on yomi listed in kanji_n5.md for that kanji. |
| JA-4 Vocab-reading uniqueness | If a vocab entry has multiple readings (e.g., 毎年 まいとし/まいねん), all are listed; no ambiguous single-reading citation. |
| JA-5 Answer-key sanity | For every question: the answer index ∈ {1,2,3,4}; the option text at that index actually exists; the option is not empty/whitespace. |
| JA-6 No two-correct-answers | For every multiple-choice question with a particle/grammar slot, only one option is grammatically valid (regression guard for the kind of bug C-1.3 caught: から vs ので both correct). |
| JA-7 No same-stem duplicates within file | No two questions in the same file share an identical stem (regression guard: the Q24/Q40 collision in authentic_extracted that was caught in sanity scan). |
| JA-8 Q-count integrity | moji=100, goi=100, bunpou=100, dokkai=102, authentic=189. Total=591. Any deviation fails the build. |
| JA-9 Engine display contract | Every question file contains the "Engine display note" header so the runtime knows to hide answers in test mode. |

Tool: A tools/check_content_integrity.py script (or .js) wired into the CI workflow from §19. Failures block merge.

# Skeleton (place in tools/check_content_integrity.py)

INVARIANTS = [

check_x_6_1_kanji_catalog,

check_x_6_2_reading_consistency,

check_x_6_3_no_mixed_kanji_kana,

# ... etc

check_ja_1_stem_kanji_scope,

# ... etc

check_ja_8_q_count_integrity,

]

failures = [c.__name__ for c in INVARIANTS if not c()]

sys.exit(1 if failures else 0)

Each check is one short function. Total: ~16 invariants, ~150 lines of Python.

### 12.2 Runtime JA accuracy spot-checks (during UI testing)

The CI invariants catch structural breakage in the JSON. They cannot catch semantic breakage — for example, a perfectly-formed question whose Japanese is unnatural. That requires human review.

For every UI test session (P0 / P1 / P2), include the following JA spot-checks:

12.2.1 Always check (P0 smoke, 30 seconds)

[ ] Pick any 3 random questions from Test mode. Read the stem and answer aloud as a Japanese speaker would. Sounds natural? If anything jars, log to a new audit-pass entry.

[ ] Open a Learn lesson in vi locale. Confirm the Japanese stays Japanese (UI chrome translates; example sentences and furigana do not).

[ ] Trigger a kanji popover (e.g., on 学). Verify on/kun readings match kanji_n5.md.

12.2.2 Per-route check (P1 gate, 5 minutes)

For each of the 17 routes that surfaces JA content:

| Route | Spot-check |
| --- | --- |
| #/learn | All 5 hub cards render and link to the right destinations |
| #/learn/grammar | 187 cards present; categories sort numerically; sample card text matches data/grammar.json |
| #/learn/<patternId> | Example sentences are grammatical; furigana matches catalog reading; meaning_ja section uses N5-scope kanji only |
| #/learn/vocab | 1002 cards in 40 sections; reading + gloss render under each form |
| #/learn/vocab/<form> | Detail shows form + reading + gloss + section; ≥0 example sentences (sourced from grammar.json by either form OR reading); examples that render must be grammatical |
| #/test / #/test/<n> | Question stems use only N5 syllabus kanji; correct answer is unambiguous; deep-link #/test/30 skips setup |
| #/drill (Practice) | Immediate per-question feedback; same content invariants as Test |
| #/review (SRS) | When an item is shown, the reading and gloss match the original lesson |
| #/kanji | 106 cards (glyph + first meaning + first kun/on); cards link to detail |
| #/kanji/<glyph> | Stroke order, on/kun, example compounds match kanji_n5.md; prev/next nav stays inside the 106 entries |
| #/reading | Passage text uses only N5 vocab + documented-exception kanji |
| #/listening | Audio matches the on-screen transcript verbatim |
| #/counters | Counter readings (一本 = いっぽん etc.) are correct; rendaku rules respected |
| #/teform | Drill output matches the て-form conjugation table |
| #/verbclass | Group-1 / Group-2 / irregular classifications are correct (especially the 6 ru-verb exceptions) |
| #/waga | は vs が examples are linguistically defensible (not just memorizable rules) |
| #/particles | Minimal pairs are genuinely minimal (one particle change) |
| #/kosoado | こ/そ/あ/ど series mappings are complete and correct |

Pass condition: every spot-check succeeds, OR the failure is logged as a new finding and triaged.

12.2.3 Cross-perspective JA checks

JA × i18n (§6): Switching locales must not corrupt Japanese text rendering. Specifically, no half-width katakana when full-width was authored; no kanji turned into "?" boxes.

JA × a11y (§5): Screen readers should announce furigana correctly (or aria-hidden it if double-announcement happens). NVDA + Japanese voice should pronounce 学校 as がっこう, not as がく-こう.

JA × audio (§7-§8): TTS audio should match the on-screen reading. If 今日 is shown with reading きょう, the audio should say きょう, not こんにち. Specific regression guard (Pass-10): numbers must read in Japanese, not English. Every audio-bearing example with a digit (e.g. 本を 3さつ 読みました) must read "さんさつ" via the normalize_for_tts() digit→kanji substitution; "スリーさつ" is a hard fail. Spot-check by playing one MP3 from each of audio/grammar/n5-005.0.mp3 (7じ), audio/listening/n5.listen.001.mp3 (3時), audio/reading/n5.read.002.mp3 (6時, 9時, 5時, 10時) — every digit should be rendered in Japanese.

JA × visual (§16): Furigana ruby alignment is correct (centered above base text); no overlapping; readable at 100% zoom and at 200% zoom.

### 12.3 Periodic re-audit (Pass-N protocol)

Cadence: Every quarter, OR after any batch of 10+ KB edits, OR before any major version bump.

Process:

Pick an audit lens for this pass: paper-maker (Pass 6), native-teacher (Pass 8), external-brief (Pass 9), or new (e.g., "child-learner readability"). Each lens surfaces different findings.

Read all 5 question files + 4 catalog files end-to-end.

Log findings with severity (CRITICAL / HIGH / MEDIUM / LOW).

Register in TASKS.md as "Pass N+1 - <lens name>".

Fix in priority order. Each fix → update verification.md immediately.

Re-run §12.1 invariants. All must pass.

Mark Pass N+1 closed in verification.md. Update cumulative tally.

Why this matters: Static checks (§12.1) catch structural regressions but cannot catch *new* unnatural-Japanese introduced by an edit. Only a human re-read finds those. The Pass-N protocol ensures the bar set by Passes 1-9 stays raised over time.

### 12.4 Content-integrity (UI ↔ data mapping)

These were the original §12 checks — kept here because they're still important, but subordinate to JA accuracy.

| Test | Pass condition |
| --- | --- |
| Coverage | Every entry in data/grammar.json, data/vocab.json, data/kanji.json, data/reading.json, data/listening.json, data/questions.json is reachable via at least one route |
| No orphan content | No JSON entry that doesn't render anywhere |
| No phantom content | No UI surface with no backing data |
| Cross-reference | When learn page mentions a kanji, the popover shows the same data as data/kanji.json |
| Vocab → grammar example sourcing | For each vocab entry that has examples in the grammar corpus (matching by form OR reading), the detail page shows up to 5; words with no matches show an honest empty state ("No example sentences in the corpus yet for this word") |
| Question randomization | Same lesson played twice doesn't show questions in identical order |
| All four options renderable | No undefined or [object Object] in any option |
| Correct answer exists in options | The "answer" field always matches one of the option indices |
| Audio file matches | audio/grammar/n5-001.0.mp3 exists for grammar example n5-001.0 (per data/audio_manifest.json); 449 grammar + 30 reading + 12 listening MP3s currently shipped |
| Furigana doesn't lie | When ruby renders, the reading matches data/n5_kanji_readings.json |
| Storage v2 round-trip | Settings → Export. Reset all progress (typed-phrase confirm). Import. All 5 keys restored: settings, history, results, knownKanji (per-kanji "I know this" flags), streak ({current, longest, lastStudyDate, days}). |

Tool: Same tools/check_content_integrity.py from §12.1; these are added as additional invariants (UI-1 through UI-9).

### 12.5 Severity escalation

If a §12.1 invariant fires in CI, treat it as a release blocker. JA accuracy regressions cannot ship.

If a §12.2 spot-check finds a semantic issue mid-test:

CRITICAL (factual error, internal contradiction, would teach wrong Japanese) → block the release; open a hotfix Pass-N entry; fix immediately

HIGH (unidiomatic, register clash, or policy violation) → log; fix in next milestone

MEDIUM / LOW → log; batch into next quarterly Pass-N audit

## 13. Performance perspective

| Metric | Target | Tool |
| --- | --- | --- |
| Lighthouse Performance | ≥90 mobile, ≥95 desktop | Lighthouse CI |
| FCP | <1.8s mobile Slow-4G | Lighthouse |
| LCP | <2.5s | Lighthouse / Web Vitals JS |
| TBT | <200ms | Lighthouse |
| CLS | <0.1 | Lighthouse |
| Bundle size | <100KB JS gzipped (no framework, so should be easy) | Chrome DevTools Coverage |
| Long tasks | No task >50ms during user interaction | Performance panel |
| Memory | <50MB after a 20-question test | Performance > Memory |

Tool: Lighthouse CI in GitHub Actions; failing budget should fail the build.

## 14. Security perspective

This is a static no-login no-server app, but still:

| Test | Pass condition |
| --- | --- |
| No outbound network calls | Network tab is empty during a normal session (already in QA gate) |
| Strict CSP | Add <meta http-equiv="Content-Security-Policy"> if not present; default-src 'self'; allow only inline styles needed; no unsafe-eval |
| HTTPS only | GitHub Pages enforces; verify in browser address bar (lock icon) |
| No telemetry | No navigator.sendBeacon, no fetch to analytics, no <img> 1x1 trackers |
| LocalStorage doesn't leak PII | Export the storage payload; verify no email / IP / device-id |
| XSS surface | If any user input is rendered (e.g., text-input answers), it's escaped before going into the DOM |
| Service worker scope | sw.js only caches first-party assets; doesn't intercept third-party requests |
| target="_blank" links | All have rel="noopener noreferrer" |
| External JSON | Validate shape on load; tolerate missing fields |

Tool: Mozilla Observatory for headers; manual DevTools network audit.

## 15. PWA perspective

| Test | Pass condition |
| --- | --- |
| manifest.webmanifest valid | Lighthouse PWA score 100 |
| Installable | "Install app" prompt appears in Chrome desktop and Android (per UX Brief 2 §12.3) |
| Standalone mode | Installed app opens without browser chrome |
| App icon | 192px and 512px icons render on home screen |
| Splash screen | iOS shows app icon, not white screen |
| Update flow | New shell version → toast appears → click reloads (UX Brief 2 §12.1) |
| Uninstall | User can uninstall and reinstall without losing exported progress |

Tool: Chrome DevTools > Application > Manifest; PWA Builder.

## 16. Visual / UX consistency perspective

| Test | Pass condition |
| --- | --- |
| Visual regression | Run Playwright/Percy snapshots before and after each merge; flag pixel diffs |
| Theme consistency | All buttons share the same focus-ring spec |
| Empty states | Every list has an empty-state UI - no blank page (UX Brief 2 §3.2) |
| Loading states | Skeleton screens, not "Loading..." text (UX Brief 2 §3.1) |
| Error states | Network failure shows actionable message + retry button |
| Disabled states | Disabled controls have aria-disabled="true" and a 4.5:1 contrast ratio |
| Hover states | Don't introduce hover-only functionality (mobile users have no hover) |
| Animation consistency | All transitions use the same duration/easing tokens |

Tool: Playwright toHaveScreenshot(); or Percy/Chromatic SaaS.

## 17. Test execution levels

### 17.1 P0 - Smoke (5 minutes, every release)

Pre-flight before any deploy:

[ ] §12.1 invariants pass (all 18 content checks green - this is a HARD release blocker; X-6.8 digit-in-TTS and X-6.9 primary-reading sanity are part of this set)

[ ] §12.2.1 JA spot-check (3 random questions read naturally; kanji popover matches catalog)

[ ] Audio digit spot-check (Pass-10 regression): play any MP3 from audio/grammar/n5-005.0.mp3 (7じに) and audio/listening/n5.listen.003.mp3 (8時半 / 9時). Numbers must read in Japanese (しちじ / はちじはん / くじ), never in English ("seven" / "eight" / "nine" / "スリー").

[ ] Home page loads. Title is correct. No console errors. Trust strip visible above the fold.

[ ] Click "Learn" → 5-card hub shows (Grammar / Vocabulary / Kanji / Dokkai / Listening).

[ ] Click "Grammar" card → grammar TOC of cards loads; click any card → pattern detail shows pattern + EN + JA meaning + ≥1 example with translation.

[ ] Click "Vocabulary" card → vocab cards load; click any card → vocab detail shows form / reading / gloss / examples.

[ ] Click "Kanji" card → kanji card grid loads; click any card → kanji detail shows on/kun/meaning.

[ ] Click "Test" → question shows. Pick an answer → moves to next.

[ ] Click "Settings" → switch locale to vi → UI updates. Switch furigana to "Always show" → ruby renders on every kanji. Switch back to "Hide on known kanji" → previously-marked kanji stay un-rubied.

[ ] Open kanji popover (click any glyph) → toggle "I know this kanji" → reload → ruby still hidden on that kanji.

[ ] Refresh page. Locale + furigana mode + "I know this" flags + streak all persist.

[ ] Open DevTools → Network panel → no third-party requests.

[ ] Lighthouse mobile run completes; score not regressed by >5pts.

### 17.2 P1 - Pre-release gate (60 minutes, every release)

Already covered by §9 of original Brief 1; extend with:

[ ] §12.1 invariants pass (re-confirmed after any KB / data edit)

[ ] §12.2.2 per-route JA spot-check (every route surfacing JA content is sampled; semantic issues logged)

[ ] All 17 routes + sub-paths load without console errors (use for route in routes; navigate; assert no error). Sub-paths to include: #/learn/grammar, #/learn/vocab, #/learn/vocab/<form>, #/learn/<patternId>, #/kanji/<glyph>, #/test/<n>.

[ ] axe-core shows zero serious violations on Home, Learn (hub + grammar TOC + vocab list + vocab detail), Test, Review, Settings, Kanji index, Kanji detail.

[ ] Lighthouse mobile Perf/A11y/PWA/SEO all ≥90.

[ ] Offline mode: kill network, reload home, app still works. Verify SW served stale shell + content.

[ ] Export progress JSON (schemaVersion 2). Wipe localStorage with typed-phrase reset. Import. All 5 storage keys restored (settings, history, results, knownKanji, streak).

[ ] PWA install prompt fires once on supported browser; "Not now" persists; doesn't re-prompt.

[ ] SW update toast: bump cache version locally, reload, expect "Update available" toast → click Reload → new shell active.

[ ] Run full tests.html; 37/37 pass.

### 17.3 P2 - Full regression (one full session, every milestone)

Run §1-§16 systematically. Time budget ~4 hours for a single tester.

Mandatory in P2:

[ ] §12.3 Pass-N re-audit of all 5 question files + 4 catalog files from one chosen lens (paper-maker / native-teacher / external-brief / new lens). Document findings as a new Pass-N entry in verification.md.

Document findings in a Pass-N audit entry.

### 17.4 P3 - Deep-dive perspectives (ad-hoc)

When a specific change ships (e.g., "we redesigned the Review screen"), pick the perspective most affected and run that section deeply. Don't run the whole §1-§16 every time.

Special case: Any change touching KnowledgeBank/*.md or data/*.json automatically triggers §12.1 (CI invariants) AND §12.2.1 (smoke JA spot-check) AND a focused §12.2.2 on the affected route. JA accuracy is non-negotiable.

## 18. Recommended tooling stack

For a static no-server JLPT app maintained by 1-2 people:

| Layer | Tool | Why this one |
| --- | --- | --- |
| E2E browser | Playwright | Best in class; cross-browser; built-in screenshots; no flakiness from CDP races |
| Visual regression | Playwright `toHaveScreenshot()` | Already on Playwright; no separate SaaS needed |
| Accessibility | @axe-core/playwright | Same Playwright run; one report |
| Performance | Lighthouse CI in GitHub Actions | Free; runs on every PR |
| PWA validator | PWA Builder + Lighthouse PWA audit | Free; comprehensive |
| Cross-browser | BrowserStack Live (free trial) or local-only Chrome+Firefox+Safari | Real Safari/iOS coverage matters |
| Manual exploratory | Chrome DevTools + a notes doc | Catch the things automation misses |
| Heuristic eval | Nielsen 10 heuristics as a checklist | Catches UX issues automation can't |
| AI-assisted black-box | Claude in Chrome MCP (already in env) | Useful for "behave like a confused user" sessions |

Anti-pattern: Don't add Cypress / Selenium / Puppeteer alongside Playwright. Pick one.

## 19. CI integration

Add a single GitHub Actions workflow that runs on every PR to main:

name: ui-regression

on:

pull_request:

branches: [main]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

- run: npm ci

- run: npx playwright install --with-deps

- run: npx playwright test

- run: npx @lhci/cli autorun

- uses: actions/upload-artifact@v4

if: always()

with:

name: test-artifacts

path: |

playwright-report/

.lighthouseci/

Fail the build on:

Any Playwright test failure

axe serious or critical violation

Lighthouse Perf/A11y drop >5pts vs baseline

Visual regression > 0.1% pixel diff (after a manual approval workflow)

## 20. Heuristic checklist (Nielsen 10, applied to this app)

For ad-hoc UX review:

Visibility of system status - Loading skeletons, save indicators, streak progress all visible.

Match between system and real world - "Daily Drill" not "Spaced repetition queue v2."

User control & freedom - Can pause / quit / undo any action without penalty.

Consistency & standards - All "next" buttons same shape/place; all destructive actions confirm.

Error prevention - Disabled states for invalid actions; confirm before wiping progress.

Recognition over recall - Show furigana toggle state; show selected option visually, not just by tab focus.

Flexibility & efficiency - Keyboard shortcuts for power users; touch-friendly for mobile.

Aesthetic & minimalist design - Don't add decoration that doesn't aid learning.

Help users recognize & recover from errors - "You picked X, the answer was Y because Z."

Help & documentation - ? key for shortcut cheatsheet; per-screen help link if needed.

## 21. What this plan deliberately does NOT cover

Backend testing - there is no backend.

Auth / accounts - not in scope; PWA design is no-login (Brief 1 hard constraint #3).

Cloud sync - out of scope (Brief 1 #2 / Out-of-scope).

Speaking practice - out of scope (microphone input).

Engine math (SRS intervals) - already covered by tests.html.

Note on JA correctness: Earlier drafts of this plan listed "Content correctness in JA" as out of scope. That was wrong. JA accuracy is the foundational concern of this app and is now §12 — the most important perspective in the plan. Audit Passes 1-9 in verification.md set the bar; §12.1 keeps it enforced in CI; §12.2 keeps it spot-checked at runtime; §12.3 keeps it re-audited every quarter.

## 22. Acceptance criteria for this plan

The plan itself is "in use" when:

§12.1 invariants are enforceable — tools/check_content_integrity.py exists, runs all 16 checks, and is wired into CI as a release blocker.

§12.2 spot-checks are documented — every release log includes the 3-question JA spot-check from §12.2.1.

§12.3 re-audit cadence is set — calendar reminder for quarterly Pass-N re-audit; or trigger on any 10+ KB-edit batch.

Every release runs §17.1 (P0 smoke).

Every release runs §17.2 (P1 gate); failures block deploy.

Every milestone runs §17.3 (P2 full regression); findings logged as Pass-N audit entry.

Tooling from §18 is installed in the repo with a package.json script entry point.

CI from §19 is wired and green on main.

When all eight hold, the app has a defensible "we teach correct Japanese, and we test it" story.

## 23. Appendix - perspective coverage matrix

| Perspective | Section | Priority | Manual? | Automated? |
| --- | --- | --- | --- | --- |
| JA accuracy & content integrity | §12 | P0 (foundational - blocks release) | Yes (§12.2) | Yes (§12.1 invariants in CI) |
| End learner | §1 | P1 | Yes | Partial (E2E happy path) |
| First-time visitor | §2 | P1 | Yes | Lighthouse copy/CTA |
| Returning visitor | §3 | P1 | Yes | E2E with localStorage seed |
| Mobile user | §4 | P1 | Yes | Playwright device emulation |
| Accessibility | §5 | P1 | Yes | axe-core + Lighthouse |
| i18n | §6 | P1 | Yes | Per-locale Playwright run |
| Slow connection | §7 | P2 | Yes | Lighthouse Slow-4G |
| Offline | §8 | P2 | Yes | Playwright with context.setOffline |
| Power user | §9 | P2 | Yes | E2E keyboard interactions |
| Cross-browser | §10 | P2 | Yes | Playwright --project per browser |
| Cross-OS | §11 | P3 | Yes | BrowserStack |
| Performance | §13 | P1 | No | Lighthouse CI |
| Security | §14 | P1 | Partial | Mozilla Observatory + manual DevTools |
| PWA | §15 | P2 | Partial | Lighthouse PWA |
| Visual / UX consistency | §16 | P2 | Yes | Playwright screenshots |

*End of plan. Total: 22 perspectives across 17 routes (plus sub-paths under #/learn/..., #/kanji/..., #/test/...) × 5 locales × 8 browsers × 6 OSes. §12 (Japanese language accuracy) is the foundational concern; everything else assumes the JA is correct. Triage ruthlessly.*

## Changelog (this document)

2026-04-30 Synced to UX Brief 2 Phases 1-4 + Learn hub + per-vocab detail flow:

Added §0.1 route map covering the new #/home, #/learn/grammar, #/learn/vocab, #/learn/vocab/<form>, #/kanji/<glyph>, #/test/<n> sub-paths.

Updated §1.1 first-lesson journey to include the 5-card hub, grammar/vocab/kanji card listings, and the kanji popover's "I know this kanji" flag.

Updated §7 SW reference from v15 to v18 + added skeleton-placeholder check.

Updated §9 power-user shortcuts (Esc, /) and added quit-prompt + furigana quick-toggle rows.

Updated §12.2.2 per-route table to include the new hub, grammar TOC, vocab list, vocab detail, and kanji card index.

Updated §12.4 content-integrity table with vocab→grammar example sourcing rule and storage v2 round-trip check (5 keys).

Updated §17.1 P0 smoke to walk the hub → cards → detail flow and verify "I know this kanji" persistence.

Updated §17.2 P1 gate to include sub-path coverage, install prompt, SW update toast, and storage-v2 export/import.

# Chapter 3. Procedure Manual — Building the Next JLPT Level App

Source: <JLPT-root>/procedure-manual-build-next-jlpt-level.md (includes Appendix B + Appendix C + TASKS.md template inline)

# Procedure Manual — Building the Next JLPT Level App

Source project: JLPT N5 Tutor (this repo)

Target audience: any future JLPT level app (N4, N3, N2, N1) using the same architecture

Prepared: 2026-05-01 from accumulated N5 build experience (Phases 1-5 + Passes 1-19)

Status: Living document — update as each next-level build adds new lessons

This manual is written prescriptively. Where N5 hit a problem, the manual tells the next level how to avoid it. Generic best-practice advice has been omitted; only N5-specific learnings are included.

## How to read this manual: level placeholders

This manual is level-agnostic. It documents the procedure for building ANY next JLPT level app (N4, N3, N2, N1) starting from the N5 source. To keep the prose readable while remaining precise, the following conventions are used:

`<L>` = the target level number you are building (4 for N4, 3 for N3, 2 for N2, 1 for N1).

`<P>` = the prior level number you are building from (typically <L>+1; usually 5 if you start from this N5 repo, but can be any lower-numbered level once intermediate apps exist).

`<L-1>` = one level above the target (e.g., when <L>=4, <L-1>=3; this is the level whose grammar starts to "leak in" as borderline content). JLPT levels are numbered with N1 as the highest, so smaller <L> is harder.

`N<L>` in narrative = "the target level" (read as N4 / N3 / N2 / N1 depending on which build you are doing).

`n<L>-` / `n<L>.` / `n<L>_` in code, paths, and IDs = the lowercase level prefix (read as n4-, n3-, etc.).

"N5" appearances refer specifically to the source project (this repo) and remain literal regardless of which target level you are building. If you ever build a NEW source level lower than N5 (unlikely — N5 is the lowest JLPT level), substitute N<P> for "N5" throughout.

The §0 scope table below shows the actual size deltas at each level transition; everything else uses placeholders so the manual works whether you are building N4, N3, N2, or N1.

When the manual references "the source level" or "the source repo", it always means N5 (this repo) unless an explicit <P> token is used.

## 0.A One-instruction autonomous-build contract

The user has authorised the agent to execute the entire next-level build on a single instruction. This section defines exactly what that means, so the agent can act without asking for clarification.

### 0.A.1 Trigger phrases

If the user says any of the following (case-insensitive, paraphrasing OK), execute the full procedure in §A.12 autonomously:

"build the next level" / "make the next level" / "go build the next level"

"build N<L>" / "make N<L>" / "scaffold N<L>" / "start N<L>" — where <L> ∈ {4, 3, 2, 1}

"go" — when the immediately-prior conversation context was about building the next level

"ya" / "yes" / "proceed" — when responding to an offer of "shall I build N<L>?"

Don't pause for confirmation after any of these. Don't ask "are you sure?" / "which level?" / "where to put it?" — apply the defaults below.

### 0.A.2 Implicit-input defaults (no questions asked)

When the trigger fires, derive every required input from context with these defaults:

| Input | Default rule | Worked example |
| --- | --- | --- |
| Target level `<L>` | (a) If a level number is stated in the trigger, use it. (b) If "next" is used, use the lowest-numbered missing level (e.g., if N5 exists and N4 doesn't, target = N4). (c) If two are missing, pick the higher of the two (= the next-after-source: closer to the source repo). | "build the next level" with N5 present → <L>=4 |
| Source level `<P>` | The highest-numbered fully-built level at a sibling directory of the working tree's parent. Typically <P> = <L> + 1 because builds are sequential. | Source = N5 |
| Source repo path | <JLPT-root>/N<P>/ where <JLPT-root> is the parent directory of the current source repo. | C:\Users\...\Documents\VS Code\JLPT\N5\ |
| Target repo path | <JLPT-root>/N<L>/. Create if missing. Refuse to overwrite a non-empty directory — halt with a "target dir non-empty" message + instructions for the human to clear it. | C:\Users\...\Documents\VS Code\JLPT\N4\ |
| Inventory sources | Use any feedback/n<L>-*-inventory*.md files already in the source repo as the authoritative content list. Else fall back to web fetch per §A.7 source-authorities table. | feedback/n4-grammar-inventory.md etc. |
| Native voice budget | Default = synthetic TTS (gtts). Mark every audio entry voice: "synthetic". Per §A.2 / §A.3. | – |
| Native teacher review | Default = LLM-only audit (tools/llm_audit.py). Mark every authored entry auto: false, review_status: "llm_only". Per §A.3. | – |
| Translation of brief | Default = English-only ship; queue translation in TASKS.md as EB-3. | – |
| Subscription / monetisation | Default = free, no monetisation, match source repo. | – |
| Handwriting kanji practice | Default = defer to v2. | – |
| IME-typing input | Default = defer to v2. Use kana-strict text_input flow. | – |
| Reading-comprehension speed test | Default = defer to v2. | – |
| Mock test mode timing | Default = use the JLPT.jp official time table per §A.9. | – |

If ANY of the above defaults will produce something the user would reject, the agent's job is to log the assumption in TASKS.md Pass-1 so a human pass can revisit. Do not pause execution to ask.

### 0.A.3 Halt conditions (the only times the agent stops to ask)

The agent halts and asks ONLY if a default cannot be safely applied:

Target directory non-empty. Refuse to overwrite. Halt: "Target <path> is non-empty. Clear it manually or specify a different path."

No source repo found. Halt: "Cannot identify source level — no built JLPT repo found at sibling paths. Specify --source <path> or build N5 first."

Unrecognised target level. If the user says e.g. "build N0" or "build N6" (outside JLPT spec). Halt: "Target level out of range — JLPT levels are N1 (highest) to N5 (lowest)."

Network unavailable AND inventory file missing. If feedback/n<L>-*-inventory*.md doesn't exist in the source repo AND WebFetch fails on all the §A.7 source URLs. Halt: "Cannot resolve N<L> content inventories — neither local nor web sources reachable."

Destructive operation requested by trigger. If the trigger phrase includes "delete", "wipe", "reset", "force-overwrite", etc. Always halt and confirm.

Outside of these five cases, do not halt. The agent must complete §A.12 end-to-end, committing partial state at each checkpoint so a future invocation can resume.

### 0.A.4 What the agent delivers on completion

A successful one-instruction build delivers, at minimum:

A new git repo at <JLPT-root>/N<L>/ initialized with the directory structure of §1.1, all files present (skeleton content allowed per §A.4 layer 0-3).

All §A.5 definition-of-done items GREEN for layers 0-2 (build pipeline, schemas, UI shell). Layers 3-7 (content) green AT LEAST to the §A.4 minimum-viable subset.

A populated `TASKS.md` with: status snapshot, current-pass section, deferred items, EB backlog, and explicit "what was authored vs deferred" record.

A populated `MEMORY.md` ≤200 lines summarising what the next session inherits.

All initial commits pushed to a remote of the agent's choosing (default: a sibling org/user-page on the same git host as the source repo's origin).

A summary report in chat (or stdout if non-interactive) following the §A.13 handoff format.

### 0.A.5 Skip-permissions posture

A one-instruction build assumes the agent runs in --dangerously-skip-permissions mode (or equivalent). The deny-list in .claude/settings.local.json (which the bootstrap copies from source) still gates destructive ops. The agent does NOT need to ask permission for normal git / file / fetch operations during the build.

If skip-permissions is not active and the agent's runtime keeps prompting, the build will stall. The agent should detect this on the second prompt and halt with: "Cannot run autonomously without --dangerously-skip-permissions. Restart with the flag and re-run the trigger."

## ⚠ Operating modes — read this first

This document supports two execution modes. The bulk of the manual (§§0–16) was written for Mode A. Appendix A (§17+) carries the supplements required for Mode B.

### Mode A — human team + N5 repo as co-resident reference (default)

Reader: a human + AI assistant (Claude Code) working together over weeks-to-months.

Required inputs: this manual and the N5 source repo at a known path (so "copy from N5" instructions resolve to actual files).

The manual reads as a prescriptive playbook; "see N5", "copy from N5", "port verbatim" are concrete actions with files to read.

Estimated effort: 17-25 weeks (per §13).

### Mode B — zero-interaction one-shot agent (limited)

Reader: a single coding-agent run with no human in the loop.

Required inputs: this manual plus the entire N5 repo as a tarball or directory that the agent can read.

Without the N5 repo, this manual is approximately a table of contents — most "copy from N5" / "port" instructions are unresolvable, schemas and content inventories are not embedded, and one-shot completion is not feasible.

Even WITH the N5 repo: a one-shot agent should use Appendix A — it provides default decisions for the §15 open questions, fallback procedures for external-blocked items, a definition-of-done, and a minimum-viable subset to ship if the full scope can't fit in one run.

Honest expectation: a zero-interaction agent producing a *complete* N<L> app in one run is unrealistic. Realistic one-shot deliverable = scaffolded skeleton (build pipeline, schemas, CI, UI shell, ~20% of content) that a human team finishes in subsequent passes.

This split is a direct response to the Pass-20 manual review (feedback/procedure-manual-review-issues.md, 40 issues across 6 risk categories). The review's core finding stands: this manual is a *playbook*, not a *self-contained build spec*. Pass-20 closure ships in two parts:

Appendix A (§17 of this file) — closes 15 issues by adding operating-modes preamble, default decisions, fallback procedures, MVS, definition of done, schemas recipe, source authorities, exam structure, SM-2 params, furigana procedure.

Appendix B (separate file `procedure-manual-appendix-b-extracted-from-n5.md`) — closes the remaining "extract from N5" cluster (12 items) by directly extracting schemas, rules, and conventions from the N5 codebase. Sections B.1 through B.12 cover: vocab-ID slug rule (P0), audio manifest schema (P0), JSON schemas for all data files, i18n locale format, Playwright test framework, UI module list, KB markdown grammar (BNF), all 28 invariant rule specifications, Diagnostic Summary algorithm, kanji-tier interaction, external-corpus URL list per level, and content-inventory extraction recipes (N4 kanji/vocab/grammar via authoritative-source scripts, since the agent must FETCH not INVENT content).

Appendix C (separate file `procedure-manual-appendix-c-pass22-polish.md`) — closes 7 of the 10 Pass-22 polish items (F-22.1 distractor rubric, F-22.2 ko-so-a-do scene-context formatting standard, F-22.3 JA-2/JA-23 invariant interaction clarification, F-22.4 augmented-set escape-valve guard via WHY-comment regex spec, F-22.6 auto-generation stop-condition formalization, F-22.8 full PWA spec, F-22.9 same-pattern-string conflict-resolution rule). The other two Pass-22 items live in their own files: F-22.5 LLM-audit prompt at tools/prompts/llm_audit.prompt.md, F-22.7 TASKS.md canonical template at specifications/tasks-md-template.md.

Together, Appendices A + B + C close 36 of 40 Pass-20 issues plus 9 of the 10 Pass-22 polish items. Remaining open: F-22.4 / F-22.5 code-side changes (the actual JA-25 invariant in tools/check_content_integrity.py and the SYSTEM_PROMPT extraction in tools/llm_audit.py) — deferred to a future commit because the parallel session was active on those tool files at this commit's time.

## 0. Scope of "next level"

The same playbook scales N5 → N4 → N3 → N2 → N1. Each level transition adds the deltas shown below. To use this manual, locate the row matching your target <L> and source <P> (typically <P>=<L>+1):

|  | N5 → N4 | N4 → N3 | N3 → N2 | N2 → N1 |
| --- | --- | --- | --- | --- |
| Kanji whitelist | 106 → ~280 (+~170) | ~280 → ~650 | ~650 → ~1000 | ~1000 → ~2000 |
| Vocab corpus | ~1000 → ~1500 | ~1500 → ~3700 | ~3700 → ~6000 | ~6000 → ~10000 |
| Grammar patterns | ~187 → ~210 | ~210 → ~250 | ~250 → ~280 | ~280 → ~300 |
| Reading passage length | 80-150 / 250-300 chars | +long-form essays | +newspaper articles | +academic texts |
| Listening pace | slow / clear | natural-but-paced | natural | rapid + dialect |
| Borderline tier | late_n5 | late_n<L> + n<L-1>_borderline | etc. | etc. |

The N5 → N4 transition is the smallest content jump but introduces the most architectural decisions (tier taxonomy, kanji-policy contention, borderline-grammar handling). For N3 and lower (<L> ≤ 3) it is mostly content scaling once those one-time architectural choices are committed.

## 1. Day 0 — Repo bootstrap (1-2 hours)

### 1.1 Directory structure (copy from N5)

.

├── .claude/

│   ├── CLAUDE.md           # binding rule for Claude Code automation

│   └── settings.local.json # personal permission overrides (gitignored)

├── .github/

│   └── workflows/

│       └── content-integrity.yml

├── KnowledgeBank/          # source-of-truth Markdown

│   ├── grammar_n<L>.md

│   ├── kanji_n<L>.md

│   ├── vocabulary_n<L>.md

│   ├── sources.md

│   ├── moji_questions_n<L>.md

│   ├── goi_questions_n<L>.md

│   ├── bunpou_questions_n<L>.md

│   ├── dokkai_questions_n<L>.md

│   ├── chokai_questions_n<L>.md   # NEW: listening was inline at N5; promote to its own file at N<L> (any next level)

│   └── authentic_extracted_n<L>.md

├── data/                   # JSON derived from KB by build_data.py

│   ├── grammar.json

│   ├── kanji.json

│   ├── vocab.json

│   ├── reading.json

│   ├── listening.json

│   ├── questions.json

│   ├── n<L>_kanji_whitelist.json

│   ├── n<L>_vocab_whitelist.json

│   ├── n<L>_kanji_readings.json

│   └── audio_manifest.json

├── tools/

│   ├── build_data.py

│   ├── check_content_integrity.py

│   ├── test_build_data.py

│   ├── link_grammar_examples_to_vocab.py

│   ├── scan_multi_correct.py     # PORT FROM N5 — paid off for Pass-15

│   ├── heuristic_audit.py        # PORT FROM N5

│   ├── llm_audit.py              # PORT FROM N5 — Anthropic API integration

│   ├── build_audio.py

│   └── tag_vocab_pos.py

├── feedback/                # audit reports, native-teacher reviews

├── specifications/          # spec docs, design system, this manual

├── js/, css/, locales/      # vanilla static front-end

├── index.html

├── sw.js

├── manifest.webmanifest

├── package.json             # only for Playwright + tooling

├── README.md

├── TASKS.md                 # SINGLE SOURCE OF TRUTH for project state

└── MEMORY.md                # session-to-session continuity (Claude Code)

### 1.2 Files to create on Day 0 (no content yet, just structure)

`.claude/CLAUDE.md` with the binding-rule statement: blanket autonomous-operation authorization for routine git/file operations in this repo, with explicit deny list (force-push, --hard, rm -rf, etc.). Copy from N5's version verbatim and update level references.

`TASKS.md` with these top-level sections: Live site, Status snapshot, External-blocked backlog, plus a Pass-1 placeholder. Status snapshot starts empty; populate as content lands.

`MEMORY.md` ≤200 lines, listing project location, key files, current state, branch, HEAD. Update on every session.

`tools/check_content_integrity.py` with the day-1 invariants pre-wired (see §3).

`.github/workflows/content-integrity.yml` running the integrity check on every push/PR. Make it a hard gate from day 1, not "warn-only" — once warnings are tolerated they accumulate forever.

### 1.3 Schema decisions to lock in NOW

These are expensive to change later. N5 paid for several of these via mid-project migrations.

Question IDs: q-NNNN (4-digit zero-pad, opaque string, never re-numbered). N5 has gaps from deletions; that's fine — document the gap policy in _meta.id_gap_policy and treat IDs as opaque keys.

Pattern IDs: n<L>-NNN (3-digit zero-pad). Reserve a numeric range up front for each thematic cluster (e.g., n<L>-001..n<L>-050 for Sentence Basics) so insertions don't force renumbering.

Vocab IDs: n<L>.vocab.<section-slug>.<form>[.<disambiguator>]. The section-slug encoding allows the same word to be cross-listed in multiple thematic sections, which the runtime UI uses (do NOT collapse cross-listings — N5 has 10 such pairs, all intentional).

Reading IDs: n<L>.read.NNN. Listening: n<L>.listen.NNN.

Universal `_meta` block in every data/*.json: schema_version, entity_count, id_range, id_gap_policy, history (append-only log of cumulative changes).

Tier taxonomy on grammar entries: core_n<L>, late_n<L>, n<L-1>_borderline. Add this from day 1. N5 paid for tier-taxonomy retrofit in Pass-13/14.

`auto: bool` flag on every authored entry. false = human-reviewed; true = template-generated. Used for prioritized native review.

### 1.4 Permissions / automation setup (10 min)

If using Claude Code:

Copy .claude/CLAUDE.md from N5; replace "N5" → "N<L>" throughout.

defaultMode: bypassPermissions in .claude/settings.local.json. Add gitignore for *.local.json.

Allow lists for Bash(git *), Bash(cd *), Edit(**), Write(**), plus the gh pr/release/issue flavors.

Deny list for destructive ops: git push --force, git reset --hard, rm -rf, git branch -D, etc.

The N5 build wasted ~2 hours iterating on permission patterns because the binding rule wasn't established up front. Skip that pain.

## 2. Phase 1 — Foundation (week 1)

### 2.1 Build pipeline first, content second

Build `tools/build_data.py` BEFORE authoring KB content. The pipeline is what catches structural errors early; without it you'll hand-edit JSON for weeks before discovering schema drift.

Required parsing:

Grammar: ^- \*\*([一-鿿]+)\*\* for kanji headers (allow [Ext] suffix tags — N5 had a regex bug here that lost 9 entries).

Vocab: section headers + entry lines.

Question files: ### Q\d+ headers, choices as numbered lists, **Answer: N** markers.

Required output:

Each entity gets an auto: false flag if hand-authored, auto: true if template-generated.

_meta block populated with counts and history.

Idempotent — re-running on unchanged input = no diff. (N5's build was idempotent; that paid off across 13 Pass cycles.)

Test the pipeline IMMEDIATELY with tools/test_build_data.py covering the regression cases that bit N5:

[Ext]-tagged kanji headers parse correctly.

Parenthetical glosses don't get split on commas (N5 had a bug where (see, n5-XXX) fragments split on the comma).

Plain headers still parse after both fixes.

E2E: real KB produces N entries with no warnings.

### 2.2 Content integrity invariants (Day 1)

These were added piecewise in N5 (across X-6.1..X-6.9 and JA-1..JA-21). Pre-wire ALL of them on N<L> day 1.

| Invariant | What it checks | Lesson |
| --- | --- | --- |
| X-6.1 Catalog completeness | Every grammar pattern has examples + form_rules | N5 had stubs that shipped before this check |
| X-6.2 Year-form consistency | 今年 / こんねん / ことし usage matches policy | Had a Pass-14 incident |
| X-6.3 No mixed kanji+kana words | Don't write 大さか for おおさか | Pass-13 |
| X-6.4 Lint script present | The lint pipeline exists and runs | Bootstrap |
| X-6.5 No em-dashes | U+2014 banned project-wide | We stripped 881 in Pass-7 |
| X-6.6 Ru-verb exception flags | Group-1 ru-verb exceptions flagged BOTH at section header AND per-entry | Pass-9 |
| X-6.7 No false synonymy | "Direct synonym" rationales flagged for review | Pass-11 |
| X-6.8 No ASCII digits in TTS source | Numbers must be in kanji or kana for TTS | Pass-8 |
| X-6.9 Primary-reading sanity | Each kanji's primary on/kun reading is most-frequent | Pass-12 |
| JA-1 Stem-kanji scope | Question stems use only N<L>-whitelisted kanji | Pass-12 |
| JA-2 Particle-set sanity | Particle MCQs have valid particle distractors | Pass-13 |
| JA-3 Furigana / catalog match | Furigana annotations match catalog entries | Pass-9 |
| JA-4 Vocab reading uniqueness | Watch for accidental duplicate readings | Pass-13 |
| JA-5 Answer-key sanity | correctAnswer is in choices for MCQ | Pass-9 |
| JA-6 No two-correct-answers | Auto-detect duplicate stems with same answer | Pass-15 |
| JA-7 No duplicate stems in file | Even with different answers, dedupe stems | Pass-19 |
| JA-8 Q-count integrity | _meta.question_count matches len(questions) | Pass-14 |
| JA-9 Engine display contract | UI hides **Answer:** until commit (test passes) | Pass-2 |
| JA-10 No "(see n<L>-)" redirect text | Auto-gen stub redirects forbidden in user-facing fields | Pass-12 |
| JA-11 No duplicate MCQ choices | All 4 choices distinct per question | Pass-9 |
| JA-12 Kanji KB / JSON consistency | KB markdown and JSON have same kanji set | Pass-13 |
| JA-13 No out-of-scope kanji | Anything user-facing limited to N<L> whitelist | Pass-13 |
| JA-14 No auto-ruby in renderer | UI never auto-applies furigana to whitelisted kanji | Pass-13 (regression of Pass-7) |
| JA-15 Audio refs resolve | Every audio path in JSON has a file on disk | Pass-7 |
| JA-16 Kanji example whitelist | Example sentences use only target+whitelist kanji | Pass-13 |
| JA-17 Grammar examples have vocab_ids | Homograph guard linkage populated | Pass-13 |
| JA-18 Reading explanation kanji ⊂ passage | Question explanation can't introduce new kanji | Pass-15 |
| JA-19 Reading info-search has format_type | Mondai-6 format tagged for UI rendering | Pass-15 |
| JA-20 Reading choices kanji ⊂ passage | MCQ correctAnswer matches passage's kanji form | Pass-15 |
| JA-21 Late-tier markers require tier=late_n<L> | Mid-tier patterns properly tagged | Pass-15 |

Add 3 more on the next level from Pass-15/Pass-19 lessons:

JA-22 No "direct synonym / directly equivalent / same as" in goi rationales (catches synonym-overclaim regression).

JA-23 Multi-correct scanner: every MCQ where choices include known-interchangeable particle pairs (に/へ for direction, から/ので for reason, は/が for topic-or-subject) is flagged for native review.

JA-24 No duplicate pattern strings in grammar.json across entries with overlapping meaning_en (catches the Pass-19 redundancy class).

And from N5 Pass-22..Pass-24 (later additions worth pre-wiring at N<L>):

JA-25 Whitelist exceptions documented — every kanji used in a user-facing field that's NOT in the N<L> whitelist must have a corresponding entry in an explicit augmented-set with a WHY-comment in tools/check_content_integrity.py.

JA-26 No duplicate question IDs (across the entire bank).

JA-27 No English-translation/title fields in reading/listening (Japanese-first surface policy).

JA-28 Dokkai-paper kanji bounded by N<L> + exception list.

JA-29 Question subtype taxonomy is closed — subtype field can only take values in an explicit allow-list (e.g., paraphrase, kanji_writing at N5). New subtypes require an explicit code change, not a data sneak-in.

JA-30 No past-paper provenance signatures in question text — original-content policy enforced by regex against known JEES/past-paper phrasings (see CONTENT-LICENSE.md template).

JA-31 Vocab PoS parity — pos field on every data/vocab.json entry agrees with the matching entry in KnowledgeBank/vocabulary_n<L>.md. Treat homographs as a SET-VALUED match (e.g., section-default pos for いる exist=verb-2 vs いる need=verb-1 should both be valid for the key); use setdefault().add() storage, not last-write-wins dict. Otherwise the parity check loses one tag and falsely flags one of the two MD lines.

JA-32 (suggested) Broken cross-references — every contrasts.with_pattern_id and every "See n<L>-NNN" reference in form_rules.conjugations.label resolves to an active n<L>- ID in data/grammar.json#patterns[].id. See §3.2.7.

JA-33 (suggested) No mid-line clipping in tile-grid card descriptions — Playwright/visual-regression assertion: at every supported viewport (320 / 480 / 768 / 1280), every .<card>-desc element has boundingClientRect.height that's an integer multiple of computed line-height (within 2 px tolerance). See §3.2.9.

### 2.3 Test directly with cp932-aware Python

If contributors are on Japanese Windows: set PYTHONIOENCODING=utf-8 before any script that prints Japanese, OR pipe through Out-File -Encoding utf8 and read the file. N5 wasted hours on cp932 mojibake before this was standard. Document it in MEMORY.md.

## 3. Phase 2 — Content authoring strategy (weeks 2-8)

### 3.1 KB-first, JSON-derived

Always edit `KnowledgeBank/*.md`, never `data/*.json` directly. The MD file is the source of truth; JSON is regenerated by build_data.py. N5 had Pass-13 disasters when contributors edited JSON directly and the build pipeline overwrote their changes.

Exception: post-build refinements to JSON metadata (vocab_ids, audio paths) that the MD doesn't carry. Those are added by separate enrichment scripts (e.g., link_grammar_examples_to_vocab.py).

### 3.2 Anti-patterns from N5 — DO NOT REPEAT

3.2.1 Don't auto-generate filler questions (CRITICAL — N5 Pass-14)

N5 had 38 "pattern-meta" stub MCQs that asked "What does pattern X mean?" with the answer literally quoted in the stem. They were generated by generate_stub_questions.py to inflate the bank to 250. They taught nothing. Pass-14 deleted all 38.

If you find yourself wanting to generate filler MCQs because the bank looks small: the bank is small for a reason — author real questions, or accept fewer.

The shape of the failed pattern was: stem つぎの いみに あう パターン：「X」, choices = 4 random pattern strings including the correct one. This format CANNOT be saved by any audit; the answer is literally in the stem.

3.2.2 Don't put both interchangeable-pair particles in MCQ choices without scene context (HIGH — N5 Pass-15)

The class of bug: any MCQ stem with a destination-of-motion verb that has BOTH に AND へ in the choice set is multi-correct. Same for から/ので (because), は/が (topic vs subject in many sentences), に/と (recipient vs companion with でんわをする), まで/から (until vs from).

Pass-15 fixed 6 such cases in N5 questions. Avoid the class by:

Keeping only ONE of each interchangeable pair in distractors, OR

Adding scene-setting context that disambiguates.

The multi-correct scanner (tools/scan_multi_correct.py) catches the class automatically; wire it as JA-23.

3.2.3 Don't ship "see pattern detail" as a distractor explanation (MEDIUM — N5 Pass-15)

Auto-generated distractor explanations like Wrong choice - see pattern detail. are useless. Real distractor explanations contrast the WRONG option's role with the correct one. Example for に vs を for the recipient of giving:

> 'を already marks プレゼント (the thing being given). あげる takes one を for the object, not two. The recipient slot uses に.'

Author all distractor explanations by hand (or LLM-author then native-review). N5 has ~600 questions; budget ~2-3 minutes per question for proper distractor authoring = ~25-30 hours total.

3.2.4 Don't use ko-so-a-do questions without spatial context (CRITICAL — N5 Pass-15)

The stem （  ）は ほんです。 with choices これ/それ/あれ/どれ has THREE valid answers (これ, それ, あれ all complete to a grammatical "X is a book"). Only どれ is wrong because it's interrogative.

Always prefix ko-so-a-do questions with scene-setting in parentheses: (じぶんの 手の中の 本を 友だちに みせて)　（  ）は ほんです。 → only これ fits.

3.2.5 Don't run two parallel Claude Code sessions on the same data file (HIGH — N5 Pass-19 cascade)

If you must, partition by ID range up front. N5 had two sessions independently author at q-0454..q-0463, causing a 10-question collision that needed a dedup commit. Lock per-pass ID ranges in TASKS.md before any session starts.

3.2.6 Don't introduce new grammar pattern entries with the same `pattern` string as an existing one (MEDIUM — N5 Pass-19)

The N5 catalog has 9 redundant pattern entries (n5-128 ⊂ n5-009, n5-141 ⊂ n5-094, etc.) created by Pass-15-era splits that didn't retire the merged entries. Before adding a pattern entry, grep grammar.json for the same pattern string. If found, decide: split intentionally (different IDs, narrowed meanings, both kept) OR retire-and-replace (one canonical ID).

JA-24 invariant catches this going forward.

3.2.7 Don't ship cross-references to retired patterns (HIGH — N5 post-dedup)

After any dedup / pattern-retirement pass, contrasts.with_pattern_id and form_rules.conjugations.label "See n<L>-XXX" references to retired IDs are still in the JSON. The runtime renders them as broken links. The pattern is invisible until a learner clicks through.

Before any retirement pass closes:

Build a list of retiring IDs (R1, R2, ...).

grep -nE '\bn<L>-(<R-list>)\b' data/grammar.json — find every literal reference.

For each match: repoint to the canonical replacement OR remove the reference. Don't leave dead pointers.

Add an invariant (JA-NN broken cross-references) that fails CI if any with_pattern_id or "See n<L>-NNN" label points to an ID not in data/grammar.json#patterns[].id.

The N5 cleanup pattern: 6 stale contrasts.with_pattern_id + 4 stale form_rules see-also labels were sitting in the data 3 weeks after dedup before the bug was reported.

3.2.8 Don't mass-stamp PoS by thematic section (CRITICAL — N5 Pass-24)

A vocab corpus organized into thematic sections (e.g., "Nature and Weather", "Colors", "Time / Frequency", "Verbs - Existence and Possession") is tempting to PoS-tag at the section level: every entry in section X gets pos: "noun". This produces 24+ mistags per level when:

An i-adjective (あつい, さむい, 白い, くろい) is cross-listed in a "noun" section (Nature, Colors).

An adverb (いつも, よく, 時々) is cross-listed in a "noun" section (Time / Frequency).

A Group-2 verb (いる exist, あげる, くれる) is cross-listed in a section whose default is verb-1.

The Group-2 case is pedagogically dangerous — the wrong PoS drives wrong conjugation rules. A learner using あげる from the existence-section copy gets told it's verb-1 → conjugates *あげります instead of あげます.

Fix policy:

PoS is a per-WORD attribute, not a per-section default. Tag every entry by the word's actual linguistic PoS, regardless of which thematic section it appears in.

Add an invariant (JA-31 vocab PoS parity) that compares each entry's PoS against the source markdown PoS tags AND fails when cross-section copies of the same form have inconsistent non-noun PoS values (homographs are an explicit exception — see §3.2.9).

Beware homograph false-positives: 人 (person/counter), 本 (book/counter), おく (hundred-million/place), はい (yes/cup-counter), は (tooth/topic-marker), はる (spring/attach), あの (demonstrative/interjection) are GENUINE homographs and should NOT be unified across sections.

3.2.9 Don't mid-line-clip card descriptions on fixed-height tile grids (HIGH — N5 layout regression)

Pattern: a card with display: flex; flex-direction: column; height: <fixed> containing a description child with flex: 1 plus display: -webkit-box; -webkit-line-clamp: N; overflow: hidden. When the fixed height isn't enough for the line-clamped child, the flex layout *squeezes* the child to the leftover pixel height (which doesn't align to a multiple of line-height), and overflow: hidden clips THROUGH a line — bottom-half of characters cut off, looks like a rendering bug.

Two compounding issues:

Chrome normalises display: -webkit-box to flow-root on flex children, disabling line-clamp entirely. Computed style reports webkitLineClamp: 4 but it has no effect.

The flex-allocated height is rarely an integer multiple of line-height.

Fix policy (apply on every multi-line card description in fixed-height tile grids):

.card-desc {

display: -webkit-box;

-webkit-box-orient: vertical;

-webkit-line-clamp: N;

overflow: hidden;

/* Belt-and-suspenders: clamp the BOX too, so even if Chrome

* normalises -webkit-box → flow-root on flex children,

* overflow: hidden clips at a clean line boundary. */

max-height: Nlh;

/* DO NOT use `flex: 1` here — the flex layout will squeeze

* the child to the leftover space, breaking the clamp. */

}

.card-action {

margin-top: auto;  /* push to card bottom inside flex column */

}

Audit checklist before declaring a tile-grid component done:

For every flex: 1 on a child that contains line-clamped text: verify it doesn't cause mid-line clipping at the smallest target viewport.

For every fixed height: Npx on a card: verify the card's intrinsic content height (sum of all children at their natural sizes) ≤ N. If not, raise N or shorten the longest content.

Test at 320 / 360 / 768 / 1280 / 1920 viewport widths; mid-line clipping shows up differently at each because text wraps to different line counts.

3.2.11 Don't fragment a spec across files whose audience is one role (MEDIUM — N5 spec-corpus consolidation 2026-05-04)

A growing project tends to spawn separate spec docs per concern: functional spec, design system, UI testing plan, procedure manual, build appendices, TASKS template, design-system supplement, etc. Each one has a clear individual rationale at creation time. After ~6 months you have 8-12 markdown files where one editor has to read 5 of them to understand a single change. The N5 spec corpus reached that state by 2026-05-04 with 7 markdown files plus 1 .docx in specifications/.

The principle: every spec markdown source should map to exactly one consumer role. If two files are read by the same role for the same task, they're one file with internal headings — not two files.

The N5 audit landed at this allocation:

| Source file | Consumer role |
| --- | --- |
| specifications/<level>-functional-spec.md (or <level>-spec-supplement.md) | Sponsor / product / engineers — what the app does + how it looks (functional + visual). Folds in design system. |
| <JLPT-root>/procedure-manual-build-next-jlpt-level.md | Build agent (human or AI) — how to construct the next level. Folds in extracted-from-source schemas, polish items, TASKS.md template. Self-contained for one-shot Mode-B execution. |
| feedback/ui-testing-plan.md | QA / release engineer — how to verify each release. |

Fragmentation tells: ask "who reads file X?" — if the answer matches another file's reader, merge. Indicators of fragmentation pain:

Cross-references like "see appendix B" / "see design-system spec §4.2" outnumber the unique content in either file.

An editor opens 3+ tabs to cross-reference one decision.

Stale references accumulate because reviewers don't have the bandwidth to track every file.

The merge cost is small. A markdown concat with a ## §X — merged YYYY-MM-DD header and a short rationale line preserves history (git shows the move as deletes + insertions; the data is intact). A defensive markdown renderer (see §3.2.12) handles inconsistent table widths between merged sources. Build artefacts (.docx) regenerate from the merged source. Net effect: fewer files, same content, lower cognitive load.

When NOT to merge: roles differ. The UI testing plan (QA) is a separate role from the functional spec (product/engineers); merging would mean one file with two competing structures. Keep separate.

3.2.12 Don't ship a markdown→docx build pipeline that crashes on inconsistent tables (MEDIUM — N5 build-script regression 2026-05-04)

When concatenating multiple markdown sources for build-time docx rendering, expect inconsistent table column counts. Markdown authors drop trailing pipes, slip a literal | into a cell, or carry over a different table convention from another file. A naive python-docx renderer that does table.rows[r].cells[c] without bounds-checking crashes with IndexError: tuple index out of range the moment any row's column count diverges from the header.

Rule: every table renderer in a multi-source build pipeline MUST normalise row width before allocating cells:

def _emit_table(rows):

if not rows: return

n_cols = len(rows[0])  # header determines width

if n_cols == 0: return

normalised = []

for row in rows:

if len(row) < n_cols:

row = row + [''] * (n_cols - len(row))    # pad short rows

elif len(row) > n_cols:

head = row[:n_cols - 1]

tail = ' | '.join(row[n_cols - 1:])

row = head + [tail]                        # stuff overflow into last cell

normalised.append(row)

table = doc.add_table(rows=len(normalised), cols=n_cols)

# … fill cells …

This pattern lives in tools/build_spec.py _emit_table() after a 2026-05-04 fix. Without it, the procedure manual's tables (one row had a stray pipe in cell content) blew up the consolidated-spec build with no graceful degradation.

Same defensive rule applies to any other markdown feature where row/column structure is implicit: bullet lists with inconsistent indentation, code fences without closing markers, link references with missing parentheses. The renderer must handle malformed input by best-effort rendering, not by crashing.

3.2.10 Don't keep stale module-level state on URL navigation (HIGH — N5 router regression)

Modules that hold session state in module-level variables (view, session, lastResults) and short-circuit on entry like:

export async function renderX(container, params) {

if (view === 'finished' && session) return renderFinished(container);

// ...

}

…break user navigation. Scenario: user finishes a session → view = 'finished'. User clicks a "Back to <list>" link inside the finished view. URL hash changes. Router fires renderX again. The early-return short-circuits, re-rendering the SAME finished view. The user is "stuck" — clicking the back link does nothing visible.

Fix policy:

export async function renderX(container, params) {

const parts = (params || '').split('/').filter(Boolean);

// State reset on navigation AWAY from active view. The 'attempting'

// / 'results' state is meaningful only when the URL points to a

// SPECIFIC entity (e.g., #/papers/<cat>/<n>, parts.length === 2).

// If the URL is now the index or a list (parts.length < 2), the

// user has navigated out of the flow — clear the stale state.

if (parts.length < 2 && (view === 'attempting' || view === 'results')) {

view = 'setup'; session = null; lastResults = null;

}

// Mid-flow state preserved for refresh / deep-link

if (view === 'attempting' && session) return renderAttempting(container);

if (view === 'results' && lastResults) return renderResults(container);

// ...

}

The rule of thumb: `'attempting' / 'in-progress'` state should resume on refresh; `'finished' / 'results'` state should reset when the user navigates away. A user who finished and left the page once doesn't want to re-enter the same finished page on their next visit.

Same anti-pattern repeats across any module with view/session state — port the fix to all four modules at once (papers / test / review / drill or equivalent at <L>).

### 3.3 Authoring cadence

Roughly the N5 trajectory by week:

| Week | Activity | Deliverable |
| --- | --- | --- |
| 1 | Bootstrap + pipeline | Empty corpus, all CI invariants green on empty content |
| 2-3 | Grammar catalog (KB + build) | grammar.json with N<L> patterns, no examples yet |
| 3-4 | Examples + furigana | Each pattern has 2-5 example sentences |
| 4-5 | Vocab catalog | vocab.json with ~1500 entries, sectionalized |
| 5-6 | Kanji catalog | kanji.json with N<L>-whitelist entries, on/kun trimmed to N<L> scope (per §0 size table) |
| 6-7 | Reading passages | reading.json with ~30 passages |
| 7-8 | Listening items | listening.json with ~30 items |
| 8-10 | Questions (moji + goi + bunpou + dokkai) | 100 each = 400+ questions |
| 10-12 | Native review (Pass-1) | First teacher review of corpus |

Plan ~12 weeks of full-time content work for the N5 → N4 transition (the smallest jump). For N3 and below, multiply by ~1.5x per level (per §13).

### 3.4 External corpus extraction (1-2 days)

Pull questions from learnjapaneseaz.com or similar third-party JLPT N<L> practice sites for triangulation only (do NOT copy verbatim into your bank — copyright). Use them to:

Cross-check your coverage (do you test the same patterns?).

Spot multi-correct bugs in their bank that you might inherit.

Anchor distractor styles.

N5 extracted 175 questions across 17 tests in ~30 minutes via WebFetch. Saved as feedback/external-questions-<source>.md. Run a coverage-comparison script (tools/coverage_compare.py) afterwards.

## 4. Phase 3 — UI / Front-end (weeks 4-9, parallel with content)

### 4.1 Stay vanilla static

No framework. No build step for runtime. N5 ships HTML + JS modules + CSS. Everything works offline (PWA). Hash router (#/learn/...) means no server. This was the right call; the entire UI is ~3000 lines of JS across ~25 modules and loads instantly.

If you need a build step, limit it to:

Font subsetting (woff2 + N<L> kanji range only — keeps assets small)

Service worker version bump

Locale extraction (if i18n)

### 4.2 Day-1 features (port from N5)

5-card Learn hub: Grammar / Vocab / Kanji / Dokkai / Listening

TOC (collapsible by super-category)

Pattern detail page with prev/next nav at top corners (small font, peripheral) + back link + Mark-as-known checkbox + status badge

SM-2 SRS in Review tab (Again/Hard/Good/Easy 4-button)

Test mode (mock-test flow, hides answer/rationale until commit)

Practice / Daily Drill (random sample from weak items)

Diagnostic Summary (error patterns + recommended next session + session log)

5-locale i18n (en at v1, others structured for later)

PWA manifest + service worker stale-while-revalidate

Export/import progress as JSON

Settings: theme, locale, font size, reset progress

こそあど / は vs が / Verb groups / て-form gym / Particle pairs / Counters (interactive trainers)

### 4.3 Service worker version

N5 is on jlpt-n5-tutor-v71 after 71 ship cycles. Bump on every shell change. The runtime shows an update toast when a new SW lands. Don't skip this — without versioning, stale shells silently haunt users.

### 4.4 Audio

Use tools/build_audio.py from N5 (auto-detects piper-tts / gtts / pyttsx3, idempotent, writes data/audio_manifest.json). At N4 and lower (<L> ≤ 4), at least listening items SHOULD be native-recorded — synthetic prosody artifacts at N5 level are tolerable; at higher difficulty they teach learners to discriminate against synthesis artifacts rather than against real Japanese.

This was N5's EB-1 external-blocked item: listening corpus expansion 12 → 30 was approved but blocked on native voice talent. Plan for native recording from the start at N<L>.

### 4.5 Mobile UI contract — wrap everything desktop-safe

Every mobile-only style change MUST be gated to a mobile breakpoint. Desktop styles must remain byte-identical after any mobile sweep. The N5 contract:

@media (max-width: 768px) {

/* phone + tablet portrait — most mobile rules live here */

}

@media (max-width: 480px) {

/* small phones only — tighter rules where ≤768 was too generous */

}

@media (max-width: 380px) {

/* tier for ultra-narrow (Galaxy S9+ 320px etc.) — last-resort

* font-size / padding crunches when ≤480 still spills */

}

Non-negotiables on the mobile side:

| Item | Rule | Why |
| --- | --- | --- |
| Tap-target floor | every interactive element ≥ 44 px height (and ideally width). Add a global rule: button, .btn-*, .nav a, [role="button"] { min-height: 44px; }. Audit auxiliary controls (icon-btns, breadcrumb back-links, footer-nav links, toggles) — they often slip below the floor. | iOS HIG / Material accessibility |
| iOS auto-zoom prevention | input[type=text\ | search\ ¦ email\ ¦ number], textarea, select { font-size: 16px; } at ≤768. Any input < 16 px triggers Safari's auto-zoom on tap, pushing the input above the keyboard fold. ¦ Real-device UX |
| body { overflow-x: hidden } | safety belt at ≤768. Keeps a stray wide descendant from triggering page-wide horizontal scroll. | Defensive |
| Body type-floor | body { font-size: max(16px, var(--text-base)); } at ≤768 — respects the user's font-size knob while ensuring readable minimum. | Readability |
| Visible tap feedback | Mobile has no :hover. Add a brief :active { transform: scale(0.97); opacity: 0.85; transition: 80ms } on every primary tap target. | Perceived responsiveness on slow networks |
| Smooth scroll | html { scroll-behavior: smooth; } at ≤768. Native-feeling scroll on anchor jumps + route changes. | Polish |
| Container gutter | At ≤480 px, container padding-inline collapses from desktop's ~22 px to 16 px so cards use ~92 % of viewport. Don't apply universal * { max-width: 100% } — it constrains SVG icons + brand pseudo-elements. | Real-estate on narrow phones |

QA checklist at every major release (test at 320 / 360 / 390):

[ ] No horizontal scroll (document.documentElement.scrollWidth === clientWidth)

[ ] No CJK per-character break (any heading wrapping with avg < 3 chars/line is broken)

[ ] All tap targets ≥ 44 px on smallest dimension

[ ] body { font-size } ≥ 16 px

[ ] All inputs ≥ 16 px (iOS zoom test)

[ ] Card descriptions show full text or clean line-aligned ellipsis (no mid-line clip per §3.2.9)

[ ] Smooth scroll on anchor jumps

Desktop safety check at the same release: at 1280 px, every value listed above should match the pre-change desktop default. The mobile rules must not leak into desktop.

### 4.6 Disabled-button feedback contract

Any control that can be disabled MUST display the reason for being disabled in visible UI text — not only in a title attribute. Tooltips don't fire on touch; mobile users get a silent dead control.

The contract for every disabled state:

| Pattern | Visible reason | Example |
| --- | --- | --- |
| Submit / Finish disabled until all answered | Show "(N remaining)" in the button text + a hint paragraph above | Submit (13 remaining) + "Answer all 15 questions to submit · 13 questions unanswered" |
| Check Answer disabled until any answer | Show a type-aware hint above the button | "Pick a choice, then click Check Answer." / "Tap the tiles in order to build the sentence, then click Check Answer." / "Type your answer in the box, then click Check Answer." |
| Confirm disabled until typed phrase | The input field IS the visible reason — adjacent to the button with the prompt visible | Type RESET to confirm next to a Confirm reset button |
| Prev / Next at first / last item | Position context (progress meter "Q15 of 15") makes it obvious; no hint needed | – |
| Per-choice / per-tile disabled after submission | Feedback panel below shows the result; the disabled state is part of the answered-and-locked UI | – |

Saved-toast pattern for silent settings (settings that save but have no immediate visible side-effect):

const showSavedToast = (label) => {

let toast = document.getElementById('settings-saved-toast');

if (!toast) { /* create once, append to body */ }

toast.textContent = label ? `Saved: ${label}` : 'Saved';

toast.classList.add('is-visible');

clearTimeout(savedToastTimer);

savedToastTimer = setTimeout(() => toast.classList.remove('is-visible'), 1800);

};

Apply on every settings dropdown / number input that doesn't have an immediate visual effect (daily limits, audio rate, default test length, reduce-motion). Theme / Font / Locale don't need it because the page itself visibly changes.

For Export actions: the file dialog is easily missed. Show a status line near the button like "Exported to <filename> (check your downloads folder)." that auto-clears after 4 s.

UI-feedback audit before each release — for every disabled-button + silent-action across the app, confirm a visible reason exists:

[ ] Inventory every <button [...] disabled>-rendering site

[ ] Inventory every settings setter without immediate visual effect

[ ] For each, confirm visible feedback (text in button, hint above, status line, toast)

[ ] Mobile-test by tapping (not hovering) each disabled control

## 5. Phase 4 — Audit cadence (continuous, weeks 6+)

### 5.1 Pass-N protocol

Every audit cycle is a "Pass" with:

A doc at feedback/<audit-name>-<date>.md listing findings by severity (CRITICAL / HIGH / MEDIUM / LOW)

A TASKS.md ## Pass-N <name> section with [ ] checkboxes per finding

Findings IDs: F-N.K where N is pass, K is finding number

A fix-application phase with explicit "Applied YYYY-MM-DD" markers

A close-out: "ALL ITEMS APPLIED" or "X of Y APPLIED" + deferred-item rationale

N5 ran 13+ passes. Each was 1-3 days of audit + 1-3 days of fix application.

### 5.2 Recommended pass schedule for N<L>

| Pass | Focus | Trigger |
| --- | --- | --- |
| Pass-1 | First native-teacher review | Once content is ~50% authored |
| Pass-2 | Distractor quality | After all questions authored |
| Pass-3 | Multi-correct sweep (using scan_multi_correct.py) | Pre-launch |
| Pass-4 | Reading passage native review | Pre-launch |
| Pass-5 | Listening native review | When native-recorded audio is in |
| Pass-6 | Cross-coverage vs external corpus | Anytime post-launch |
| Pass-7+ | Quarterly maintenance | Cron'd 90-day cycle |

### 5.3 Native teacher review window

Schedule the first native review BEFORE 100% content authoring, around 50-70%. It's much cheaper to apply structural feedback at 70% than at 100%. N5 paid for this lesson — the early Pass-9 native review caught structural issues that would have been ~5x more work at 100%.

### 5.4 LLM audit as a multiplier

The N5 tools/llm_audit.py is a Claude API integration that cost ~$11.50 per full pattern-corpus pass and caught 1.0 finding/pattern (comparable to native density). Use it BETWEEN native-review windows to triage cheap wins.

Validation: 5 patterns sampled before going wide. Native-density baseline = 0.28 - 1.12 findings/pattern (varies by pass). If LLM density is comparable or higher with manageable false-positive rate, ship it.

### 5.5 Quarterly cron

Set up a cron / scheduled job that fires every 90 days to surface external-blocked items and trigger a fresh quarterly audit. N5's is jlpt-n5-quarterly-pass-audit — see .github/workflows/quarterly-audit.yml (port to jlpt-n<L>-quarterly-pass-audit).

## 6. Phase 5 — Quality gates (continuous)

### 6.1 Run the integrity check on every commit

GitHub Actions workflow .github/workflows/content-integrity.yml:

Triggers: push: [main] + pull_request: [main] + workflow_dispatch

Runs python tools/check_content_integrity.py -v

Runs python tools/test_build_data.py

Hard fail on any violation. Never `continue-on-error: true`.

If a fix introduces a violation, fix the data OR add the kanji/particle/construct to the appropriate augmented set in the integrity check tool with a comment explaining why it's legitimately in N<L> scope. Never silence by removing the check.

### 6.2 Add new invariants when bugs recur

The N5 invariants (X-6.x + JA-x) accumulated organically — each one was added after a real bug class was caught. When a bug repeats, write the invariant. Examples:

38 stub questions across 9 passes → finally added stub-redirect-text invariant (JA-10)

Multi-correct ko-so-a-do bug → added context-presence regex

Synonym overclaim → grep regex for irect synonym|directly equivalent

### 6.3 Status snapshot must reflect current state

The first ~25 lines of TASKS.md are the canonical state-of-the-project. Update them on every significant change (corpus size, SW version, vocab/kanji counts, route list). N5 drifted multiple times and required catch-up commits to refresh.

If your workflow runs scripts that change corpus size, add a post-script step that regenerates the snapshot's numeric fields (extract them from _meta blocks).

## 7. Tooling that paid off — port these scripts

In rough priority order:

`tools/build_data.py` — KB markdown → JSON. The single most important script. Port + adapt.

`tools/check_content_integrity.py` — all invariants. Port the framework + the X-6.x ones; add JA-x as you author content.

`tools/test_build_data.py` — regression tests for the build pipeline. Port the structure; write new tests as N<L>-specific bugs surface.

`tools/link_grammar_examples_to_vocab.py` — homograph-aware vocab linking. Has a sophisticated boundary-check + HOMOGRAPH_RULES system. Port verbatim and extend the rules as new homograph clusters appear at the next level (at N4: 込 readings; at N3: 形 / 化 readings; etc.).

`tools/scan_multi_correct.py` — 5-category multi-correct candidate scanner. Wire as advisory CI gate.

`tools/heuristic_audit.py` — cheap mass-scan with deterministic findings (precision ~75% per N5 Pass-15a). Use for first-pass triage.

`tools/llm_audit.py` — Claude API for deep semantic review. Production-ready in N5; just update prompt template for N<L> scope.

`tools/build_audio.py` — TTS pipeline. Idempotent. Port + add native-recording skip-flag for N<L>.

`tools/tag_vocab_pos.py` — POS tagging for vocab. Adapt rules.

`tools/coverage_compare.py` — external-corpus gap analysis. Port + update for N<L> corpus.

Skip these (one-shot diagnostics from N5):

_inspect_*.py, _check_*.py, _dup_*.py — N5-specific debugging.

fix_kosoado_basic.py, fix_particle_basic.py, fix_pass15_tier2.py — one-shot Pass-15 fix appliers; useful as audit-trail in N5 but not as code to port.

## 8. Process discipline

### 8.1 TASKS.md is the single source of truth

Every change updates TASKS.md.

New work goes into a ## Pass-N section.

[ ] items remain until applied.

[x] items keep "Applied YYYY-MM-DD" markers.

Status snapshot at top reflects current corpus counts + SW version.

Externalblocked items get explicit unblock conditions.

### 8.2 Commit discipline

One logical change per commit. Bundle related fixes into a Pass-N commit; don't mix concerns.

Commit message format: type(scope): description. Body explains the why.

Co-author trailer for AI-assisted work: Co-Authored-By: Claude Opus X.Y <noreply@anthropic.com>.

Push immediately; don't accumulate local commits.

### 8.3 Backup commits before risky operations

Per N5's CLAUDE.md guidance:

Git commit before starting ANY batch of fixes

Git commit after EVERY 2-3 completed fixes

Tag backup commits clearly: chore(backup): checkpoint before/after <description>

This pays off when a fix unexpectedly breaks 5 questions and you need to revert just that batch.

### 8.4 Session continuity

MEMORY.md ≤200 lines, refreshed every 1-2 weeks, captures:

Project location + key paths

Current branch + HEAD SHA

File inventory (what's where)

Test counts

What's broken / WIP

Recent decisions

The next Claude session reads this on startup. Without it, every session re-discovers the project structure.

## 9. External-blocked items — anticipate up front

N5 has 4 EB items, all foreseeable from the start. Plan for these in N<L>:

Listening corpus needs native voice talent. Synthetic TTS is unacceptable at any level lower than N5. Identify a recording channel (paid voice actor / volunteer / licensed audio) by month 3.

Native teacher reviewer. ~10-12 hours per full pass. Identify reviewer + budget by month 1. The Suiraku San (N5) reviewer model worked.

Translation of brief / supplement to Japanese. Only if outreach is in progress; otherwise defer.

Recommender ML. Defer to v2.0 unless you have a privacy-respecting input source and >10k learners.

Register all 4 in TASKS.md External-blocked backlog from week 1 with explicit unblock conditions.

## 10. N5-specific wins to keep

These are the things that genuinely worked and should carry forward verbatim:

Zen Modern (Muji-inspired) design system — hairlines not borders, no shadows, no gradients, weights 300/400/500 only. Source of truth at specifications/jlpt-n5-design-system-zen-modern.md. Port the spec, replace level references.

5-locale i18n shell (en/vi/id/ne/zh) — the en at v1 + others structured pattern works.

Hash-based routing (#/learn/...) — no server, full PWA.

Self-hosted fonts — Inter (300/400/500) + Noto Sans JP 400 subset to N5 kanji range. ~500KB total. Replace subset with N<L> kanji range for the next-level build (the union of N5 + ... + N<L> per §11.2).

Diagnostic Summary with error patterns + recommended next session + session log.

SM-2 SRS with 4-button grading (Again/Hard/Good/Easy) and verified reps (rep 1→1d, rep 2→6d, rep 3→15d, lapse → 1d + EF drops).

Export/import for cross-device portability without telemetry.

No telemetry as a hard constraint. Privacy-first. Don't break this.

Em-dash-free codebase — strip them all (881 in N5). They break round-trips.

Browser-runnable test suite (37 tests in N5) — JS + Playwright smoke tests. CI gate.

## 11. Migration considerations from level <P> to level <L>

Beyond the obvious content scaling, three architectural decisions:

### 11.1 Tier taxonomy

At N5 we had core_n5 and late_n5 (borderline). At N<L>, plan for THREE tiers from day 1:

core_n<L> — solidly N<L> scope

late_n<L> — N<L> scope but only typically taught at end of N<L>

n<L-1>_borderline — appears in N<L> materials but is N<L-1> nuance

JA-21 invariant enforces tier=late_n5 for late-N5 grammar in the N5 source content. At N<L>, the equivalent invariant should enforce tier=n<L-1>_borderline for level-<L-1> grammar that leaks into N<L> materials.

### 11.2 Kanji policy escalation

N5 has ~106 kanji in the whitelist, with strict scope enforcement. The next level adds more kanji per the §0 size table (e.g., N4 adds ~170 to take the whitelist to ~280; N3 adds ~370 more for ~650 total; etc.).

Decision to make on day 1: does the N<L> app re-use N<P> kanji (yes — they're prerequisites) or only test the N<L>-additional set? Recommended: include all N5 ∪ ... ∪ N<L> in the whitelist and use the tier field on each kanji entry to distinguish prerequisite vs new (see §11.2 / Appendix B.10).

### 11.3 Borderline grammar promotion

Patterns like んです / のです (N5 borderline per F-15.23) become core at the next level (e.g., core_n4). The grammar.json migration:

Each former-borderline pattern at level N<P> becomes a core_n<L> pattern at the new level.

Existing examples from level N<P> get re-tagged as prerequisite_n<P>.

New questions can be authored at full N<L> scope.

Plan ~30-40 such promotions. The N5 pattern catalog late_n5 tier is your migration manifest — copy it, retag, expand.

## 12. What we learned about working with Claude Code

If using Claude Code (or similar AI assistant) for content authoring + audit:

Establish the binding rule first. N5 wasted ~2 hours iterating on permission patterns. Drop a .claude/CLAUDE.md with blanket autonomous-operation authorization on day 1. Use defaultMode: bypassPermissions in settings.local.json.

Skills (slash commands) > one-off prompts. Skills like update-config, keybindings-help are pre-built. Use them. The update-config skill saved hours when the user wanted permission changes.

TodoWrite is for big multi-step tasks. Single-file edits don't need it. Multi-pass audits with 10+ items do.

WebFetch in parallel. For external corpus extraction across 17 URLs, fire all 17 WebFetch calls in one message. N5 did 9 in parallel + 8 in parallel = 30 minutes total instead of ~3 hours sequentially.

Don't run two parallel sessions on the same data file. If you must, partition by ID range up front. N5 paid for this with a 10-question dedup commit.

Read whole sections before editing. Edit tool requires having read the file. Plan to read 50-100 lines around the edit site, not just 5.

Trust but verify. Claude can claim a fix landed when it didn't (e.g., when the matcher pattern was wrong). Always re-run the integrity check after any data change.

Don't delegate understanding. Phrases like "based on your findings, fix the bug" push synthesis onto the agent. Be prescriptive: include file paths, line numbers, exact strings to change.

ES module import cache outlives `location.reload()`. Browsers cache ES modules by URL. If you edit module-x.js that's imported by app.js, even a hard reload may serve the OLD module-x.js because the URL didn't change. Bump ?v=N on the entry script in index.html (<script src="js/app.js?v=N">) on every shell change AND bump CACHE_VERSION in sw.js so the service worker evicts. The N5 convention: bump the entry-script ?v= on every UX-affecting JS change; keep CSS ?v= separate (CSS-only changes don't need an SW bump). Be aware that during local development the dev server may also serve cached files — when in doubt, restart the dev server AND open a new tab.

Permission file isn't a kill switch. defaultMode: "bypassPermissions" in .claude/settings.local.json is necessary but not sufficient — Claude Code also requires --dangerously-skip-permissions at launch to actually enable that mode (settings alone can't unilaterally silence the prompt system). For a long-running project, set up a launcher script (Windows .bat / shell alias) that wraps the flag so the user doesn't have to remember it. The deny-list inside settings.local.json still applies in skip-permissions mode, so destructive ops remain gated.

Sponsor framing resolves cross-audience decisions. When a refactor crosses audience boundaries (e.g., "merge the design system into the functional spec affects both engineers and product"), don't try to satisfy every audience's preferred file structure — ask the sponsor to make the call, and execute. The N5 spec consolidation 2026-05-04 was unblocked by the sponsor saying *"merge whatever is possible, remove duplicates. I'm the sponsor."* Without that framing the agent gets stuck weighing pros/cons forever. If you're not the sponsor, do the analysis but defer the call; if you are, decide and ship.

Reduction beats expansion. When the user asks "merge?" / "consolidate?" / "remove duplicates" / "anything redundant?", the answer is almost never *"add another file"*. Default to reducing file count, line count, and option-count — and offer a short table of what consolidates well vs. what doesn't, then act on the consolidation paths the user accepts. The pattern through this project: every "do as recommended" / "merge" / "consolidate" / "remove" interaction reduced moving parts. Resist the temptation to add structure that proves your work; remove structure that proves your judgment.

Consolidate by audience, not by topic. When the spec corpus reaches 5+ markdown files, don't decide what to merge by topic similarity ("design and visual feel related") — decide by who reads it ("engineers read both the functional spec AND the design system; QA reads the testing plan; build agents read the procedure manual"). One source per consumer role beats one source per concept. See §3.2.11.

## 13. Estimated total effort

Based on N5 actuals:

| Phase | Solo + AI | With native reviewer (parallel) |
| --- | --- | --- |
| Bootstrap + foundation (1) | 1-2 weeks | same |
| Content authoring (2-8) | 8-10 weeks | 6-8 weeks |
| UI (parallel, 4-9) | 4-6 weeks | same |
| Audit cycles (continuous, 6+) | 2-3 weeks | 2-3 weeks |
| Polish + native review | 2-4 weeks | 1-2 weeks |
| Total | 17-25 weeks | 13-19 weeks |

The native reviewer parallelism only saves time if review windows are scheduled BEFORE 100% authoring (per §5.3). Otherwise the native reviewer is a sequential bottleneck.

For N3+, multiply by ~1.5x per level due to vocab/kanji growth and reading-passage complexity.

## 14. Anti-patterns from N5 — the bumper-sticker list

Print these and tape them above your monitor:

Content (Mondai / catalog level)

Don't auto-generate filler MCQs.

Don't put both interchangeable particles (に/へ, は/が, から/ので) in MCQ choices without scene context.

Don't ship "see pattern detail" as a distractor explanation.

Don't write context-less ko-so-a-do questions.

Don't introduce a grammar pattern entry with the same pattern string as an existing one without retiring the old.

Don't ship en-dashes / em-dashes (U+2013, U+2014).

Don't use ASCII digits in TTS source.

Don't edit data/*.json directly; edit KnowledgeBank/*.md and rebuild.

Don't mass-stamp PoS by thematic section — PoS is a per-WORD attribute, especially for verb-class (Group-1 vs Group-2 mistag = wrong conjugation taught).

Don't ship cross-references to retired pattern IDs after a dedup pass — repoint or remove.

UI / Layout / Front-end

Don't combine flex: 1 + display: -webkit-box + -webkit-line-clamp: N + fixed-height parent — Chrome normalises display to flow-root, line-clamp goes inert, and overflow:hidden mid-line-clips. Add max-height: Nlh + remove flex: 1.

Don't ship a disabled button without a visible reason — tooltips don't fire on touch, mobile users get a silent dead control.

Don't keep stale module-level state on URL navigation — reset view='finished/results' when the URL navigates away (back-buttons inside results pages re-render the same results page if you don't).

Don't leak mobile-only CSS into desktop — every mobile sweep verifies desktop at 1280 × 800 is byte-identical (computed-style values match pre-change defaults).

Don't apply universal * { max-width: 100% } — it constrains SVG icons + brand mark pseudo-elements. Target only img / video / iframe / pre / table / code.

Process

Don't run two parallel sessions on the same data file without ID partitioning.

Don't skip native review before declaring "done".

Don't bump only CACHE_VERSION on a JS-shell change — also bump ?v=N on the entry script in index.html so the browser ES-module cache invalidates. Forgetting either layer means users see stale code on next visit.

Spec hygiene

Don't fragment a spec into multiple files when one role reads all of them — merge by consumer (§3.2.11), not by topic.

Don't ship a markdown→docx build pipeline that crashes on inconsistent tables — defensive _emit_table (§3.2.12) is non-negotiable for any merge engine.

Don't edit .docx build artefacts by hand — they regenerate from markdown sources via tools/build_spec.py. Add a DON'T-EDIT-BY-HAND trailer to every regenerable artefact's source.

Don't interleave new spec content throughout the doc — append a dated §<NextLetter>. Revision YYYY-MM-DD block (§A.14) so revisions are diffable as additions, not edits.

## 15. Open questions / decisions to make for N<L>

Known unknowns from N5 experience:

Native voice for listening: budget? (answer affects content-authoring schedule)

Whether to support handwriting (kanji writing practice) — N5 didn't; lower levels (more kanji) might benefit more

Whether to add IME-typing input for text_input questions — N5 used kana-strict input; N<L> with more kanji could use IME mode

Reading-comprehension speed test mode — applicable from N4 down; UI affordance?

Mock test mode timing — each level has stricter time limits than N5; see §A.9 for the exam structure table

Subscription / monetization — N5 is free; if monetizing, it changes a lot architecturally

Each of these blocks ~1-2 weeks of architecture work. Decide before week 4 of the build.

## 16. References

N5 source repo: this directory

N5 functional spec: specifications/JLPT-N5-Functional-Spec-v3.1-supplement.md

N5 design system: specifications/jlpt-n5-design-system-zen-modern.md

N5 audit reports: feedback/jlpt-n5-*.md

N5 native-teacher review brief: feedback/native-teacher-review-request.md

N5 UI testing plan: feedback/ui-testing-plan.md

For any next-level development, copy these as starting templates and update level references (replace n5 with n<L>).

## 17. Appendix A — One-Shot Mode supplements

This appendix addresses the highest-impact gaps identified in the Pass-20 review (feedback/procedure-manual-review-issues.md). It does NOT close every gap — full closure requires embedding ~5000+ lines of content inventories and schemas (registered as Pass-21). It DOES close the most actionable ones:

A.1 Required-inputs precondition (Issue 4, 16, 33, 36)

A.2 Default decisions for §15 open questions (Issue 25)

A.3 Fallback procedures for external-blocked items (Issues 19, 21, 39)

A.4 Minimum-viable subset / what to ship if running out of run time (Issue 20)

A.5 Definition of done (Issue 40)

A.6 JSON schemas (Issue 3) — pointer + extraction recipe

A.7 Source authorities for content inventories (Issues 1, 8)

A.8 Question-count budget per Mondai (Issue 37)

A.9 JLPT exam structure tables (Issue 38)

A.10 SM-2 exact parameters (Issue 29)

A.11 Furigana generation procedure (Issue 26)

### A.1 Required inputs (precondition for both modes)

The next-level build agent MUST have read access to:

This manual (specifications/procedure-manual-build-next-jlpt-level.md).

The N5 source repository in full, at a known absolute path. Specifically the agent must be able to read:

KnowledgeBank/*.md (all 9 KB files — these are the markdown grammar reference)

data/*.json (all corpora — these are the JSON schema reference)

tools/build_data.py, tools/check_content_integrity.py, tools/test_build_data.py, tools/link_grammar_examples_to_vocab.py, tools/scan_multi_correct.py, tools/llm_audit.py, tools/heuristic_audit.py, tools/build_audio.py, tools/tag_vocab_pos.py, tools/coverage_compare.py (the 10 scripts to port from §7)

specifications/jlpt-n5-design-system-zen-modern.md (full design system spec — see A.6.5)

js/ (all front-end modules — UI module list per A.6.4)

css/main.css (design tokens implementation)

index.html, sw.js, manifest.webmanifest

locales/*.json (i18n message catalogs)

.claude/CLAUDE.md (binding rule template)

TASKS.md and MEMORY.md (state-tracking templates)

Network access for: external corpus extraction (WebFetch), Anthropic API (LLM audit, optional), font CDN downloads (one-time, replaceable).

If any of these inputs is unavailable, the agent MUST halt and report what is missing rather than proceed with invented content.

### A.2 Default decisions for §15 open questions (zero-interaction defaults)

A zero-interaction agent has no human decider. Use these defaults:

| §15 question | Default for one-shot mode | Rationale |
| --- | --- | --- |
| Native voice budget | Skip native recording. Use synthetic TTS via `gtts`. Mark all listening items with voice: "synthetic" so the JA-15 invariant doesn't fail and a future native-recording pass can identify them. | Native recording requires human resource the agent doesn't have. Synthetic ships; native upgrades later. |
| Handwriting kanji practice | Defer. Don't include in v1. | Requires a stroke-order canvas component and SVG kanji data. Out of one-shot scope. |
| IME-typing input | Defer. Use the N5 kana-strict text_input flow; do not introduce IME mode. | IME state management is non-trivial; kana-strict works for vocab questions at any level. |
| Reading-comprehension speed test | Defer. Ship dokkai mode without timer for v1. | Speed mode is a UI affordance, not a content blocker. |
| Mock test mode timing | Use the JLPT N<L> official time table (see A.9 — N5..N1 timings tabulated). Hardcode at component level; expose as setting in v2. | Time per section is a known quantity per JLPT.jp specs. |
| Subscription / monetization | Free, no monetization. Match N5 architectural posture. | Adding payment changes hosting, telemetry, and privacy posture; out of scope. |

Mark each as a one-shot default in TASKS.md Pass-1 so a follow-up human pass knows to reconsider.

### A.3 Fallback procedures for external-blocked items

If the agent encounters an EB item with no resource available:

| EB item | Synthetic fallback | Quality marker |
| --- | --- | --- |
| Native voice talent | Synthetic TTS via gtts; flag voice: "synthetic" per item | Listening invariant relaxed for synthetic; ship with banner "Audio: synthetic; native v2" |
| Native teacher reviewer | Run tools/llm_audit.py instead, flag every item with auto: true and review_status: "llm_only" | A subsequent human pass filters by review_status: "llm_only" for review |
| Translation to Japanese (brief) | English-only brief shipped; create translation task in TASKS.md EB-3 | Don't block ship on translation |
| Recommender ML | Use the minimal state-driven recommender from N5 (no ML). Mark recommender_version: 1 | Ship with v1 recommender; v2 ML deferred |

### A.4 Minimum-viable subset (one-shot deliverable)

If the agent runs out of execution time or cannot finish all 17 weeks worth of work in one pass, ship in this priority order. Stop at any layer; the layers below it are non-blocking for a working v0.

Layer 0 — Build pipeline + CI (must ship). tools/build_data.py, tools/check_content_integrity.py, tools/test_build_data.py, .github/workflows/content-integrity.yml. Empty content is acceptable here; the pipeline must be runnable.

Layer 1 — Schemas + skeleton corpora (must ship). All data/*.json files exist with empty arrays + populated _meta blocks. All KnowledgeBank/*.md files exist with the section structure but minimal content.

Layer 2 — UI shell (must ship). index.html, hash router, 5-card hub, empty Learn views, settings. Service worker registered. PWA manifest valid.

Layer 3 — Grammar catalog (~50% of patterns). Author the core_n<L> patterns; defer late_n<L> + n<L-1>_borderline.

Layer 4 — Vocab catalog (~50%). Author the most-frequent N<L> vocabulary.

Layer 5 — Kanji catalog (full). All N<L>-whitelist kanji (per §0 size table) must be authored; this is non-negotiable for the kanji whitelist invariants.

Layer 6 — Reading + listening passages (~30% / ~30%). ~10 passages each with synthetic audio.

Layer 7 — Question banks (~25% per section). ~25 questions per moji/goi/bunpou/dokkai.

Layer 8 — Translation, advanced UI features, native audio. Defer all to v2.

A truly minimal deliverable that satisfies layers 0-2 + skeleton content for 3-7 produces a runnable app shell that a human team can flesh out. Roughly 20-30% of the full N<L> deliverable in one shot.

### A.5 Definition of done

The build is complete for v1 release when ALL of the following are true (a one-shot agent should self-check against this list):

CI green: python tools/check_content_integrity.py exits 0 with all invariants passing.

Build pipeline regression: python tools/test_build_data.py exits 0.

JSON schema valid: every data/*.json parses, has the required _meta block, and _meta.entity_count == len(entries).

No duplicate IDs: across questions / patterns / vocab / kanji / reading / listening corpora.

No empty user-facing fields: every authored question has question_ja, correctAnswer, choices (if MCQ), and distractor_explanations populated.

No "see pattern" stubs: zero matches for see n<L>- / see pattern detail in user-facing fields.

No out-of-scope kanji: all user-facing text uses only N<L>-whitelist kanji (JA-13).

Browser smoke test: index.html loads in a clean browser, hash routes resolve, no console errors, service worker registers.

Question count meets layer-7 minimum: ≥25 questions per Mondai section per A.4 layer 7.

PWA installable: manifest valid, icons present, offline shell works.

TASKS.md current: status snapshot reflects current corpus counts; no [ ] items in the active Pass section without "deferred" rationale.

No em-dashes: zero matches for — or – in any committed file (X-6.5).

A one-shot agent that can mark items 1-8 + 10-12 GREEN and item 9 at "≥25" has shipped a defensible v1.

### A.6 JSON schemas — extraction recipe

Rather than embedding all schemas (~1500 lines of JSON Schema), the agent should DERIVE them from the N5 reference files in this order:

Read data/grammar.json — observe top-level shape: {"patterns": [...], "_meta": {...}}. Each pattern entry has: id, pattern, meaning_en, meaning_ja, category, tier, form_rules (with attaches_to, conjugations), examples (each with form, ja, translation_en, furigana?, vocab_ids?), common_mistakes, notes?.

Read data/questions.json — top-level: {"questions": [...], "_meta": {...}}. Each question has: id, grammarPatternId, type (mcq/sentence_order/text_input), subtype?, direction, prompt_ja, question_ja OR tiles, choices?, correctAnswer?, correctOrder?, acceptedAnswers?, explanation_en, distractor_explanations?, high_confusion?, difficulty, auto.

Read data/vocab.json, data/kanji.json, data/reading.json, data/listening.json, data/audio_manifest.json similarly.

Generate JSON Schema files with python -c "import genson; ..." or hand-derive from observed shapes.

Save derived schemas at specifications/schemas/*.schema.json. Validate every JSON build against them in CI.

### A.7 Source authorities for content inventories

The agent must NOT invent N<L> content. Use these published sources as authority. Substitute the level number in URLs (n4 → n<L> or jlpt4 → jlpt<L> depending on the host's URL convention; full per-level URL list is in Appendix B.11):

Kanji whitelist: JLPT-Sensei N<L> kanji list (e.g., https://jlptsensei.com/jlpt-n4-kanji-list/) + cross-reference Tanos (e.g., https://www.tanos.co.uk/jlpt/jlpt4/kanji/)

Vocabulary: Tanos N<L> vocab CSV (e.g., https://www.tanos.co.uk/jlpt/jlpt4/vocab/)

Grammar patterns: Bunpro N<L> (e.g., https://bunpro.jp/jlpt/n4) + Tanos N<L>

Reading passages: authentic samples at https://www.jlpt.jp/e/samples/n<L>/index.html

Listening scripts: same official samples

Cross-reference at least TWO sources per item before adding to the catalog. Discrepancies between sources should be resolved in favor of the most-recent JLPT.jp official spec.

For tier classification (core_n<L> / late_n<L> / n<L-1>_borderline):

core_n<L> = appears in both Bunpro N<L> AND Tanos N<L>

late_n<L> = appears in Bunpro N<L> only (Bunpro tends to include borderline upper-<L>)

n<L-1>_borderline = appears in Tanos N<L-1> but commonly taught in N<L> textbooks

### A.8 Question-count budget per Mondai per file

JLPT N<L> question section structure (the table below uses N4 numbers as the canonical example; N3..N1 follow the same Mondai layout with adjusted counts per JLPT.jp official specs):

| File | Mondai | Subtype | Target count |
| --- | --- | --- | --- |
| moji_questions_n<L>.md | Mondai 1 (kanji reading) | 漢字読み | 50 |
| moji_questions_n<L>.md | Mondai 2 (orthography) | 表記 | 50 |
| moji_questions_n<L>.md | (alt) Mondai 3 (word formation) | 語形成 | 50 (N4-specific; not present at N5) |
| goi_questions_n<L>.md | Mondai 4 (context) | 文脈規定 | 50 |
| goi_questions_n<L>.md | Mondai 5 (paraphrase) | 言い換え類義 | 50 |
| goi_questions_n<L>.md | Mondai 6 (usage) | 用法 | 50 (introduced at N4; persists at lower levels) |
| bunpou_questions_n<L>.md | Mondai 1 (sentence grammar 1) | 文の文法1 | 50 |
| bunpou_questions_n<L>.md | Mondai 2 (sentence grammar 2) | 文の文法2 | 30 |
| bunpou_questions_n<L>.md | Mondai 3 (text grammar) | 文章の文法 | 20 |
| dokkai_questions_n<L>.md | Mondai 4 (short) | 内容理解 短文 | 30 |
| dokkai_questions_n<L>.md | Mondai 5 (medium) | 内容理解 中文 | 30 |
| dokkai_questions_n<L>.md | Mondai 6 (info retrieval) | 情報検索 | 12 |
| chokai_questions_n<L>.md | Mondai 1-4 | (multiple) | 60 |

Total target at N4: ~530 questions across 4 question files + 1 listening file. This is larger than N5's ~400 due to N4's expanded grammar/vocab scope. For N3..N1 multiply roughly 1.3-1.5x per level.

### A.9 JLPT exam structure tables

Per official JLPT.jp:

| Level | Total time | Sections | Section times | Pass score | Section thresholds |
| --- | --- | --- | --- | --- | --- |
| N5 | 105 min | 文字・語彙 / 文法・読解 / 聴解 | 25 / 50 / 30 | 80/180 | 38/120 + 19/60 |
| N4 | 125 min | 文字・語彙 / 文法・読解 / 聴解 | 30 / 60 / 35 | 90/180 | 38/120 + 19/60 |
| N3 | 140 min | 文字・語彙 / 文法・読解 / 聴解 | 30 / 70 / 40 | 95/180 | 19/60 each |
| N2 | 155 min | 言語知識・読解 / 聴解 | 105 / 50 | 90/180 | 19/60 each |
| N1 | 170 min | 言語知識・読解 / 聴解 | 110 / 60 | 100/180 | 19/60 each |

Embed this table in mock-test mode timing config.

### A.10 SM-2 SRS exact parameters

From N5's verified implementation:

Initial easiness factor (EF) = 2.5

EF formula on Good/Easy: EF' = EF + (0.1 - (5-q) * (0.08 + (5-q)*0.02))

where q = quality (Easy=5, Good=4, Hard=3, Again=2)

EF clamped to [1.3, ∞]

Interval after rep N (rep counter increments on Good/Easy only):

rep 1 (first success after Again or fresh): 1 day

rep 2: 6 days

rep 3+: previous_interval * EF (rounded to integer days)

On Again:

rep counter resets to 0

EF drops by 0.20 (e.g., 2.50 → 2.30)

next interval = 1 day

item goes to "Lapses" bucket for tracking

On Hard (q=3):

rep counter does NOT advance

EF drops slightly (~0.15)

next interval = previous_interval * 1.2 (instead of * EF)

LocalStorage key: `jlpt-{level}-tutor.srs.{itemId}` storing JSON

{ "EF": float, "rep": int, "due": ISO8601-date, "interval": int, "lapses": int }

Cross-device merge on import: take MAX of (rep, interval) per item;

prefer most-recent EF; sum lapses.

This is the N5-verified spec. Reuse verbatim for any next level.

### A.11 Furigana generation procedure

For each example sentence in grammar.json and each passage in reading.json:

Run a Japanese tokenizer (mecab via mecab-python3 OR Yahoo morphological API OR client-side kuromoji.js) over the Japanese text.

For each kanji-containing token, output {"reading": <hiragana>, "indices": [start, end]} annotations.

Filter: only include annotations where the kanji is NOT in the level's prerequisite tier (i.e., for N<L> content, annotate kanji that are N<L>-new but not the prerequisite ones from N5..N<L+1> — by default; settings allow toggling).

Store as furigana field on the example/passage entry.

UI render: wrap annotated spans in <ruby><rb>kanji</rb><rt>reading</rt></ruby>. CSS controls visibility (3-mode: always-show / show-on-hover / never). Default at N4 and lower (more kanji to learn) = show-on-hover; at N5 the default was always-show.

One-shot fallback: if a tokenizer is unavailable in the agent's runtime, ship without furigana. The UI gracefully degrades to plain kanji rendering. Mark this in TASKS.md as Pass-2 candidate.

### A.12 One-shot execution sequence (the ordered build script)

This is the literal, ordered sequence the agent follows after a §0.A trigger. Each step is idempotent — re-running on partial state continues from the next-incomplete step. After each step, the agent commits with a step-tagged message so a re-invocation can identify where to resume by reading the git log.

The agent SHOULD NOT think about the order. It should execute each step, gate on its checkpoint, move on.

STEP 0: PRE-FLIGHT

─────────────────────────────────────────────────────────────────────────

0.1 Resolve <L>, <P>, source path, target path per §0.A.2

0.2 Verify §0.A.3 halt conditions are NOT triggered

0.3 Read source repo's TASKS.md, MEMORY.md to capture conventions

0.4 If target dir exists and contains a partial build (.build-progress.json

present), read it and resume from the recorded next-step. Otherwise

initialise an empty target dir.

0.5 echo "BUILD START: source=N<P> target=N<L> path=<target>"

─────────────────────────────────────────────────────────────────────────

STEP 1: REPO SKELETON          (~30 min, idempotent)

─────────────────────────────────────────────────────────────────────────

1.1 mkdir <target>; cd <target>

1.2 git init; git remote add origin <derived-from-source-origin>

1.3 Copy directory structure of §1.1 from source. For each file:

- If source path contains 'n<P>' → rename to 'n<L>'

- .claude/CLAUDE.md → s/N<P>/N<L>/g, s/n<P>/n<L>/g

- tools/build_data.py → s/N<P>/N<L>/g, s/n<P>/n<L>/g

- sw.js → CACHE_VERSION = 'jlpt-n<L>-tutor-v1'

- manifest.webmanifest → name "JLPT N<L> ..."

- index.html → title, brand text → N<L>

1.4 Wipe content from KB markdown (keep section structure only):

- KnowledgeBank/grammar_n<L>.md → empty section headers

- KnowledgeBank/vocabulary_n<L>.md → empty section headers

- (etc. for kanji, moji_questions, goi_questions, bunpou_questions,

dokkai_questions, chokai_questions; ALL keep ONLY section

headers + format reminders)

1.5 Wipe content from data/*.json: each file = '{"<key>":[],"_meta":{}}'

1.6 Touch TASKS.md, MEMORY.md as empty templates with the §1.2 sections

1.7 Write .build-progress.json: { "step": 1, "completed": [...] }

1.8 git add -A; git commit -m "chore: scaffold N<L> from N<P> [build-step 1/15]"

1.9 git push origin HEAD (best-effort; warn if origin not reachable)

STEP 2: PERMISSION + CI WIRING (~10 min)

─────────────────────────────────────────────────────────────────────────

2.1 Verify .claude/settings.local.json has the source's default mode +

deny list. Add to .gitignore.

2.2 Verify .github/workflows/content-integrity.yml fires on push/pr/dispatch

2.3 Run python tools/check_content_integrity.py — should pass on empty

content (since invariants are tolerant of empty corpora). If it fails,

fix the integrity check tool to handle the empty case.

2.4 commit "ci: integrity gate green on empty corpus [build-step 2/15]"

STEP 3: KANJI WHITELIST       (~1-2 hours, content-bound)

─────────────────────────────────────────────────────────────────────────

3.1 Read feedback/n<L>-kanji-inventory.md if present in target dir.

Else WebFetch the URLs in §A.7 source-authorities and merge.

3.2 Write data/n<L>_kanji_whitelist.json (array of glyphs, sorted).

Per §0 size table: target ~280 (N4), ~650 (N3), ~1000 (N2), ~2000 (N1).

3.3 Write data/n<L>_kanji_readings.json — for each glyph, fetch primary

on/kun reading from authority. Default `primary` field to most-frequent.

3.4 Run X-6.9 invariant check. Fix any kanji whose primary reading is

inconsistent with authority.

3.5 commit "data: kanji whitelist (~N entries) [build-step 3/15]"

STEP 4: KANJI CATALOG (KB + JSON) (~2-4 hours)

─────────────────────────────────────────────────────────────────────────

4.1 Author KnowledgeBank/kanji_n<L>.md — for each whitelisted glyph,

add: glyph, on/kun readings (each separated, ja-only), 1 example

word + reading + EN gloss, brief usage note.

4.2 Run python tools/build_data.py to derive data/kanji.json

4.3 Run integrity check; fix violations

4.4 commit "data: kanji catalog [build-step 4/15]"

STEP 5: VOCABULARY CORPUS     (~6-12 hours)

─────────────────────────────────────────────────────────────────────────

5.1 Read feedback/n<L>-vocab-inventory*.md if present, else fetch Tanos

N<L> CSV per §A.7

5.2 Author KnowledgeBank/vocabulary_n<L>.md grouped by ~40 thematic

sections (port section list from source; rename if needed)

5.3 Apply the §3.2.8 PoS rule: per-WORD PoS, never per-section default

5.4 Run python tools/build_data.py

5.5 Run python tools/tag_vocab_pos.py to verify PoS coverage

5.6 Run integrity check (especially JA-31 vocab PoS parity)

5.7 commit "data: vocab corpus (~N entries) [build-step 5/15]"

STEP 6: GRAMMAR CATALOG        (~8-16 hours)

─────────────────────────────────────────────────────────────────────────

6.1 Read feedback/n<L>-grammar-inventory.md if present, else fetch

Bunpro N<L> + Tanos N<L> per §A.7

6.2 Decide tier per pattern: appears in both = core_n<L>; Bunpro-only

= late_n<L>; appears in N<L-1> sources = n<L-1>_borderline

6.3 Author KnowledgeBank/grammar_n<L>.md — for each pattern: 2-5

example sentences, common-mistakes block, form-rules conjugations

6.4 Run python tools/build_data.py

6.5 Run python tools/link_grammar_examples_to_vocab.py for vocab_ids

homograph-aware linkage

6.6 Run integrity check; fix violations

6.7 commit "data: grammar catalog (~N patterns) [build-step 6/15]"

STEP 7: READING + LISTENING    (~6-10 hours)

─────────────────────────────────────────────────────────────────────────

7.1 Author KnowledgeBank/dokkai_questions_n<L>.md — ~30 passages of

appropriate-for-<L> length per §0 table (N4: 80-150 chars short

+ 250-300 chars medium; N3+: longer per JLPT.jp)

7.2 Author KnowledgeBank/chokai_questions_n<L>.md — ~30 listening

items across Mondai 1-4 per A.8 budget table

7.3 Run python tools/build_data.py

7.4 Run python tools/build_audio.py (synthetic; mark voice='synthetic')

7.5 Run integrity check (especially JA-15 audio refs resolve)

7.6 commit "data: reading + listening corpora [build-step 7/15]"

STEP 8: QUESTION BANKS         (~12-24 hours)

─────────────────────────────────────────────────────────────────────────

8.1 Author moji_questions_n<L>.md (Mondai 1-3 per A.8) — ~150 questions

8.2 Author goi_questions_n<L>.md (Mondai 4-6 per A.8) — ~150 questions

8.3 Author bunpou_questions_n<L>.md (Mondai 1-3 per A.8) — ~100 questions

8.4 dokkai_questions already authored as part of step 7 (passages =

questions are 2-3 per passage; ~70 questions total)

8.5 Run python tools/build_data.py

8.6 Run python tools/scan_multi_correct.py — fix every flag from §3.2.2

8.7 Run python tools/heuristic_audit.py — apply auto-fixes

8.8 Run integrity check (all 33+ invariants must pass)

8.9 commit "data: question banks (~N questions) [build-step 8/15]"

STEP 9: UI MODULES             (~2-4 hours; mostly file copies + edits)

─────────────────────────────────────────────────────────────────────────

9.1 For each js/ module in source: copy to target. Replace 'n<P>' → 'n<L>'

in literals. Replace 'jlpt-n<P>-tutor' → 'jlpt-n<L>-tutor' in cache

keys + storage keys + manifest references.

9.2 Apply §3.2.9 mid-line-clip prophylactic to every tile-grid card

description: max-height: Nlh + remove flex:1

9.3 Apply §3.2.10 state-reset prophylactic to every render module with

module-level view/session: parts.length-aware reset for back-nav

9.4 Apply §4.5 mobile UI contract: 768/480/380 breakpoints, tap-target

rules, iOS auto-zoom prevention, body type-floor

9.5 Apply §4.6 disabled-button feedback contract: every disabled button

has visible reason, every silent setting has saved-toast

9.6 commit "ui: port js + css modules with §3.2.9/10/§4.5/4.6 fixes [build-step 9/15]"

STEP 10: AUDIO PIPELINE        (~30 min)

─────────────────────────────────────────────────────────────────────────

10.1 Run python tools/build_audio.py for every grammar example,

reading passage, listening item that doesn't have an audio file

10.2 Confirm data/audio_manifest.json has every item from data/*.json

10.3 commit "audio: synthetic TTS pass [build-step 10/15]"

STEP 11: LLM AUDIT             (~1-2 hours autonomous; ~$10-15 API)

─────────────────────────────────────────────────────────────────────────

11.1 Run python tools/llm_audit.py over the question banks. Apply HIGH

and CRITICAL findings via auto-fixers if available, else flag them

in TASKS.md Pass-1 as deferred.

11.2 Run integrity check

11.3 commit "audit: llm pass [build-step 11/15]"

STEP 12: COVERAGE COMPARISON   (~30 min)

─────────────────────────────────────────────────────────────────────────

12.1 Run python tools/coverage_compare.py against the external corpus

for N<L>

12.2 Note gaps in TASKS.md as Pass-2 follow-up (don't author fixes

in one-shot mode)

12.3 commit "audit: coverage gap analysis [build-step 12/15]"

STEP 13: BROWSER SMOKE TEST    (~10 min)

─────────────────────────────────────────────────────────────────────────

13.1 Run npm install + npm test (or python -m http.server + Playwright)

13.2 Verify: index.html loads, hash routes resolve, no console errors,

SW registers, PWA manifest installable

13.3 commit "test: smoke test pass [build-step 13/15]"

STEP 14: TASKS.md + MEMORY.md FINALISATION (~30 min)

─────────────────────────────────────────────────────────────────────────

14.1 Populate TASKS.md status snapshot with corpus counts, SW version,

route list. Add Pass-1 section with all deferred items + their

§0.A.2-default rationale.

14.2 Populate MEMORY.md ≤200 lines: project location, branch, HEAD SHA,

file inventory, current state, what's next.

14.3 commit "docs: TASKS + MEMORY populated [build-step 14/15]"

STEP 15: DEFINITION-OF-DONE FINAL CHECK + REPORT

─────────────────────────────────────────────────────────────────────────

15.1 Run definition-of-done checklist (§A.5 items 1-12)

15.2 Generate the §A.13 completion report

15.3 If ALL items GREEN: tag the commit `n<L>-v1-skeleton`

15.4 commit "release: N<L> v1 skeleton ready [build-step 15/15]"

15.5 git push origin HEAD --tags

15.6 Echo report to user (chat / stdout)

─────────────────────────────────────────────────────────────────────────

Critical rules across all steps:

Idempotency: every step starts by checking .build-progress.json. If the step's index ≤ the recorded step number, skip it.

Checkpointing: every step ends by writing .build-progress.json with the new completed step.

Commit-per-step: every step ends with git commit -m "... [build-step N/15]". The build-step tag in the message lets a future invocation grep the log for the last completed step.

Halt-on-integrity: if tools/check_content_integrity.py fails after any step, halt with the violation list. Do not proceed to the next step. Do not silence the check.

No silent skips: if a step is skipped because it's already done, log to stdout: [skip] step N — already complete per .build-progress.json. Don't pretend it never happened.

Time budget: the full sequence is ~50-80 hours of autonomous work for N4 (smaller content delta), ~80-120 hours for N3, ~100-160 for N2/N1. A single one-shot agent run probably doesn't have that budget — see §A.4 minimum-viable subset for what to ship if running out of time. The agent should checkpoint every step regardless so a follow-up run can resume.

Resumability: a follow-up run with the SAME trigger phrase reads .build-progress.json and continues from the next step. The trigger is idempotent.

### A.13 Completion handoff format

When step 15 finishes, the agent emits this report (chat for interactive, stdout for non-interactive):

N<L> BUILD COMPLETE — SKELETON v1

================================================================

Source:    N<P> at <source-path>

Target:    N<L> at <target-path>

Started:   <ISO datetime>

Finished:  <ISO datetime>

Duration:  <hours>h <minutes>m

Commits:   <count>  (HEAD: <SHA short>)

Tag:       n<L>-v1-skeleton

DEFINITION-OF-DONE (§A.5)

[ ] / [x] item 1: CI green on integrity check

[ ] / [x] item 2: build pipeline regression green

[ ] / [x] item 3: JSON schemas valid

[ ] / [x] item 4: no duplicate IDs

[ ] / [x] item 5: no empty user-facing fields (within authored scope)

[ ] / [x] item 6: no "see pattern" stubs

[ ] / [x] item 7: no out-of-scope kanji

[ ] / [x] item 8: browser smoke test passes

[ ] / [x] item 9: question count meets minimum-viable layer

[ ] / [x] item 10: PWA installable

[ ] / [x] item 11: TASKS.md current

[ ] / [x] item 12: no em-dashes / en-dashes

CORPUS COUNTS

Grammar patterns:   <n>  (target ~<target> per §0)

Vocab entries:      <n>  (target ~<target>)

Kanji glyphs:       <n>  (whitelist target ~<target>)

Reading passages:   <n>  (target ~30 per §A.4)

Listening items:    <n>  (target ~30)

Questions total:    <n>  (target ~<budget> per §A.8)

DEFAULTS APPLIED (per §0.A.2)

Native voice:        synthetic (gtts) — flagged Pass-1 EB

Native review:       LLM-only — flagged Pass-1 EB

Translation:         English-only — flagged Pass-1 EB-3

Monetisation:        free, no telemetry

(... remaining defaults ...)

DEFERRED TO HUMAN PASS (Pass-2 +)

- <items requiring native review>

- <items requiring native audio>

- <items requiring policy decision the agent couldn't safely default>

- <coverage gaps from §A.12 step 12>

KNOWN LIMITATIONS

- <any §A.5 item not GREEN, with cause>

- <any §A.4 layer below minimum-viable>

- <any halt-conditions encountered + worked-around>

NEXT STEPS FOR HUMAN

1. <ranked TODO 1>

2. <ranked TODO 2>

3. <ranked TODO 3>

================================================================

If the build halted mid-sequence (one of §0.A.3 conditions or an integrity violation that the agent couldn't auto-fix), the report instead includes:

N<L> BUILD HALTED — RESUME AFTER FIX

================================================================

Last completed step:    <step-number>/15

Halt reason:            <one-line explanation>

What needs to happen:   <one or two specific fixes the human must do>

How to resume:          <exact command to re-trigger the build>

================================================================

### A.14 Spec lifecycle and consolidation conventions (added 2026-05-04)

Once N<L> is shipping, its spec corpus follows the same lifecycle as N5 — and the same consolidation pressure builds up over months. Pre-wire these conventions to avoid the N5 mistake of accumulating 8+ markdown files before the consolidation pass.

Sources vs derivatives — file naming + folder convention:

| Type | Lives at | Editable? | Naming | Example |
| --- | --- | --- | --- | --- |
| Source markdown | specifications/ (or <JLPT-root>/ for level-agnostic content) | Yes — single source of truth | <level>-functional-spec.md, <level>-spec-supplement.md, procedure-manual-build-next-jlpt-level.md | One file per consumer role (§3.2.11) |
| Build artefact | Same folder as the source | No — regenerated by tools/build_spec.py | <level> Functional Spec.docx, <level> — Consolidated Spec.docx | All .docx files; carry an explicit "DON'T-EDIT-BY-HAND" trailer comment |
| Build script | tools/build_spec.py | Yes | – | One script per project; consumes all source markdown, emits all derivatives |

Revision-block pattern for living source markdown:

When a spec receives a substantial update, add a new top-level section §<NextLetter>. Revision YYYY-MM-DD — <Theme>. Do not interleave the new content throughout the doc; it makes diffing across revisions hard and breaks the "stable structure / dated additions" mental model.

The N5 supplement uses this pattern: §A original gap analysis, §B new sections, §C errata, §D audit protocol, §E acceptance criteria, §F revision 2026-05-03 (mobile UI / disabled-button / new invariants), §G revision 2026-05-04 (design system absorbed). When v5 ships, the next revision becomes §H.

Trailer-as-changelog: every spec source markdown ends with a trailer that lists each dated revision in chronological order:

*Living document. Update on every fresh learning at any next level.*

*Prepared 2026-05-01. Pass-20 review ingested 2026-05-01.*

*Revised 2026-05-03 (afternoon): added §F (mobile UI, disabled-button, JA-25..JA-33 invariants).*

*Revised 2026-05-03 (evening): added §0.A one-instruction trigger + §A.12 + §A.13.*

*Revised 2026-05-04: absorbed design-system / appendix-B / appendix-C / TASKS template per §3.2.11.*

Readers can scan the trailer to know what changed when, without reading the whole doc.

Build script as merge engine: tools/build_spec.py consumes N source markdown files in a defined order and emits a small number of .docx derivatives (e.g., a "functional spec only" .docx and a "everything consolidated" .docx). The renderer must implement the defensive table normalisation in §3.2.12 because merging real-world markdown produces row-width inconsistency.

The N5 script has these properties worth porting verbatim:

Headings → docx heading styles (h1/h2/h3 → "Heading 1/2/3" style at 16/13/11 pt).

Inline **bold**,  code , [label](url) rendered as runs (toggle bold / monospace / coloured-underline within a single paragraph).

Tables with the column-normalisation rule.

Code fences → fixed-width block paragraph.

--- → docx horizontal rule.

Numbered lists + bullet lists.

Page break (doc.add_page_break()) between chapters when consolidating.

Total renderer code is ~150 lines of python-docx — small enough that pulling in pandoc or asciidoctor is overkill for this workflow.

Don't version `.docx` files in semver. The spec versions (v3 → v4 → v5) describe the source markdown's milestone. The .docx is just a regenerable view of the current state. Don't tag the .docx; tag the markdown. If a stakeholder needs a frozen .docx for sign-off, archive a copy outside the repo (e.g., a release bundle).

Cross-file references: when the source markdown references other files, prefer relative paths from the repo root (tools/check_content_integrity.py, feedback/ui-testing-plan.md). The build script substitutes nothing; the rendered .docx carries the literal path. Readers who pull the .docx open it in a tool that doesn't resolve paths, but they can still grep the source repo by the literal string.

Audience-driven file count: every consolidation pass should reduce file count, not increase. The N5 path went 7 → 5 → 3 over two consolidation passes (Pass-22 polish + 2026-05-04 sponsor merge). For N<L>, target at most 3 source markdown files in specifications/ (functional/visual spec, procedure manual at JLPT root, UI testing plan) plus tools/build_spec.py. If a fourth is being created, justify it via §3.2.11 audience analysis first.

## 18. Pass-20 review findings — disposition

The Pass-20 manual review (feedback/procedure-manual-review-issues.md) identified 40 issues. Their disposition in this revision:

Closed in this pass (15 of 40):

Issue 1, 8, 33: source authorities for content inventories (A.7)

Issue 4, 16: required inputs precondition (A.1) + design-system file pointer

Issue 19, 21, 39: fallback procedures for external-blocked items (A.3)

Issue 20: minimum-viable subset (A.4)

Issue 25: default decisions for §15 (A.2)

Issue 29: SM-2 exact parameters (A.10)

Issue 26: furigana generation procedure (A.11)

Issue 37: question-count budget (A.8)

Issue 38: JLPT exam structure (A.9)

Issue 40: definition of done (A.5)

Issue 3: schema extraction recipe (A.6)

Deferred to Pass-21 — embedding ~5000 lines of inventories (15 of 40):

Issues 2, 7, 9, 11: full executable invariant specs, level-cross-cutting scaling

Issue 5, 30, 31, 32: complete UI module list, SM-2 schema, test framework, PWA spec

Issue 6, 35: audio manifest schema, i18n locale convention

Issue 10: external-corpus URL list per level

Issue 14, 15, 17, 18: i18n translation pipeline, kanji-tier convention, KB markdown grammar, vocab-ID slug rules

Closed-by-pointer (8 of 40):

Issue 12, 13, 22, 23, 24, 27, 28, 34, 36: each refers to a section that already exists in the manual but the reviewer judged it underspecified. The closed-in-this-pass items strengthen these enough that they're now "minimum acceptable, not strong" — registered as Pass-22 polish candidates.

Open structural concern (2 of 40):

Issue 6 (audio manifest), Issue 18 (vocab-ID slug rule): these touch data integrity and need explicit schemas embedded, not just pointers. Must be closed before any Mode-B agent run produces shippable content. Tagged P0 in Pass-21.

*Living document. Update on every fresh learning at any next level.*

*Prepared 2026-05-01. Pass-20 review ingested 2026-05-01.*

*Revised 2026-05-03 (afternoon): added §3.2.7 (cross-ref hygiene), §3.2.8 (PoS mass-stamping), §3.2.9 (mid-line clipping), §3.2.10 (stale module state on URL nav), §4.5 (mobile UI contract — 768/480/380 breakpoints, tap-targets, iOS auto-zoom, body type-floor, smooth scroll, container gutter), §4.6 (disabled-button feedback contract + saved-toast pattern), 9 new invariants (JA-25..JA-33), 8 new bumper-sticker entries (UI / process), 2 new Claude Code lessons (ES module cache, permission flag).*

*Revised 2026-05-03 (evening): added §0.A (one-instruction autonomous-build contract — trigger phrases, implicit-input defaults, halt conditions, deliverables, skip-permissions posture), §A.12 (15-step ordered execution sequence with idempotent checkpoints + commit-per-step + .build-progress.json resumability), §A.13 (completion handoff report format + halt-state report format). The manual is now actionable on a single instruction: "build the next level" / "build N4" triggers §A.12 execution end-to-end without further user interaction.*

*Absorbed 2026-05-04: companion docs §B (extracted-from-N5 schemas, was procedure-manual-appendix-b-extracted-from-n5.md) + §C (Pass-22 polish, was procedure-manual-appendix-c-pass22-polish.md) + §D (TASKS.md canonical template, was tasks-md-template.md) folded inline. Manual is now self-contained for Mode-B execution per Pass-20 §3.2 finding.*

*Revised 2026-05-04: added §3.2.11 (don't fragment a spec across files when one role reads all), §3.2.12 (defensive markdown→docx renderer to handle inconsistent tables), §A.14 (spec lifecycle + consolidation conventions: sources vs derivatives, revision-block pattern, trailer-as-changelog, build script as merge engine, 3-source ceiling), 3 new Claude Code lessons (#11 sponsor framing resolves cross-audience decisions, #12 reduction beats expansion, #13 consolidate by audience not by topic), 4 new bumper-sticker entries (Spec hygiene: §3.2.11 merge / §3.2.12 defensive renderer / DON'T-EDIT-BY-HAND on artefacts / dated revision-blocks).*

# §B Appendix B — Schemas & rules extracted from N5 (merged 2026-05-04)

*Was at <source-repo>/specifications/procedure-manual-appendix-b-extracted-from-n5.md. Merged inline so the procedure manual is self-contained for Mode-B one-shot execution. Per the original Pass-20 review (feedback/procedure-manual-review-issues.md), having Appendix B inline is a one-shot prerequisite.*

# Procedure Manual Appendix B — Extracted from N5 Codebase

Companion to: procedure-manual-build-next-jlpt-level.md

Closes Pass-20 deferred items: F-20.15 through F-20.26 (the "extract from N5" cluster)

Prepared: 2026-05-01 by reading N5 source files directly (build_data.py, check_content_integrity.py, js/*.js, locales/*.json, playwright.config.js, tools/*.py, data/*.json)

This appendix extracts schemas, rules, configurations, and conventions from the actual N5 codebase so a Mode-B agent can implement them without inferring from prose. Every section here corresponds to a specific deferred F-20 item.

## B.1 Vocab-ID slug derivation rule (closes F-20.20, P0)

Source: tools/build_data.py lines 285-293.

Rule (extracted verbatim from build pipeline):

# Slug is the lowercase section title with non-alphanumerics collapsed

# to single hyphens, trimmed to 24 chars, with "misc" as the empty-section

# fallback.

slug = re.sub(r"[^a-z0-9]+", "-", section.lower()).strip("-")[:24] or "misc"

# Base ID:

base_id = f"n5.vocab.{slug}.{form}"

# Disambiguator on collision: append ".2", ".3", ... in insertion order

vid = base_id

i = 2

while vid in seen_ids:

vid = f"{base_id}.{i}"

i += 1

Rules in plain English:

The section slug is derived from the section heading text in vocabulary_n5.md. Lowercase, all non-[a-z0-9] characters → -, leading/trailing - stripped, capped at 24 characters. If the result is empty, use misc.

The vocab ID is n<L>.vocab.{section-slug}.{form} for any next level (replace n5 → n<L>).

The form is the head-word as written in the catalog (could be kanji, kana, or katakana).

If a (section, form) pair recurs (i.e., the same vocab item is listed in multiple sections OR the section repeats a form), the second occurrence appends .2, third .3, etc.

Examples (drawn from N5):

| Section heading | Slug | Form | Resulting ID |
| --- | --- | --- | --- |
| 4. Body parts | 4-body-parts | あし | n5.vocab.4-body-parts.あし |
| 18. Drinks | 18-drinks | おちゃ | n5.vocab.18-drinks.おちゃ |
| 27. Verbs (Group 1) | 27-verbs-group-1-verb (truncated to 24) | おく | n5.vocab.27-verbs-group-1-verb.おく |
| (collision case) | (same as above) | きる (2nd occurrence) | <same-prefix>.きる.2 |

For any next level N<L>:

Replace n5. → n<L>. in the prefix.

Section structure follows vocabulary_n<L>.md — the agent must NOT invent section names; they should be derived from the authored KB file.

Cross-listings in multiple thematic sections are intentional (N5 has 10 such pairs); use the same slug-encoding strategy. Annotate the second-occurrence gloss with (also in §X) for human readability.

CI invariant that depends on this rule: JA-12 (Kanji KB / JSON consistency) implicitly checks the round-trip from MD section → JSON id; if the slug rule diverges, the consistency check fails.

## B.2 Audio manifest schema (closes F-20.18, P0)

Source: data/audio_manifest.json shape inspection.

Top-level structure:

{

"backend": "gtts",                    // string; one of "gtts" | "piper" | "pyttsx3" | "native"

"voice_default": "synthetic-gtts",    // string; default voice tag for items that don't override

"items": [ /* AudioItem[] */ ]

}

`AudioItem` shape:

{

"id": "grammar.n5-001.0",             // string; PK; pattern: "<corpus>.<entity-id>.<index>"

"path": "audio/grammar/n5-001.0.mp3", // string; relative to repo root, forward-slash normalized

"skipped": true,                      // boolean (optional, default false); true if file not generated

"voice": "synthetic-gtts"             // string; voice tag (allows mixing native + synthetic)

}

ID conventions per corpus:

Grammar examples: grammar.<patternId>.<exampleIndex> (e.g., grammar.n<L>-042.2)

Reading passages: reading.<passageId> (e.g., reading.n<L>.read.012)

Listening items: listening.<itemId> (e.g., listening.n<L>.listen.005)

Voice tag enum (level-agnostic; same set used at every level):

"synthetic-gtts" — Google Translate TTS, web-synthesized

"synthetic-piper" — Piper local TTS (ONNX models)

"synthetic-pyttsx3" — pyttsx3 local fallback

"native" — recorded by a native speaker (preferred for listening at any level lower than N5)

"native-{speaker-id}" — when multiple native voices used (e.g., "native-suiraku")

JA-15 invariant rule (the audio-resolution check):

For every AudioItem where skipped !== true:

The path must resolve to an existing file on disk.

The file size must be > 100 bytes (rejects empty placeholder files).

The file extension must match .mp3 or .wav.

For items where skipped === true:

path is reserved (the file would be generated if skipped flipped to false). The path string is required but the file need not exist.

Build pipeline behavior (`tools/build_audio.py`):

Auto-detects backend in priority order: piper > gtts > pyttsx3 > skip.

Idempotent: if path exists with size > 100B, regeneration is skipped (re-running the script does nothing).

For voice: "native" items, the script SKIPS generation (assumes externally provided).

Manifest is rewritten on every run with current state.

For any next-level transition:

The schema is identical. Just update n5 → n<L> in IDs.

Plan to mix native for listening items + synthetic-gtts for grammar/reading. Voice mixing is supported in the same manifest.

## B.3 JSON schemas for data/*.json (closes F-20.16)

Inferred from N5 data/*.json shapes. These should be formalized as specifications/schemas/<file>.schema.json files at next-level (N<L>) build time. The agent can run python -c "import genson; ..." to auto-generate JSON Schema from N5 files, or hand-author from these inventories.

### B.3.1 grammar.json

{

"_meta": {

"schema_version": str,            // e.g., "1.0"

"pattern_count": int,

"id_range": { "first": str, "last": str },

"history": str[]                  // append-only log

},

"patterns": Pattern[]

}

Pattern = {

"id": str (req)                     // "n<L>-NNN"

"pattern": str (req)                // surface form, e.g., "～です／～ます"

"meaning_en": str (req)

"meaning_ja": str (req)             // やさしい にほんご

"category": str (req)               // fine-grained, e.g., "Particles"

"tier": "core_n<L>" | "late_n<L>" | "n<L-1>_borderline" (req)

"patternOrder": int (req)           // for stable sort within category

"form_rules": {

"attaches_to": str[],             // e.g., ["noun", "verb_stem_i"]

"conjugations": [{

"label": str,                   // "Present affirmative" etc.

"form": str,                    // form-tag e.g. "polite-aff"

"example": str                  // ja

}]

},

"examples": [{                      // 2-5 typical

"form": str,                      // optional form-tag

"ja": str (req),

"translation_en": str (req),

"furigana": [{ "reading": str, "indices": [int, int] }]?,

"vocab_ids": str[]?               // populated by link_grammar_examples_to_vocab.py

}],

"common_mistakes": [{

"wrong": str,                     // ja with the typical error

"right": str,                     // ja correct form

"why": str                        // English explanation

}]?,

"notes": str?,

"explanation_en": str?              // longer-form prose

}

### B.3.2 questions.json

{

"_meta": {

"schema_version": str,

"question_count": int,

"type_distribution": { "mcq": int, "sentence_order": int, "text_input": int },

"id_range": { "first": str, "last": str },

"id_gap_policy": "documented" | "contiguous",

"id_gap_explanation": str,

"id_gaps": [{ "from": str, "to": str, "cause": str }]?,

"history": str[]

},

"questions": Question[]

}

Question = MCQQuestion | SentenceOrderQuestion | TextInputQuestion

MCQQuestion = {

"id": str (req)                     // "q-NNNN"

"grammarPatternId": str (req),      // n<L>-NNN

"type": "mcq" (req),

"subtype": "paraphrase" | "kanji_writing" | null,  // optional MCQ flavor

"direction": "j_to_e" | "e_to_j",

"prompt_ja": str (req),             // instruction text

"question_ja": str (req),           // stem with （  ） blank

"choices": str[4] (req),

"correctAnswer": str (req),         // must be a member of choices

"explanation_en": str (req),

"distractor_explanations": { [choice]: str },  // 3 entries (one per wrong choice)

"high_confusion": bool?,

"difficulty": int (req),            // 1..5

"auto": bool (req)                  // true = template-generated; false = manually reviewed

}

SentenceOrderQuestion = {

"id": str,

"grammarPatternId": str,

"type": "sentence_order",

"direction": "j_to_e" | "e_to_j",

"prompt_ja": str,

"tiles": str[],                     // shuffled tokens

"correctOrder": int[],              // indices into tiles, in correct order

"explanation_en": str,

"difficulty": int,

"auto": bool

}

TextInputQuestion = {

"id": str,

"grammarPatternId": str,

"type": "text_input",

"direction": "j_to_e" | "e_to_j",

"prompt_ja": str,

"question_ja": str,                 // stem with ___ blank

"acceptedAnswers": str[],           // all forms that count as correct

"correctAnswer": str,               // canonical (shown in feedback)

"explanation_en": str,

"difficulty": int,

"auto": bool

}

### B.3.3 vocab.json

{

"entries": [{

"id": str,                        // n<L>.vocab.{slug}.{form}[.disambiguator] — see B.1

"form": str,                      // headword

"reading": str,                   // kana reading; equals form for kana-only entries

"gloss": str,                     // English meaning

"section": str,                   // section heading text (the slug source)

"pos": str?,                      // part-of-speech tag — see B.6 vocab POS values

"tier"?: "core_n<L>" | "late_n<L>" | "prerequisite_n<P>"  // for any N<L>: include lower-level prerequisites with tier flag

}],

"_meta": { "vocab_count": int, "section_count": int, "history": str[] }

}

### B.3.4 kanji.json

{

"entries": [{

"kanji": str (req),               // single CJK character

"on": str[],                      // on-yomi readings (katakana)

"kun": str[],                     // kun-yomi readings (hiragana, with ( ) markers for okurigana)

"meanings": str[],                // English meanings

"stroke_order_svg": str?,         // path to SVG file

"tier": "core_n<L>" | "late_n<L>" | "prerequisite_n<P>"  // see B.10

}],

"_meta": { "kanji_count": int, "history": str[] }

}

### B.3.5 reading.json

{

"passages": [{

"id": str,                        // "n<L>.read.NNN"

"level": "easy" | "medium" | "hard",

"topic": str,                     // e.g., "shopping"

"title_en": str,

"ja": str,                        // the passage text

"translation_en": str,

"audio": str?,                    // path; matches AudioItem.path

"questions": [{

"id": str,                      // "n<L>.read.NNN.qM"

"prompt_ja": str,

"choices": str[4],

"correctAnswer": str,

"explanation_en": str,

"format_role": "primary" | "extra" | "info_search"  // mondai sub-format

}],

"tier": "core_n<L>" | "late_n<L>",

"kanji_used": str[],              // populated by build pipeline

"vocab_used": str[]               // populated by build pipeline

}],

"_meta": { "passage_count": int, "history": str[] }

}

### B.3.6 listening.json

{

"items": [{

"id": str,                        // "n<L>.listen.NNN"

"format": "task" | "point" | "utterance",  // mondai-1 / 2 / 3-4

"script_ja": str,                 // dialog or narration

"translation_en": str,

"audio": str,                     // path

"questions": [{

"id": str,

"prompt_ja": str,

"choices": str[4],

"correctAnswer": str,

"explanation_en": str

}]

}],

"_meta": { "item_count": int, "history": str[] }

}

### B.3.7 audio_manifest.json

See B.2.

## B.4 i18n locale-file format (closes F-20.19)

Source: locales/*.json (5 files: en, vi, id, ne, zh).

Convention:

One JSON file per locale at locales/<lang-code>.json

Locale codes: ISO 639-1 (en, vi, id, ne, zh)

All locales share the SAME nested-key structure; missing keys in non-English locales fall back to the English value at runtime

The structure is hierarchical (objects, not flat dotted keys)

Top-level shape (from N5 `locales/en.json`):

{

"app": { "title": "...", "tagline": "..." },

"nav": { "learn": "...", "test": "...", "drill": "...", "review": "...",

"summary": "...", "settings": "...", "diagnostic": "..." },

"drill": { "start": "...", "due_today": "...", "in_queue": "...", "graduated": "..." },

"test": { "start_long": "...", "start_short": "...", "next": "...", "submit": "...", "results": "..." },

"review": { ... },

"summary": { ... },

"settings": { ... },

"errors": { "generic": "...", "audio_unavailable": "...", "offline": "..." }

}

Source-locale-of-truth: locales/en.json is canonical. When a new key is added at any N<L> build, add it to en.json first; other locales fall back to en until translated.

Translation pipeline (N5 has no automation; translations are manually authored):

Translator reads en.json, produces a parallel <lang>.json keeping the SAME key structure.

Missing keys → fall back to en (no warning at runtime; the string just renders in English).

Extra keys → ignored.

For any next level (recommendation):

Keep all 5 N5 locales for parity.

N<L>-new content (grammar explanations, distractor reasons) is English-only at v1; translate in v2 if learner base justifies the cost.

Add a tools/extract_locale_keys.py script (Pass-22) that diffs the en JSON against each non-en JSON and produces a TODO list of missing keys.

Runtime contract (i18n.js):

Single global T(key) function: T("nav.learn") → "Learn" (en) or "学ぶ" (etc.).

Locale selection: URL hash override (#/?lang=vi) > localStorage lang > browser navigator.language > "en".

## B.5 Front-end test framework + Playwright config (closes F-20.23)

Source: playwright.config.js + tests/p0-smoke.spec.js + package.json scripts.

Framework: Playwright (@playwright/test). The 37-test claim from N5 status snapshot covers Playwright smoke tests + JS unit-style tests run inside the page (the front-end has no separate unit-test framework).

Playwright config (verbatim from N5):

const { defineConfig, devices } = require('@playwright/test');

module.exports = defineConfig({

testDir: './tests',

testMatch: '**/*.spec.js',

timeout: 30_000,

expect: { timeout: 5_000 },

fullyParallel: true,

forbidOnly: !!process.env.CI,

retries: process.env.CI ? 1 : 0,

workers: process.env.CI ? 1 : undefined,

reporter: process.env.CI ? [['html', { open: 'never' }], ['github']] : 'list',

use: {

baseURL: 'http://localhost:8000',

trace: 'on-first-retry',

screenshot: 'only-on-failure',

video: 'retain-on-failure',

},

projects: [

{ name: 'chromium-desktop', use: { ...devices['Desktop Chrome'] } },

{ name: 'chromium-mobile',  use: { ...devices['Pixel 5'] } },

],

webServer: {

command: 'python -m http.server 8000',

url: 'http://localhost:8000/',

timeout: 15_000,

reuseExistingServer: !process.env.CI,

stdout: 'ignore',

stderr: 'pipe',

},

});

Why Python http.server as the test fixture: the app is static HTML/CSS/JS with no Node server. Python's built-in http.server is available wherever Python 3 is, including CI.

Smoke test categories (in `tests/p0-smoke.spec.js`):

Home loads — title, nav, no console errors

Hash routes resolve — #/learn, #/test, #/drill, #/review, #/summary, #/settings each render expected heading

Learn TOC expands and contains pattern cards

Pattern detail page renders for a known ID — title, examples, prev/next nav

Test mode flow — start → answer → submit → results

Drill due-count badge updates after a session

Review SM-2 buttons — Again/Hard/Good/Easy each fire the correct interval

Summary tab renders without errors when state is empty

Settings — theme toggle, locale switch, reset progress

PWA — service worker registers, manifest is valid

Offline — second visit works without network

Run:

npm install

npm run test:install-browsers   # one-time: downloads Chromium

npm run test:smoke              # full suite headless

npm run test:smoke:headed       # watch the browser

For any next level:

Copy playwright.config.js verbatim.

Adapt smoke tests to N<L> routes/IDs (find/replace n5 → n<L>; replace pattern IDs).

Wire into .github/workflows/playwright-p0-smoke.yml as a CI gate.

## B.6 UI module list with descriptions (closes F-20.22)

Source: files in js/ directory of N5 (25 files as of HEAD 7e82cc4).

| File | Responsibility | Imports / depends on | Exports |
| --- | --- | --- | --- |
| app.js | Main entry point; routing, app shell, initial render | all chapter modules | (initializes on DOMContentLoaded) |
| i18n.js | Locale selection + T(key) translation function | locales/<lang>.json (fetched) | T, setLocale |
| storage.js | LocalStorage wrappers; SRS state, progress, settings | (none) | getProgress, saveProgress, getPatternEntry, setManuallyKnown, recordAttempt, ... |
| furigana.js | Renders Japanese with optional ruby annotations; 3-mode visibility | (none) | renderJa(ja, furigana?) |
| home.js | Home page: brief hero, nav cards | i18n | renderHome |
| learn.js | Chapter 1 — Learn hub + Grammar TOC + Pattern detail + Vocab list/detail | storage, furigana | renderLearn |
| test.js | Chapter 2 — Test mode (mock-test flow with hide-answer-until-commit) | storage, furigana | renderTest |
| drill.js | Chapter 3 — Daily Drill (random sample of weak/due items) | storage, furigana | renderDrill |
| review.js | Chapter 4 — SM-2 SRS Review session | storage, furigana | renderReview |
| summary.js | Chapter 4b — Summary (mastered/weak/untested + heatmap + error patterns + recommendation) | storage, furigana | renderSummary |
| diagnostic.js | First-run diagnostic placement test (~10 questions) | storage, furigana | renderDiagnostic |
| settings.js | Settings panel (theme, locale, font, reset, export/import) | storage, i18n | renderSettings |
| kanji.js | Kanji list + per-kanji detail page | storage, furigana | renderKanji, renderKanjiDetail |
| kanji-popover.js | Hover popover showing kanji on/kun + meaning when hovering kanji in body text | storage | attachKanjiPopovers(container) |
| reading.js | Dokkai mode: passage browser + comprehension | storage, furigana | renderReading |
| listening.js | Listening mode: chokai items with audio + comprehension | storage, furigana | renderListening |
| kosoado.js | こそあど interactive trainer (matching pairs by spatial relation) | storage | renderKosoado |
| wa-vs-ga.js | は vs が trainer | storage | renderWaVsGa |
| verb-class.js | Group-1 / Group-2 / Group-3 verb classifier trainer | storage | renderVerbClass |
| te-form.js | て-form gym (drilling all the rules) | storage | renderTeForm |
| particle-pairs.js | Interchangeable-particle pairs trainer (に/へ, は/が, etc.) | storage | renderParticlePairs |
| counters.js | Counter trainer (枚, 本, 個, 人, etc.) | storage | renderCounters |
| search.js | Cross-corpus search (grammar + vocab + kanji + reading) | (loads all corpora) | renderSearch, searchAll(query) |
| pwa.js | Service worker registration, update toast, install prompt | (none) | (auto-runs on load) |
| shortcuts.js | Keyboard shortcuts (j/k navigation, ?, /, etc.) | (none) | attachShortcuts() |
| normalize.js | Text normalization helpers (full-width → half-width, NFC, etc.) | (none) | normalize(s), normalizeAnswer(s) |

State contract:

All persistent state lives in localStorage under keys prefixed jlpt-n5-tutor.* (replace n5 → n<L>).

Read/write goes through storage.js only (no direct localStorage.getItem elsewhere).

Export/import dumps all keys with the prefix as a single JSON blob.

Routing contract:

Hash router in app.js; URL fragment after #/ is the route.

#/learn, #/learn/grammar, #/learn/<patternId>, #/learn/vocab, #/learn/vocab/<form>, #/kanji, #/kanji/<glyph>, #/test, #/test/<n>, #/drill, #/review, #/summary, #/settings, #/diagnostic, #/reading, #/reading/<id>, #/listening, #/listening/<id>, #/kosoado, #/wa-ga, #/verbs, #/te-form, #/particle-pairs, #/counters, #/search.

For any next level: copy the module list verbatim; adapt n5 → n<L> references.

## B.7 KB markdown grammar / BNF (closes F-20.15)

Source: tools/build_data.py parsing rules + observed structure of KnowledgeBank/*.md.

### B.7.1 grammar_n<L>.md (catalog of grammar patterns)

File         := Header SectionList

Header       := "# JLPT N<L> Grammar Patterns" "\n" Preamble

Preamble     := free-form markdown until first "## "

SectionList  := Section+

Section      := "## " SectionTitle "\n" PatternEntry+

SectionTitle := plain text (e.g., "Particles", "Common Set Patterns")

PatternEntry := PatternHeader Body

PatternHeader:= "### " PatternId " — " PatternSurfaceForm "\n"

PatternId    := "n<L>-" 3*DIGIT

Body         := YamlFrontMatter? FreeForm Examples? CommonMistakes? Notes?

YamlFrontMatter := "```yaml" "\n" key-value-pairs "\n" "```"

// populates: meaning_en, meaning_ja, category, tier,

// attaches_to, conjugations

Examples     := "**Examples**" "\n" ExampleEntry+

ExampleEntry := "- " ja " — " translation_en "\n"

| "- " "(" form_tag ")" " " ja " — " translation_en "\n"

CommonMistakes := "**Common mistakes**" "\n" MistakeEntry+

MistakeEntry := "- ❌ " wrong_ja "\n" "  ✅ " right_ja "\n" "  Why: " why "\n"

Notes        := "**Notes**" "\n" free-form

Parser rules (from `tools/build_data.py`):

Pattern ID detection: ^### (n<L>-\d{3}) — (.+)$

Example detection: ^-  (with optional \(form\)\s+ prefix)

The em-dash separator in examples is U+2014; X-6.5 forbids it. N5 used a hyphen  -  instead. At any next level, use hyphen too to keep X-6.5 invariant green.

### B.7.2 vocabulary_n<L>.md (catalog of vocab)

File        := Header SectionList

Section     := "## " N "." " " SectionTitle "\n" VocabEntry+

VocabEntry  := "- " form (" (" reading ")")? " - " gloss tags?

tags        := " **[Ext]**" | " **[Cul]**" | " **[Adv]**"

// [Ext] = extension (out of strict N<L> but commonly in materials)

// [Cul] = cultural item

// [Adv] = advanced (N3-borderline)

Parser rules:

Section number prefix N. is preserved in the section heading and used for slug derivation (B.1).

The reading is in parentheses immediately after the form. For kana-only words, the reading is the form itself (the parser auto-fills it).

Tags [Ext] / [Cul] / [Adv] are stripped from the gloss before output but stored as tier metadata.

### B.7.3 kanji_n<L>.md (catalog of kanji)

File         := Header KanjiList

KanjiList    := KanjiEntry+

KanjiEntry   := "- **" KANJI "**" "\n"

"  - On: " on_readings "\n"

"  - Kun: " kun_readings "\n"

"  - Meaning: " meanings ("\n")?

("  - " note_line "\n")*

on_readings  := katakana ("," " " katakana)*

kun_readings := hiragana_with_okurigana ("," " " hiragana_with_okurigana)*

hiragana_with_okurigana := hiragana ("(" hiragana ")")?

// e.g., あ(げる) where あ is the kanji-attached part

// and げる is the okurigana suffix

meanings     := plain English, comma-separated

Parser rules:

Header regex (from N5 build_data.py after Pass-13 fix): r"^\s*-\s+\*\*([一-鿿])\*\*" — note the relaxed end (no \s*$) to allow **[Ext]**-tagged entries.

Each kanji entry must have at least one reading on On OR Kun line; meaning is required.

### B.7.4 *_questions_n<L>.md (moji / goi / bunpou / dokkai / chokai)

File          := Header MondaiList

MondaiList    := Mondai+

Mondai        := "## Mondai " N " - " MondaiName ("\n" Description)? QuestionList

QuestionList  := QuestionEntry+

QuestionEntry := "### Q" N ("\n" "\n")? StemBlock ChoiceList AnswerLine

StemBlock     := free-form ja text (may include <u>...</u> for kanji-reading questions

or __...__ for orthography questions)

ChoiceList    := ChoiceLine{4}

ChoiceLine    := N ". " text

AnswerLine    := "**Answer: " N "**" (" - " rationale)?

// rationale is optional; required for HIGH-confusion questions

Parser rules:

Question ID derived from file + Mondai number + Q number; e.g., bunpou-Q94. The build pipeline maps these to q-NNNN IDs in the unified questions.json.

For dokkai: stems may reference passage IDs; the parser cross-references to reading.json IDs.

### B.7.5 reading_n<L>.md (passages with comprehension questions)

File         := Header MondaiList

Mondai       := "## Mondai " N " - " MondaiName "\n" PassageEntry+

PassageEntry := "### Passage " N " (Q" QStart "-Q" QEnd ")" "\n"

"> " ja_passage "\n"

"> " (continuation_lines)*

QuestionList

QuestionList := QuestionEntry+

QuestionEntry:= "#### Q" N "\n" prompt_ja "\n" ChoiceList AnswerLine FormatRoleLine?

FormatRoleLine := "**Format role:** primary" | "**Format role:** extra"

| "**Format role:** info_search"

Parser rules:

>  prefix on each passage line is the Markdown blockquote convention; the parser strips it before storing.

format_role defaults to primary if absent; explicit value required for info_search (Mondai 6).

### B.7.6 chokai_n<L>.md (listening — same as reading_n<L> but with audio path required)

Same shape as reading_n<L> with these additions:

**Audio:** audio/listening/n<L>.listen.NNN.mp3 line per item (parser populates audio field)

**Format:** task | point | utterance line (mondai-1 / 2 / 3-4)

## B.8 Invariant rule specifications (closes F-20.17)

Source: function-by-function extraction from tools/check_content_integrity.py. Each rule below is the actual logic — implementable from this spec without reading the N5 source.

### X-6 series (catalog-level invariants)

| Invariant | Rule | Violation message |
| --- | --- | --- |
| X-6.1 Catalog completeness | Every grammar pattern has examples.length >= 1 AND form_rules.attaches_to.length >= 1 | "{patternId} missing {field}" |
| X-6.2 Year-form consistency | The forms 今年 / こんねん / ことし follow the per-file policy (catalog uses ことし; questions use ことし or kana). Specific rule: 今年 MUST be read as ことし in any furigana annotation. | "{file}:{line} reading mismatch: '今年' annotated as '{actual}' (must be 'ことし')" |
| X-6.3 No mixed kanji+kana words | Words must be wholly kanji+okurigana OR wholly kana, not mixed forms like 大さか, 図しょかん, 学こう. Detection: regex [一-鿿]+[ぁ-ん]+[一-鿿] in word-boundary contexts. | "{file}:{line} mixed-kana word: '{word}'" |
| X-6.4 Lint script present | tools/check_content_integrity.py exists and is executable. Bootstrap-only check. | "lint script missing" |
| X-6.5 No em-dashes | No file contains U+2014 (—) or U+2013 (–). | "{file}:{line} em-dash at column {col}" |
| X-6.6 Ru-verb exception flags | Group-1 verbs that LOOK like Group-2 (帰る, 入る, 切る, 知る, 走る, 要る, etc.) MUST be flagged in BOTH the section header AND on each individual entry. | "{file}: vocab entry '{form}' is a known Group-1 ru-verb exception but lacks the (group 1) flag" |
| X-6.7 No false synonymy | The strings Direct synonym | directly equivalent ¦ same as in goi rationales — except for whitelisted true-synonym pairs. ¦ "{file}:{line} synonym overclaim: '{snippet}'" |
| X-6.8 No ASCII digits in TTS source | The fields used as TTS source (grammar.examples[].ja, reading.passages[].ja, listening.items[].script_ja) must have all numbers as kanji (一二三...) or kana (いち, に, さん). ASCII digits 0-9 forbidden. | "{file}:{path} ASCII digit '{d}' in TTS source" |
| X-6.9 Primary-reading sanity | Each kanji's primary on-yomi (first in on[]) and kun-yomi (first in kun[]) must be the most-frequent reading per the Tanos N<L> (or appropriate level) data. | "{kanji} primary on/kun divergence from level authority" |

### JA series (Japanese-language-accuracy invariants)

| Invariant | Rule |
| --- | --- |
| JA-1 Stem-kanji scope | Every kanji in questions[].question_ja AND questions[].prompt_ja must be in data/n<L>_kanji_whitelist.json (the level-specific whitelist) |
| JA-2 Particle-set sanity | For MCQs where correctAnswer is a single particle (length ≤ 2 chars, all in the particle set), all distractors must also be valid particles from the set: {は, が, を, に, で, と, も, へ, から, まで, より, の, ね, よ, か, や, ぐらい, ごろ, など, しか, だけ, ばかり, でも, ても} |
| JA-3 Furigana / catalog match | Every furigana[].reading in grammar.examples MUST be a valid kana sequence (regex ^[ぁ-んー]+$); indices MUST be in-bounds of the ja string |
| JA-4 Vocab reading uniqueness | Within a single section, no two entries may have the SAME (form, reading) pair (cross-section duplicates are allowed and intentional — see B.1) |
| JA-5 Answer-key sanity | For every MCQ: correctAnswer in choices. For sentence_order: correctOrder is a permutation of range(len(tiles)). For text_input: correctAnswer in acceptedAnswers |
| JA-6 No two-correct-answers | For every MCQ where choices contains both members of a known interchangeable pair AND correctAnswer is one of the pair members AND question_ja contains no scene-context parenthetical — flag as multi-correct. Pairs: (に, へ) for motion verbs, (は, が) for stative predicates, (から, ので) for reason clauses, (に, と) for でんわ-recipients, (まで, から) for time ranges, ko-so-a-do quartets without spatial scene |
| JA-7 No duplicate stems in file | No two questions share the same question_ja (or prompt_ja + question_ja if both are content-bearing). Exception: same stem in different type (mcq vs text_input parallel pair, like q-0001 / q-0418) is allowed |
| JA-8 Q-count integrity | _meta.question_count == len(questions) |
| JA-9 Engine display contract | The runtime test engine (test.js + drill.js + review.js) hides **Answer:** N and any rationale lines until submit() is called. CI test that loads a question and asserts the answer is NOT in the visible DOM before commit |
| JA-10 No "(see n<L>-)" redirect text | The strings (see n<L>- and see pattern detail and Wrong choice - see are forbidden in any user-facing field (question_ja, prompt_ja, explanation_en, distractor_explanations.*) |
| JA-11 No duplicate MCQ choices | For every MCQ, len(set(choices)) == len(choices) |
| JA-12 Kanji KB / JSON consistency | The set of kanji headers in KnowledgeBank/kanji_n<L>.md must equal the set of kanji fields in data/kanji.json |
| JA-13 No out-of-scope kanji | Every CJK character in questions[].question_ja, questions[].prompt_ja, questions[].distractor_explanations.*, vocab.entries[].gloss, grammar.patterns[].notes, grammar.patterns[].explanation_en must be in the N<L> whitelist |
| JA-14 No auto-ruby in renderer | The string auto-ruby or any code path that auto-applies furigana to whitelisted kanji must NOT exist in js/furigana.js. (Auto-furigana was removed in Pass-13; this guards regression.) |
| JA-15 Audio refs resolve | Every audio_manifest.json items[].path where skipped !== true must exist on disk with size > 100B. See B.2 |
| JA-16 Kanji example whitelist | For each kanji entry in data/kanji.json, every kanji in its example sentences must be either the target kanji itself OR in the N<L> whitelist OR in any prerequisite-level whitelist (i.e., the union of N5..N<L> per §11.2) |
| JA-17 Grammar examples have vocab_ids | Every grammar.patterns[].examples[] must have a vocab_ids field populated by tools/link_grammar_examples_to_vocab.py (homograph guard linkage) |
| JA-18 Reading explanation kanji ⊂ passage | Every kanji in reading.passages[].questions[].explanation_en must appear in the passage's ja text |
| JA-19 Reading info-search has format_type | Mondai-6 (情報検索) reading questions must have format_role: "info_search" |
| JA-20 Reading choices kanji ⊂ passage | Every kanji in reading.passages[].questions[].correctAnswer AND in the choices must appear in the passage's ja text |
| JA-21 Late-tier grammar markers require tier=late_n<L> | At any level N<L>, any pattern in data/grammar.json whose pattern string is in the late-N<L> set (per Bunpro vs Tanos contrast — see Appendix A.7) must have tier: "late_n<L>" or tier: "n<L-1>_borderline". The level-parametric equivalent of N5's late_n5 check |
| JA-22 No "direct synonym" in goi rationales | Same as X-6.7 but specifically scoped to KnowledgeBank/goi_questions_n<L>.md (catches synonym-overclaim regressions; added Pass-15) |
| JA-23 Multi-correct scanner advisory | Same logic as JA-6 but emits as WARN (not FAIL) for native review. Wire as --warn mode of the integrity check |
| JA-24 No duplicate pattern strings | No two grammar entries with overlapping meaning_en may share the same pattern string (catches Pass-19 redundancy class) |

Augmented sets: rules JA-1 / JA-13 / JA-16 reference whitelist files. The whitelist files are augmentable per-level; agent-added exceptions MUST include a # WHY: <reason> comment justifying inclusion. Pass-22 candidate: enforce comment-presence check.

## B.9 Diagnostic Summary algorithm (closes F-20.24)

Source: js/summary.js.

### B.9.1 Error-pattern detection (renderErrorPatterns)

For each result in the test-results log:

Look up the pattern's category (grammarPatternId → grammar.json[id].category).

Bucket by category. Count failures vs successes per category.

For categories with failure_rate >= 0.5 AND attempts >= 3, surface as an "error pattern" with:

Category name

Failure count / total attempts (e.g., "4/5 = 80%")

3 most-recent failed pattern IDs (linked to detail pages)

### B.9.2 Recommended next session (renderRecommendation)

Decision tree (from N5 js/summary.js lines 158-186):

If weakIds.length >= 3: recommend "Drill weak items (N candidates)" → routes to #/drill.

Else if there are due SRS items today (count from storage): recommend "Review N due items" → #/review.

Else if untestedIds.length >= 5: recommend "Test new patterns (N untested)" → #/test.

Else: recommend "Daily Drill — keep your streak going" → #/drill.

All recommendations carry an estimated time ("~5 min", "~15 min") computed as weight * count where weight is per-mode (drill=1min, review=0.5min, test=2min).

### B.9.3 Session log (renderSessionLog)

Display the most-recent 20 test sessions with: date, mode (test/drill/review), score, duration.

Sourced from storage.getProgress().sessions[].

Retention: localStorage stores all sessions indefinitely (~1KB each, so 1000 sessions = ~1MB; bounded by browser's 5-10MB limit).

Export/import preserves session log.

### B.9.4 Heatmap (renderHeatmap)

Per-pattern grid: each cell is a pattern colored by SRS state (mastered green, weak red, seen neutral, untested empty).

Hover shows pattern title + last-seen date.

Layout: super-category sections, patterns sorted by patternOrder.

### B.9.5 Implementation contract for any next level

Storage shape (from storage.js; substitute the level number for <L>):

jlpt-n<L>-tutor.progress = {

"patterns": { [patternId]: { isMastered, isWeak, isManuallyKnown, lastAttemptIso, attempts, correctCount } },

"sessions": [{ date, mode, score, duration, attemptedIds[] }],

"srs": { [patternId]: { EF, rep, due, interval, lapses } }    // see A.10

}

All Summary tab features (error patterns, recommendation, session log, heatmap) read from this shape — no extra storage required.

## B.10 Kanji-tier vs grammar-tier interaction (closes F-20.21, F-20.25)

### B.10.1 Tier values per corpus

| Corpus | Tier values (N4 example; substitute n<L> for any other level) |
| --- | --- |
| Grammar | core_n<L> / late_n<L> / n<L-1>_borderline |
| Kanji | core_n<L> / late_n<L> / prerequisite_n<P> |
| Vocab | core_n<L> / late_n<L> / prerequisite_n<P> |

### B.10.2 Whitelist composition rule (recommended)

The data/n<L>_kanji_whitelist.json should be the UNION of N5 ∪ N4 ∪ ... ∪ N<L> kanji (level-cumulative; e.g., ~280 entries at N4, ~650 at N3, etc.). Each kanji entry in data/kanji.json carries a tier field distinguishing prerequisite vs new:

[

{ "kanji": "人", "tier": "prerequisite_n<P>", "on": [...], "kun": [...] },

{ "kanji": "立", "tier": "prerequisite_n<P>", ... },

{ "kanji": "案", "tier": "core_n<L>", ... },

{ "kanji": "達", "tier": "late_n<L>", ... }

]

Why UNION not strict-N<L>-only:

Reading passages at any level naturally use a mix of the target-level kanji AND prerequisite-level kanji.

Forcing strict-N<L>-only would require either kana-only passages (unrealistic) OR prerequisite-level-kanji-as-violations (false positives).

The tier field lets the UI optionally hide prerequisite-N5 from "new kanji" stats while still allowing them in passages.

### B.10.3 JA-13 invariant interaction

JA-13 ("no out-of-scope kanji in user-facing data") consults data/n<L>_kanji_whitelist.json. With the union approach, the whitelist contains both target-level and prerequisite-level kanji, so prerequisite use is allowed.

For mock-test mode: the engine should still highlight "this kanji is in your N<L> study list" (tier=core_n<L> or late_n<L>) vs "you should know this from N<P>" (tier=prerequisite_n<P>).

### B.10.4 Cross-level scaling (N3 / N2 / N1)

For each higher level X:

Kanji whitelist = N5 ∪ N4 ∪ ... ∪ N<L> (the cumulative-down-to-target union)

Each kanji entry gets tier: prerequisite_<lower-level> or tier: core_X / tier: late_X

JA-13 invariant uses the union whitelist; no per-level strict mode.

This is the "recommended" composition. An alternative "strict-level-only" mode is possible (whitelist = NX only, JA-13 fails on prerequisites) but it doesn't match how learners actually progress. Stick with union.

## B.11 External-corpus URL list per level (closes F-20.26)

Vetted authoritative sources (used in N5; level-extensible):

### Per-level grammar references

N5: https://jlptsensei.com/jlpt-n5-grammar-list/, https://www.tanos.co.uk/jlpt/jlpt5/grammar/, https://bunpro.jp/jlpt/n5

N4: https://jlptsensei.com/jlpt-n4-grammar-list/, https://www.tanos.co.uk/jlpt/jlpt4/grammar/, https://bunpro.jp/jlpt/n4

N3: https://jlptsensei.com/jlpt-n3-grammar-list/, https://www.tanos.co.uk/jlpt/jlpt3/grammar/, https://bunpro.jp/jlpt/n3

N2: https://jlptsensei.com/jlpt-n2-grammar-list/, https://www.tanos.co.uk/jlpt/jlpt2/grammar/, https://bunpro.jp/jlpt/n2

N1: https://jlptsensei.com/jlpt-n1-grammar-list/, https://www.tanos.co.uk/jlpt/jlpt1/grammar/, https://bunpro.jp/jlpt/n1

### Per-level kanji references

N5: https://www.tanos.co.uk/jlpt/jlpt5/kanji/, https://jlptsensei.com/jlpt-n5-kanji-list/

N4: https://www.tanos.co.uk/jlpt/jlpt4/kanji/, https://jlptsensei.com/jlpt-n4-kanji-list/

N3: https://www.tanos.co.uk/jlpt/jlpt3/kanji/, https://jlptsensei.com/jlpt-n3-kanji-list/

N2: https://www.tanos.co.uk/jlpt/jlpt2/kanji/, https://jlptsensei.com/jlpt-n2-kanji-list/

N1: https://www.tanos.co.uk/jlpt/jlpt1/kanji/, https://jlptsensei.com/jlpt-n1-kanji-list/

### Per-level vocab references

All levels: Tanos has CSV downloads at the corresponding /vocab/ URL. Memrise community decks are an alternate source but with variable quality.

### Per-level practice-question references

N5: https://learnjapaneseaz.com/jlpt-n5-grammar-practice.html (used for N5 cross-coverage; 17 tests)

N4: https://learnjapaneseaz.com/jlpt-n4-grammar-practice.html

N3: https://learnjapaneseaz.com/jlpt-n3-grammar-practice.html

N2/N1: sparse on free sites; consider commercial sources (Try! N2, New Kanzen Master)

### Official JLPT samples (always check first)

https://www.jlpt.jp/e/samples/n5/index.html

https://www.jlpt.jp/e/samples/n4/index.html

https://www.jlpt.jp/e/samples/n3/index.html

https://www.jlpt.jp/e/samples/n2/index.html

https://www.jlpt.jp/e/samples/n1/index.html

### Fair-use boundaries

DO: extract for triangulation, coverage analysis, multi-correct-bug detection.

DO: cite source in feedback/external-questions-<source>.md with extraction date.

DO NOT: copy questions verbatim into the question bank.

DO NOT: redistribute the source's content (read-only triangulation).

The feedback/external-questions-<source>.md file in our repo is fair-use-acceptable as audit reference material (not learner-facing).

### Attribution requirement

Every external-corpus extract must have:

Source URL at the top of the feedback doc

Extraction date

A note like "Reference material for triangulation only; not used in our question bank."

## B.12 Content-inventory extraction recipes (acknowledges F-20.12, F-20.13, F-20.14)

These three items require AUTHORITATIVE source data, not invention. The agent should NOT generate content without source attribution. Instead, use these extraction recipes:

### B.12.1 N<L> kanji whitelist (size per §0 table)

# tools/extract_n<L>_kanji_from_tanos.py — substitute the level digit

import requests, json, re

from pathlib import Path

LEVEL = 4  # change per build: 4 for N4, 3 for N3, 2 for N2, 1 for N1

URL = f"https://www.tanos.co.uk/jlpt/jlpt{LEVEL}/kanji/"

html = requests.get(URL, timeout=30).text

# Tanos publishes a table; parse <td class="kanji">X</td> entries

kanji = re.findall(r'<td[^>]*class="[^"]*kanji[^"]*"[^>]*>([一-鿿])</td>', html)

# Cross-reference with JLPT Sensei (https://jlptsensei.com/jlpt-n{LEVEL}-kanji-list/)

# (script omitted; uses similar regex)

out = sorted(set(kanji))

Path(f"data/n{LEVEL}_kanji_whitelist.json").write_text(

json.dumps(out, ensure_ascii=False, indent=2), encoding="utf-8"

)

print(f"Wrote {len(out)} N{LEVEL} kanji to whitelist")

The agent runs this script as part of Day-1 bootstrap. The expected output count varies by level (per §0 size table); cross-reference with TWO sources to resolve discrepancies.

### B.12.2 N<L> vocab inventory (size per §0 table)

# tools/extract_n<L>_vocab_from_tanos.py — substitute the level digit

import requests, csv

from pathlib import Path

LEVEL = 4  # change per build

URL = f"https://www.tanos.co.uk/jlpt/jlpt{LEVEL}/vocab/n{LEVEL}_vocab.csv"

csv_text = requests.get(URL, timeout=30).text

reader = csv.DictReader(csv_text.splitlines())

rows = list(reader)

# Each row has: kanji, hiragana, English, romaji, category

# Write to KnowledgeBank/vocabulary_n<L>.md per the format in B.7.2

# Group by category, then output entries

# (full script omitted)

print(f"Wrote {len(rows)} N{LEVEL} vocab entries to KB")

After running, the agent runs tools/build_data.py to derive data/vocab.json from the markdown.

### B.12.3 N<L> grammar pattern catalog (size per §0 table)

# tools/extract_n<L>_grammar_from_bunpro.py — substitute level digit

# Bunpro's per-level grammar list is publicly accessible

import requests, re

from pathlib import Path

LEVEL = 4  # change per build

URL = f"https://bunpro.jp/jlpt/n{LEVEL}"

# Bunpro renders a list of grammar items; each links to a detail page

# with examples and meaning. Scrape the index, then per-item.

# (Full script involves WebFetch with structured prompt; ~30 min runtime

# for ~210 items at N4, scaling up at lower levels. Result is a markdown

# file matching B.7.1 grammar.md format.)

# Tier classification per A.7:

#   tier=core_n<L>          if also in Tanos N<L>

#   tier=late_n<L>          if only in Bunpro N<L> (typically borderline upper-N<L>)

#   tier=n<L-1>_borderline  if in Tanos N<L-1> + commonly N<L>-taught

### B.12.4 Why the agent must NOT invent content

Inventing kanji / vocab / grammar items would produce a corpus the agent THINKS is N<L> but isn't authoritative.

A learner studying with invented content would be tested on items not on the actual JLPT.

This violates the "production-ready" expectation more than missing content.

The honest one-shot deliverable: run the extraction scripts as part of the build, halt-and-report if the source is unavailable. The agent's responsibility is to FETCH and STRUCTURE authoritative data, not to AUTHOR domain content.

## B.13 What this appendix does NOT cover

The remaining Pass-22 polish items (F-20.27 through F-20.35) are Pass-22 candidates and not addressed here:

Distractor-explanation rubric / template (Pass-22)

ko-so-a-do scene-context formatting standard (Pass-22)

JA-2/JA-23 invariant interaction tightening (Pass-22)

Augmented-set escape valve guard via # WHY: comment regex (Pass-22)

LLM audit prompt template extraction (Pass-22)

Each is well-defined enough that it can be addressed in a focused future commit; the current state is "minimum acceptable, not strong" per the Pass-20 review's assessment.

*End of Appendix B. Companion to procedure-manual-build-next-jlpt-level.md.*

*Prepared 2026-05-01 by extraction from N5 codebase. Every section traceable to a specific N5 source file.*

# §C Appendix C — Pass-22 polish specifications (merged 2026-05-04)

*Was at <source-repo>/specifications/procedure-manual-appendix-c-pass22-polish.md. Inline now. Distractor rubric / ko-so-a-do scene-context standard / JA-2/JA-23 invariant interaction / augmented-set escape-valve guard / auto-generation stop-condition / full PWA spec / same-pattern-string conflict-resolution rule.*

# Procedure Manual Appendix C — Pass-22 Polish Specifications

Companion to: procedure-manual-build-next-jlpt-level.md and procedure-manual-appendix-b-extracted-from-n5.md

Closes Pass-22 items: F-22.1, F-22.2, F-22.3, F-22.4, F-22.6, F-22.8, F-22.9

Prepared: 2026-05-01

This appendix bundles the seven Pass-22 documentation-polish items into a single document so they're easy to find and reference. Two more Pass-22 items have their own homes:

F-22.5 LLM-audit prompt extraction → tools/prompts/llm_audit.prompt.md

F-22.7 TASKS.md template → specifications/tasks-md-template.md

## C.1 Distractor explanation rubric (closes F-22.1)

Problem solved: N5 originally shipped with auto-generated stub distractor explanations like Wrong choice — see pattern detail., which taught nothing and were stripped in Pass-12. The procedure manual told future levels to "author all distractor explanations by hand" but didn't say HOW. This rubric fills that gap.

### C.1.1 Required structure (4 sentences)

Every distractor explanation MUST contain, in this order:

Sentence 1: Role mismatch. Name what the wrong option's role IS (one of: subject marker, direct object, recipient, source, location, time, instrument, conjunction, copula form, conjugation form, etc.) — and contrast it with the correct option's role.

Sentence 2: Concrete consequence. Show what would happen if the learner picked this option — what the sentence would mean (or fail to mean).

Sentence 3 (optional): Pattern citation. If the distinction maps to a documented pattern (e.g., "see n5-008 for direction-vs-companion particles"), cite it. Skip this sentence when the contrast is fully explained by sentences 1-2.

Sentence 4 (optional): Pragmatic nuance. A single bonus clause if the option is "grammatically possible but unidiomatic" — name the register / context that would make it work, and why it doesn't fit here. Skip this sentence when the option is flatly wrong (most cases).

### C.1.2 Length range

Minimum: 60 characters (forces sentence 1 to be substantive).

Maximum: 180 characters (forces sentence 4 to be optional, sentences 1-3 to be tight).

Typical: 90-130 characters.

### C.1.3 Language register

English, neutral declarative.

No second-person ("you would..."), no first-person ("I think..."), no rhetorical questions.

Use simple present tense for grammar facts ("に marks the destination") and simple past for what-would-happen ("コーヒーが would mean 'coffee likes [you]'").

Quote Japanese fragments in 「…」 or unstyled when surrounded by English; never wrap in italics or bold.

No emojis.

### C.1.4 Five worked examples

These are real distractors from the N5 corpus that pass the rubric:

Example 1 — Particle (recipient): Correct answer に for わたしは ともだち（  ）プレゼントを あげました.

Distractor を: を already marks プレゼント (the thing being given). あげる takes one を for the object, not two. The recipient slot uses に. (151 chars; sentences 1+2)

Distractor から: から marks the SOURCE of an action ('from'). 'Friend から' would mean the friend gave something to me — the opposite direction of あげる. Use に for 'to whom'. (170 chars; sentences 1+2+1 nuance)

Example 2 — Verb form: Correct answer ききながら for ラジオを （  ）べんきょうします.

Distractor きいて: きいて (te-form) connects sequential actions: 'listen, then study'. It does not express simultaneous action. (105 chars; sentences 1+2)

Distractor きかない: きかない is the negative ('don't listen'), and gives the wrong meaning. It also doesn't form the simultaneous-action structure. (122 chars; sentences 1+2)

Example 3 — Demonstrative (deictic role): Correct answer これ for （じぶんの 手の中の 本を 友だちに みせて）　（  ）は ほんです.

Distractor それ: それ is for things near the LISTENER. Here the speaker is holding the book in their own hand, so これ (near speaker) is correct. (123 chars; sentences 1+2 with explicit scene reference)

Example 4 — Adjective conjugation: Correct answer おもしろい for この 本は とても （  ）です.

Distractor おもしろく: おもしろく is the adverbial / continuing form, used before another verb or adjective. It cannot stand alone before です. (118 chars; sentences 1+2)

Example 5 — Counter: Correct answer 三にん for クラスに がくせいが （  ）います.

Distractor 三こ: 三こ (-ko) is the counter for small objects. People take 〜にん, so use 三にん to count three students. (101 chars; sentences 1+2)

### C.1.5 What does NOT count as a real distractor explanation

Wrong choice — see pattern detail. (stub; Pass-12 deleted)

This is grammatically incorrect. (no contrast, no role naming)

に is the answer. (restating the correct option, not explaining the wrong one)

Choose に instead. (instructional, not contrastive)

### C.1.6 Process recommendation

For ~530 N4 questions × 3 distractors each = ~1600 distractor explanations:

Author the correct answer's `explanation_en` first (the "why this is right" prose).

For each distractor, ask: what role does this option play, and why doesn't it fit here? If you can't answer in one sentence, replace the distractor — it isn't tight enough.

Run the rubric on each: does it have role mismatch (S1) + concrete consequence (S2)? If not, rewrite.

LLM-author then native-review is acceptable when budget is tight; LLM produces the 4-sentence draft using this rubric, native teacher refines for naturalness.

## C.2 Ko-so-a-do scene-context formatting standard (closes F-22.2)

Problem solved: Pass-15 fixed 4 ko-so-a-do questions that had multi-correct answers (no spatial context). The fix was to add parenthetical scene-setting like （じぶんの 手の中の 本を 友だちに みせて） before the stem. The format wasn't formally specified; this standard formalizes it.

### C.2.1 Placement

The scene-setting parenthetical ALWAYS precedes the stem with the blank. Format: （<scene>）　<stem with blank>. The full-width space (U+3000) between ） and the stem is mandatory — preserves the scene as a visually-distinct preface.

### C.2.2 Length

Minimum: 8 characters (must establish at least one of: speaker, listener, referent location).

Maximum: 30 characters (longer scenes belong in prompt_ja instead of question_ja).

Typical: 12-20 characters.

### C.2.3 Kanji policy

The scene text is subject to the same kanji-scope rule as any other user-facing field. JA-13 invariant applies. Pass-15 caught three violations: 文 / 字 / 近 introduced inside scenes had to be converted to ぶん / じ / ちか.

For N<L> builds: every kanji in a scene must be in data/n<L>_kanji_whitelist.json. If forced to choose between (a) using the natural kanji and (b) keeping the scene short, prefer kana — clarity beats orthographic naturalness in scene-setting.

### C.2.4 Tense and grammatical mood

Use present tense or imperative for relational scenes (e.g., 「みせて」 = imperative te-form, 「あんないして」 = imperative).

Use plain dictionary form or polite mass-form for declarative scenes (e.g., 「友だちに 言います」).

Avoid past tense unless the scene is a memory-narration (rare for ko-so-a-do questions).

### C.2.5 Canonical examples per quartet

The four ko-so-a-do quartets, with one canonical scene per correct-answer position (12 examples total — author and native-review these once, then reuse the structure for further questions):

これ / それ / あれ / どれ (object-pronouns)

| Correct | Canonical scene + stem | Why this scene forces the answer |
| --- | --- | --- |
| これ | （じぶんの 手の中の 本を 友だちに みせて） （ ）は ほんです。 | Speaker holds the referent → これ unique |
| それ | （じぶんの ペンを みせて、それから 友だちの 手の中の ペンを ゆびさして）「これは わたしの ペンです。（ ）は あなたのですか。」 | Listener holds the referent → それ unique |
| あれ | （とおくに ある かばんを ゆびさして 友だちに 聞きます） （ ）は あなたのですか。 | Referent far from both → あれ unique |
| どれ | （つくえの 上に かばんが いくつも あります） （ ）が あなたの ですか。 | Referent is to-be-selected from many → どれ unique |

この / その / あの / どの (object-determiners)

| Correct | Canonical scene + stem |
| --- | --- |
| この | （じぶんの 持っている ペンを みせて） （ ）ペンは わたしのです。 |
| その | （友だちの 手の中の ペンを ゆびさして） （ ）ペンは あなたのですか。 |
| あの | （とおくの 山を ゆびさして） （ ）山は たかいですね。 |
| どの | （たくさんの ペンの 中から 友だちに 聞きます） （ ）ペンが あなたのですか。 |

ここ / そこ / あそこ / どこ (place-pronouns)

| Correct | Canonical scene + stem |
| --- | --- |
| ここ | （としょかんの 中で 友だちに 言います） （ ）は としょかんです。 |
| そこ | （友だちが 立って いる 場所を さして） （ ）は どんな ところですか。 |
| あそこ | （とおくの たてものを ゆびさして） （ ）が ぎんこうです。 |
| どこ | （じぶんが いる 場所が わからない ときに 友だちに 聞きます） （ ）に いますか。 |

こちら / そちら / あちら / どちら (polite-directions)

| Correct | Canonical scene + stem |
| --- | --- |
| こちら | （おきゃくさんを じぶんの ちかくの せきへ あんないして） （ ）へ どうぞ。 |
| そちら | （電話で あいての ばしょの ことを たずねて） （ ）の てんきは どうですか。 |
| あちら | （とおくの たてものを ゆびさして） （ ）が ぎんこうです。 |
| どちら | （ふたつの コーヒーから えらんで もらいたい とき） （ ）が いいですか。 |

### C.2.6 What does NOT count as scene context

（  ）に いれる ことばを えらんで ください。 — that's a generic instruction (prompt_ja material), not scene-setting.

みんなが いる ところで — too vague; doesn't establish speaker / listener / referent positions.

A title-style label like 【友だち との かいわ】 — that's a topic header, not a scene.

A valid scene establishes at least ONE of: where the speaker is, where the listener is, where the referent is — and the relationship among those three is unambiguous from the prose.

## C.3 JA-2 / JA-23 invariant interaction (closes F-22.3)

Problem solved: Two particle-related invariants overlap and were ambiguously specified. JA-2 ("particle distractors are valid") and JA-23 (multi-correct scanner). Whether a JA-23-flagged question fails JA-2 (hard gate) or just warns (advisory) was unclear.

### C.3.1 Decision (formalized)

JA-2 is a HARD gate. A question whose particle distractors are not in the canonical particle set fails the integrity check; CI blocks the merge. Rationale: an invalid distractor is a content bug; ship-blocking is correct.

JA-23 is ADVISORY (`-W` mode). A question whose particle choices contain BOTH members of a known interchangeable pair AND lacks scene context is flagged as a multi-correct candidate. CI does NOT block; the violation surfaces in audit reports for native-teacher review. Rationale: some flagged questions are legitimate (the pair test is the point), and false positives shouldn't ship-block.

### C.3.2 Interaction rule

If a question is flagged by JA-23 (multi-correct candidate) AND has a scene context that satisfies §C.2 (canonical scene establishes the answer uniquely), the JA-23 flag is suppressed. This is the per-Pass-15 / Pass-19 ground-truth: ko-so-a-do questions with proper scenes pass; without scenes they fail.

Implementation hint for the future code change to tools/check_content_integrity.py (NOT applied in this commit; the parallel session is active on that file):

def check_ja_23_multi_correct_advisory(questions, kanji_whitelist):

"""JA-23: advisory check for multi-correct candidates. Returns warnings,

not failures. Suppress when scene context (per §C.2 standard) is present."""

INTERCHANGEABLE_PAIRS = [

("に", "へ"),         # motion destination

("から", "ので"),     # reason

("は", "が"),         # topic vs subject

("に", "と"),         # recipient vs companion

("まで", "から"),     # time-range endpoints

# Future: extend per native-teacher input

]

KOSOADO_QUARTETS = [

{"これ", "それ", "あれ", "どれ"},

{"この", "その", "あの", "どの"},

{"ここ", "そこ", "あそこ", "どこ"},

{"こちら", "そちら", "あちら", "どちら"},

]

warnings = []

for q in questions:

if q.get("type") != "mcq":

continue

choices = set(q.get("choices", []))

# Particle pair check

flagged = False

for a, b in INTERCHANGEABLE_PAIRS:

if a in choices and b in choices:

flagged = True

break

# Ko-so-a-do quartet check

if not flagged:

for quartet in KOSOADO_QUARTETS:

if quartet <= choices:

flagged = True

break

if not flagged:

continue

# Suppression: scene context present?

stem = q.get("question_ja", "")

if scene_context_pattern.match(stem):  # regex per §C.2.1 placement rule

continue

warnings.append(f"{q['id']}: multi-correct candidate (no scene context)")

return warnings  # WARNINGS only; do not raise

### C.3.3 Invariant table update

Update Appendix B.8 row for JA-23:

> JA-23 Multi-correct scanner advisory | Same logic as JA-6 but emits as WARN (not FAIL). Suppressed when the question has scene context per §C.2.1 placement rule (parenthetical preceding the stem). Extends JA-6 to cover ko-so-a-do quartets and pair-based multi-correct cases that JA-6 doesn't catch.

JA-6 (no two-correct-answers) remains the hard gate for cases the scanner can prove unambiguous.

## C.4 Augmented-set escape-valve guard (closes F-22.4)

Problem solved: JA-13 / JA-1 / JA-16 invariants reference whitelist files (n<L>_kanji_whitelist.json, n<L>_vocab_whitelist.json). An agent or contributor could silently add an out-of-scope item to silence a violation. There's currently no enforcement that exceptions be justified.

### C.4.1 Convention

Every entry added to a whitelist file as an exception (i.e., an item that's not in the official JLPT level scope but allowed for documented reasons) MUST carry a per-line # WHY: <reason> comment. The reason should fit on one line and explain the inclusion.

JSON does not support comments natively, so the whitelist files MUST be authored as JSON-with-line-comments (JSONC) and parsed with a comment-stripping pre-processor, OR as YAML, OR each exception must be added to a parallel <file>.exceptions.md document.

Recommended approach (lowest friction): keep the whitelist as plain JSON, and maintain a parallel data/n<L>_kanji_whitelist.exceptions.md file that lists each exception with its WHY: justification. The integrity check tool reads BOTH files: the whitelist for membership, the exceptions doc for accountability.

### C.4.2 Exceptions doc format

data/n<L>_kanji_whitelist.exceptions.md:

# N<L> kanji whitelist — exception register

Each line documents a kanji that is in the project whitelist but NOT in the

official JLPT N<L> kanji scope. Required for any exception:

- The kanji glyph

- WHY: a one-sentence reason

- REVIEW_DATE: optional date for re-evaluation

## Exceptions

- 文  WHY: appears in two grammar examples that would otherwise need awkward kana phrasing; flagged for native review.  REVIEW_DATE: 2026-Q3

- 近  WHY: required for the standardized こちらへどうぞ scene template (§C.2); too disruptive to swap to ちかく.  REVIEW_DATE: 2026-Q3

### C.4.3 New invariant JA-25 (specification only — code not yet written)

Add to tools/check_content_integrity.py:

def _check_ja_25_whitelist_exceptions_documented():

"""Every kanji in n<L>_kanji_whitelist.json that is NOT in the official

JLPT N<L> scope (loaded from data/n<L>_official_scope.json) MUST appear

in data/n<L>_kanji_whitelist.exceptions.md with a `WHY:` justification.

Same rule applies to the vocab whitelist."""

violations = []

project_wl = set(json.load(open("data/n<L>_kanji_whitelist.json")))

official_scope = set(json.load(open("data/n<L>_official_scope.json")))

exceptions = parse_exceptions_md("data/n<L>_kanji_whitelist.exceptions.md")

for kanji in project_wl - official_scope:

if kanji not in exceptions:

violations.append(f"{kanji} in whitelist but not justified in exceptions.md")

elif "WHY:" not in exceptions[kanji]:

violations.append(f"{kanji} in exceptions.md but lacks WHY: justification")

return violations

Status: spec-side documentation in this section. The actual code change to tools/check_content_integrity.py (function _check_ja_25_whitelist_exceptions_documented + registration in the CHECKS table) was applied in commit landing alongside this appendix. The check is in bootstrapping mode until data/n5_official_kanji_scope.json lands — without an official-scope reference file, JA-25 cannot compute the project-vs-official delta, so it currently passes vacuously. Once the official-scope file is authored (a one-time task: paste the JLPT.jp canonical 103 kanji into a JSON array), JA-25 begins enforcing accountability for every entry the project adds beyond official scope.

### C.4.4 Why this matters

Without the WHY-comment guard, the scope-enforcement story is one-sided: the integrity check catches naive violations, but a contributor can defeat it by adding the violating item to the whitelist. The WHY-comment turns "silencing the check" into a deliberate, reviewable action with accountability. Every exception becomes a small audit-doc entry that quarterly review can re-evaluate.

## C.5 Auto-generation stop-condition formalization (closes F-22.6)

Problem solved: Procedure manual §3.2.1 prohibits agent-generated filler MCQs but doesn't define a hard stop condition. Appendix A.4 partially addresses this with the minimum-viable subset (per-layer targets), but a more explicit stop rule prevents over- or under-generation.

### C.5.1 STOP conditions for question generation

The agent stops generating questions in a Mondai/section when ANY of the following is true:

(a) Per-Mondai count target hit. Reached the count from Appendix A.8 (e.g., ≥50 for moji M1, ≥30 for dokkai M5). This is the primary stop.

(b) Corpus-coverage threshold met. Every grammar pattern in data/grammar.json has at least one question referencing its id via grammarPatternId. (For non-grammar Mondai, every kanji / vocab item targeted by the section has at least one question.)

(c) External-corpus distribution matched within 20%. If the external triangulation corpus has X% of its questions targeting particles vs Y% targeting verbs etc., the project corpus matches that distribution within ±20%. Caps "drift toward easy authoring".

When all three conditions are met simultaneously: ship that Mondai. When (a) is met but (b) or (c) is not: continue authoring until at least 80% of (b) is met, then re-evaluate.

### C.5.2 ANTI-stop conditions (do NOT stop just because)

The bank "looks small" relative to a previous level. Each level's count target is per Appendix A.8; do not pad to match an irrelevant baseline.

A pattern has no obvious stem template. Author the question or document the pattern as "low-test-coverage" — do NOT generate stub-pattern questions to fill (Pass-14 deleted 38 such stubs at N5).

The agent's output budget is unspent. Stop when (a)+(b) are met regardless of remaining budget.

### C.5.3 Pre-merge sanity check

Before declaring an authoring batch complete, run:

# tools/_check_authoring_batch_done.py (sketch, not committed)

def is_batch_done(level, mondai):

target = APPENDIX_A8_TARGETS[level][mondai]

actual = count_questions_for(mondai)

if actual < target:

return False, f"need {target - actual} more questions"

if not all_patterns_have_questions(level):

return False, f"{n_uncovered_patterns()} patterns have zero coverage"

if not external_corpus_distribution_within_20pct():

return False, f"distribution skew detected"

return True, "all stop conditions met"

Record the result in TASKS.md as Pass-N <name> stop-condition check: PASS / NEED <items> so future review knows the authoring stop was deliberate.

## C.6 PWA spec extraction (closes F-22.8)

Problem solved: Procedure manual §10 had one bullet about PWA. A complete spec follows so any next-level build can implement PWA support without re-discovering the convention.

### C.6.1 manifest.webmanifest

{

"name": "JLPT N<L> Tutor",

"short_name": "N<L> Tutor",

"description": "Learn. Test. Review. Master.",

"theme_color": "#1F4D2E",

"background_color": "#FFFFFF",

"display": "standalone",

"orientation": "any",

"start_url": "/",

"scope": "/",

"lang": "en",

"dir": "ltr",

"icons": [

{ "src": "icons/icon-192.png", "sizes": "192x192", "type": "image/png", "purpose": "any maskable" },

{ "src": "icons/icon-512.png", "sizes": "512x512", "type": "image/png", "purpose": "any maskable" },

{ "src": "icons/icon-1024.png", "sizes": "1024x1024", "type": "image/png", "purpose": "any" }

],

"categories": ["education", "languages"]

}

Required fields are name, short_name, start_url, display, icons. Everything else is recommended. The theme_color should match the design system's accent color (Zen Modern uses #1F4D2E).

### C.6.2 Icons

Master icon: 1024×1024 PNG with the wordmark + accent rule. Source: icons/source/icon-master.svg if SVG-authored.

Downscaled: 512×512 (Android home screen high-DPI), 192×192 (Android lower-DPI / PWA install prompt). Generated via ImageMagick or Squoosh from the master.

Maskable: the 192/512 icons should be authored with safe-area padding (~10% margin) so Android can apply OS-shape masks without clipping. Mark these "purpose": "any maskable".

### C.6.3 Service worker (sw.js)

Cache name versioning: jlpt-n<L>-tutor-v<N> where <N> increments on every shell change. The N5 ref is at v71 after 71 ship cycles.

Strategy per asset class:

| Asset class | Strategy | Rationale |
| --- | --- | --- |
| App shell (/, index.html, all js/*.js, all css/*.css) | stale-while-revalidate | Fast offline-friendly load; updates land via the next-page-load |
| Locales (locales/*.json) | stale-while-revalidate | Same as shell |
| Content (data/*.json) | cache-first with version key | Content rarely changes; cache hits dominate |
| Audio (audio/**/*.mp3) | cache-first, on-demand fetch | First-play caches; subsequent plays offline |
| Fonts (fonts/*.woff2) | cache-first, immutable | Fonts never change without a SW version bump |
| External (any URL not on this origin) | network-only | Don't cache external content |

### C.6.4 Update toast

When a new SW version activates, the runtime shows a non-blocking toast:

> "A new version of the app is ready. Tap to refresh."

Tap → location.reload(true). Don't auto-reload (loses any in-progress test attempt).

### C.6.5 Offline fallback page

A minimal offline.html shipped at root, precached by the SW. Served when a navigation request fails because the network is unreachable. Content: app title, "you're offline" message, link to / (which the cached shell answers).

### C.6.6 Pre-cache list

The SW pre-caches at install time:

/, /index.html, /manifest.webmanifest, /offline.html

All shipped js/*.js and css/*.css

locales/en.json (other locales lazy-cached on first use)

All shipped icons

All shipped fonts (fonts/*.woff2)

Do NOT pre-cache data/*.json or audio/**/*.mp3 (too large; these are runtime-cached on first use).

### C.6.7 Smoke-test integration

The Playwright smoke suite includes:

SW registers and reaches activated state on first load.

Manifest is valid JSON and parses.

start_url resolves to a 200 response.

After offline simulation (page.context().setOffline(true)), the shell still loads.

Update flow: simulate a SW update → assert toast appears → assert reload.

## C.7 Same-pattern-string conflict resolution rule (closes F-22.9)

Problem solved: Pass-19 cleaned up 10 redundant grammar pattern entries that shared pattern strings. Pass-22 wants a rule for what the agent does the next time it considers adding a new pattern entry.

### C.7.1 Pre-add check

Before adding a new pattern entry to data/grammar.json (or KnowledgeBank/grammar_n<L>.md), the agent runs:

candidate_pattern = "<the proposed `pattern` field>"

existing = [p for p in grammar["patterns"] if p["pattern"] == candidate_pattern]

if existing:

apply_conflict_resolution(candidate_pattern, existing, candidate_meaning_en)

### C.7.2 Conflict resolution decision tree

If existing is non-empty (one or more entries already use the same pattern string):

Compute meaning overlap. Take the proposed meaning_en and each existing entry's meaning_en. Compute Jaccard similarity (set of lowercase words / set of lowercase words). The "overlap" is the maximum across all existing entries.

Decision:

If overlap ≥ 80%: DO NOT add a parallel entry. Either (a) enrich the existing entry with whatever the new candidate would have added (more examples, common_mistakes, etc.) and do not create a new entry, OR (b) retire the existing entry and replace with the new one if the new is strictly better. Document the choice in the commit message.

If 50% ≤ overlap < 80%: The split is questionable. Consult human. If proceeding, narrow each meaning_en to make the distinction explicit (e.g., subject-marker vs clause-connector for が).

If overlap < 50%: Split is justified. Add the new entry. Both stay; both have explicit meaning_en distinguishing them. The N5 examples (n5-003 が subject vs n5-126 が clause-connector) demonstrate this case.

### C.7.3 Documentation requirement

When a split is made (either of the lower two branches), the commit body MUST include:

Pattern split rationale:

- Existing: n<L>-NNN "<existing pattern>" — <existing meaning_en>

- New:      n<L>-MMM "<new pattern>" — <new meaning_en>

Overlap: <Jaccard score>%. Decision: split because <reason>.

This makes future audit (the equivalent of Pass-19) much easier — the rationale is in git history rather than reverse-engineered.

### C.7.4 Invariant JA-24 enforces this going forward

JA-24 (no duplicate pattern strings with overlapping meaning_en) catches violations. The invariant uses the same Jaccard-80% threshold.

## C.8 Cross-references

These polish items strengthen but don't replace the existing manual content:

F-22.1 distractor rubric complements §3.2.3 (anti-pattern: "see pattern detail").

F-22.2 ko-so-a-do scene format complements §3.2.4 (anti-pattern: context-less ko-so-a-do).

F-22.3 JA-2/JA-23 interaction clarifies Appendix B.8 invariant table.

F-22.4 WHY-comment guard strengthens Appendix B.8 augmented-set notes.

F-22.5 LLM-audit prompt extraction lives at tools/prompts/llm_audit.prompt.md.

F-22.6 stop-condition formalization complements Appendix A.4 minimum-viable subset.

F-22.7 TASKS.md template lives at specifications/tasks-md-template.md.

F-22.8 PWA spec complements §10 (the one-line PWA bullet).

F-22.9 conflict resolution rule complements F-19 grammar dedup retrospective.

Together with Appendices A and B, the procedure manual now closes 38 of 40 Pass-20 review items + all 10 Pass-22 polish items (10/10). Remaining open from the Pass-20 chain: F-20.12 / F-20.13 / F-20.14 (the actual N4 content-authoring work — Tanos / Bunpro fetches — tracked under Pass-21 as the future N4 build pass).

*End of Appendix C. Companion to procedure-manual-build-next-jlpt-level.md and procedure-manual-appendix-b-extracted-from-n5.md.*

*Prepared 2026-05-01.*

# §D TASKS.md canonical template (merged 2026-05-04)

*Was at <source-repo>/specifications/tasks-md-template.md. Day-1 bootstrap template for any new-level build (<L> ∈ {4, 3, 2, 1}). Copy this section verbatim into TASKS.md at the new repo root and start populating.*

# TASKS.md — Canonical Template

Closes Pass-22 F-22.7. This is the canonical structural template for the project's TASKS.md file. Reference from procedure manual §8.1 instead of "matches N5". Any next-level build (N4, N3, N2, N1) creates its TASKS.md from this skeleton.

## Required top-level structure

A valid TASKS.md has these sections in this order, each as a top-level ##  heading:

`## Live site` — single-paragraph deployment status (URL, last deploy SHA, hosting provider).

`## Status snapshot` — bullet list of canonical project metrics (see §Required snapshot fields below). Updated on every significant change; staleness is a known regression risk per Pass-15 / Pass-17 retrospective.

`## Remaining` (optional) — short-term backlog visible at the top so contributors can see "what's next" without scrolling.

`## External-blocked backlog` — items that cannot close without external resources. Each item lists its blocker and unblock condition explicitly.

`## Pass-N <name>` sections — one per audit/work cycle, in reverse-numeric order (newest pass at top). Each Pass-N body follows the §Pass-N body structure below.

`## Hard constraints preserved` (optional) — invariants the project commits to upholding (e.g., "no telemetry").

`## Out of scope` (optional) — explicit non-goals, with rationale.

Each section is separated by --- horizontal rules.

## Required snapshot fields

The ## Status snapshot block MUST include bullet items for at least:

Catalog state: M/N patterns enriched, K real questions (no stubs)

Question type distribution: mcq / sentence_order / text_input counts

Routes: list of every #/route, including sub-paths

SRS: which algorithm, with verified intervals

Service worker: cache name (e.g., jlpt-n<L>-tutor-vN)

i18n: locales count

PWA: installable status

Tests: test count + framework

Vocab corpus: entry count + whitelist size

Kanji corpus: entry count

Reading corpus: passage count

Listening corpus: item count

Audio assets: file count + total size

Codebase invariants: e.g., "em-dash-free" if X-6.5 is enforced

When any of these change, update the snapshot in the same commit. Staleness in the snapshot has been a recurring regression class — Pass-19 and Pass-22 both registered cleanup work for stale snapshot entries.

## Pass-N body structure

Every ## Pass-N <name> section follows this layout:

## Pass-N <name> - YYYY-MM-DD (<status flag>)

<One-paragraph context: what triggered this pass, where the source / audit

doc lives, scope summary.>

#### Severity bucket headers — one or more of:

#### CRITICAL (N classes — N RESOLVED)

#### HIGH (N classes — N RESOLVED, N OPEN)

#### MEDIUM (N classes — ALL RESOLVED)

#### LOW / Schema (informational)

<Each finding under its severity bucket follows the F-N.K item format

described below.>

#### (Optional sub-sections)

- Recommended fix sequence

- Side-effects

- Tooling

- Cascade items

- Open structural concerns

Status flags at the top of each Pass section:

(REGISTERED, NOT YET FIXED) — findings catalogued, fixes not started

(N of M ITEMS APPLIED) — partial progress

(ALL FIXES APPLIED) — closed

(N CLOSED, M DEFERRED) — split status with explicit deferral

(SKIPPED — <reason>) — pass was opened then closed without action

## F-N.K item format

Every actionable finding uses this format:

- [<status>] **F-N.K** (SEVERITY) **<short title>** — <issue description>. <fix description>. <evidence pointer>.

Where:

[<status>] is one of:

[ ] — open, not started

[x] — closed (fix applied; date + commit SHA in the description)

[-] — closed-by-pointer (defers to a different finding ID or external item)

F-N.K is F-<pass-number>.<within-pass-index>. Within-pass indices start at 1 and never repeat. If a pass needs to add a finding mid-stream, append a new index — never reuse.

(SEVERITY) is one of CRITICAL / HIGH / MEDIUM / LOW per severity guide below.

Short title in bold; one phrase, no period.

Issue description: 1-2 sentences explaining what's wrong.

Fix description: present-tense or "Applied YYYY-MM-DD:" past-tense.

Evidence pointer: file path + line range, or commit SHA, or audit-doc ref.

## Severity guide

| Severity | Definition | Default ship-blocker? |
| --- | --- | --- |
| CRITICAL | Directly teaches wrong content; blocks release. | Yes |
| HIGH | Pedagogical error or structural bug; fix in next release. | Yes |
| MEDIUM | Inconsistency or minor inaccuracy; batch in next quarterly pass. | No |
| LOW | Polish / cosmetic; nice to have. | No |

## Update rules (testable)

R1 — Every code-changing commit updates either TASKS.md (a Pass-N entry's status, the snapshot, or both) or includes "no TASKS.md update needed" justification in the commit body.

R2 — A [ ] item that is fixed becomes [x] in the SAME commit as the fix. Never a follow-up commit.

R3 — When a finding cannot be addressed in the current cycle, mark [ ] with explicit deferral rationale (Skipped Pass-N: <reason>).

R4 — Open items per Pass should not exceed 30 in a single section; if more, split into Pass-N.a / Pass-N.b.

R5 — Pass-N sections, once closed, do not get re-edited except for typo fixes. New work on the same area opens a new Pass-(N+M) section that links back.

## Empty-skeleton starter

For a fresh next-level build, copy this skeleton:

# JLPT N<L> Tutor — Tasks

Last update: YYYY-MM-DD

## Live site

(deployment URL, last SHA)

---

## Status snapshot

- TBD/TBD patterns enriched, 0 real questions

- 0 routed views

- SM-2 SRS in Review (4-button grading)

- Service worker `jlpt-n<L>-tutor-v1`

- 0-locale i18n shell

- (etc — fill as content lands)

---

## External-blocked backlog (YYYY-MM-DD)

(see procedure manual §9 — at minimum: native voice talent, native

teacher reviewer, brief translation, recommender ML)

---

## Pass-1 <first-pass-name> - YYYY-MM-DD (REGISTERED)

(first audit / authoring cycle goes here)

## Worked examples

The N5 TASKS.md at <repo-root>/TASKS.md is the live reference. Notable patterns to mirror:

Pass-14 (questions.json comprehensive audit) demonstrates the full structure: severity buckets, fix sequence, side-effects, tooling.

Pass-20 (procedure-manual review) demonstrates the closed/deferred/closed-by-pointer split for a 40-item review.

Pass-22 (procedure-manual polish) demonstrates promoting closed-by-pointer items to actionable [ ] entries with concrete fix descriptions.

## Anti-patterns to avoid

These caused real pain in N5; do not repeat:

Stale snapshot. Updating data without updating the snapshot on the same commit. Caught in Pass-15, Pass-17, Pass-22 each — there is now a status-snapshot freshness invariant in TASKS.md rule R1.

Sub-heading drift. Sub-headings like "HIGH (3 classes — 1 RESOLVED, 2 OPEN)" left stale after items close. Caught in Pass-15. R5 says don't re-edit closed Passes; track sub-heading status in the bucket header instead.

Re-using F-N.K indices. Caught in Pass-15 / Pass-19. R4 / R5 forbid this. Add a new index instead.

Implicit deferral. Items disappearing without an [x] or [-] status flag. Caught in Pass-17 / Pass-19. R3 requires explicit closure.

*Canonical template prepared 2026-05-01 by extracting from the N5 TASKS.md and the Pass-22 retrospective. Update if the format itself evolves at any next level.*